Starred Assembly Question No. 45

Listed on 17.03.2023

Index of Information

| Sr. No. | Subject | Page No. |
| --- | --- | --- |
| 1 | Reply of Question No. *45 in English | 1 |
| 2 | Executive Summary | 2 |
| 3 | Note for the Pad in English | 3-7 |
| 4 | Reply of Question No. *45 in Hindi | 8 |
| 5 | Note for the Pad in Hindi | 9-13 |

Extent of Amount Sanctioned under Jal Jeevan Mission

*45   	           Smt. NIRMAL RANI (Ganaur) :

Will the Public Health Engineering Minister be pleased to state:-

- the extent of amount sanctioned under Jal Jeevan Mission in Ganaur Assembly Constituency so far ; and

- the percentage of work completed so far ?

# Dr. BANWARI LAL

# MINISTER, HARYANA

# PUBLIC HEALTH ENGINEERING DEPARTMENT

- An amount of Rs. 21.36 Crore has been sanctioned under Jal Jeevan Mission in Ganaur Assembly Constituency.

- 35.40 percent (Rs. 7.56 Crore) expenditure has been incurred.

Starred Assembly Question No. 45

Executive Summary

Total No. of villages in Ganaur Constituency – 68

Total No. of towns in Ganaur Constituency – 01 (Ganaur Town)

Status of water supply in villages – 55 LPCD

Status of water supply in town – 135 LPCD

Total No. of ongoing works under JJM – 68

Total cost of ongoing works under JJM – Rs. 21.36 Crore

Expenditure incurred till date under JJM – Rs. 7.56 Crore

Note for Pad for Hon’ble Minister, Haryana, Public Health Engineering Department in respect of Starred Assembly Question No. 45, asked by Smt. NIRMAL RANI (Ganaur).

Position of Ganaur Constituency

There are 68 villages and 1 Town (Ganaur) in Ganaur Constituency.

Out of 68 villages, 7 villages are covered with 6 canal-based water supply schemes and 61 villages are supplied drinking water by 153 tubewells.  These villages are being supplied water @ 55 Liters Per Capita Per Day. There is no deficient village in Ganaur Constituency, where status of water supply is less than 55 Liters Per Capita Per Day.

During the year 2022-23, capital expenditure of Rs. 1.58 Crore (Rs. 1.50 Crore under Jal Jeevan Mission + Rs. 8.00 lakh under Rural Augmentation Scheme) has been incurred on Rural Water Supply Schemes of Ganaur Constituency.

Jal Jeevan Mission –

A new scheme namely Jal Jeevan Mission was announced by Hon’ble Prime Minister on 15th August 2019, in which every rural household in India will be provided drinking water through individual tap connection by 2024. Under Jal Jeevan Mission Scheme, Government of Haryana targeted to address the issue of quantity & quality of drinking water in villages and to provide drinking water connection to every rural household by 2022.

All the 40,200 rural households of Ganaur Constituency have been provided with individual drinking water connections under Jal Jeevan Mission.

During the year 2022-23, capital expenditure of Rs. 1.50 Crore has been incurred on Rural Water Supply Schemes of Ganaur Constituency under Jal Jeevan Mission Programme. The village wise ongoing works report under Jal Jeevan Mission is enclosed at ‘Annexure-A’.

Status of water supply in the villages is as under:-

| #### Drinking Water Supply Status in Litres Per Capita Per Day (LPCD) | No. of villages |
| --- | --- |
| Less than 40 LPCD | 0 |
| 40-55 LPCD | 0 |
| 55-70 LPCD | 68 |
| ### Total | 68 villages |

Ganaur Town - The population of Ganaur town as per Census 2011 is 35,603 persons and present population (2023) is about 42,012 persons. Status of drinking water supply in the town is 135 Liters Per Capita Per Day. Water in Ganaur town is supplied through 1 canal based water works, 7 tubewells & 4 boosting stations. A Sewage Treatment Plant of 7.00 MLD capacity has also been installed in Ganaur town.

During the year 2022-23, capital expenditure of Rs. 0.41 lakh on Water Supply and Rs. 0.90 lakh on Sewerage System of Ganaur town has been incurred.

Status of capital expenditure incurred in Ganaur Constituency:-

| Description | Expenditure incurred till date during year 2022-23 (Rs. In lakh) |
| --- | --- |
| Rural Water Supply | 158.00 |
| Urban Water Supply | 0.41 |
| Urban Sewerage System | 0.90 |
| Total | 159.31 (1.59 Crore) |

Annexure-A

(Rs. in Lakhs)

| Sr. No. | Name of Work | Estimated Amount | Exp. upto date | Work Progress |
| --- | --- | --- | --- | --- |
|  | Jal Jeevan Mission |  |  |  |
| 1 | Ahulana:- Providing tap connection, tube well and pipe line | 20.00 | 4.25 | 21.25% |
| 2 | Atail:- Providing tap connection and pipe line | 15.00 | 10.22 | 68.13% |
| 3 | Augwanpur :- Providing tap connection and pipe line | 25.00 | 20.27 | 81.08% |
| 4 | Bai, Barot and Roshanpur:- Providing tap connection, tube well and pipe line | 40.00 | 24.03 | 60.08% |
| 5 | Bali, Qutabpur:- Providing tap connection, tube well and pipe line | 14.00 | 1.31 | 9.36% |
| 6 | Bari:- Providing tap connection, tube well and pipe line | 75.00 | 8.02 | 10.69% |
| 7 | Begga:- Providing tap connection and pipe line | 40.00 | 4.42 | 11.05% |
| 8 | Bhakharpur:- Providing tap connection, tube well and pipe line | 15.00 | 10.49 | 69.93% |
| 9 | Bhanwar:- Providing tap connection and pipe line | 25.00 | 0.00 | Recently started |
| 10 | Bhigan:- Providing tap connection and pipe line | 30.73 | 30.70 | 99.90% |
| 11 | Bhogipur:- Providing tap connection and pipe line | 25.00 | 20.39 | 81.56% |
| 12 | Bhora Rasulpur:- Providing tap connection and pipe line | 25.00 | 11.76 | 47.04% |
| 13 | Bhuri:- Providing tap connection and pipe line | 15.00 | 8.53 | 56.87% |
| 14 | Bulandpur:- Providing tap connection, tube well and pipe line | 14.00 | 4.39 | 31.36% |
| 15 | Bajana Kalan, Bajana Khurd, Pughtala:- Providing tap connection, water works, boosting station and pipe line | 630.00 | 78.62 | 12.48% |
| 16 | Chatiaulia: - Providing tap connection and pipe line | 20.42 | 3.47 | 16.99% |
| 17 | Chirsmi:- Providing tap connection and pipe line | 25.00 | 15.11 | 60.44% |
| 18 | Dabarpur:- Providing tap connection, tube well and pipe line | 20.00 | 16.85 | 84.25% |
| 19 | Datoli:- Providing tap connection, tube well and pipe line | 70.00 | 22.58 | 32.26% |
| 20 | Dhaturi:- Providing tap connection and pipe line | 25.00 | 4.53 | 18.12% |
| 21 | Garhi Gulama:- Providing tap connection and pipe line | 16.00 | 0.00 | Recently started |
| 22 | Garhi Jajhara:- Providing tap connection and pipe line | 19.00 | 5.55 | 29.21% |
| 23 | Garhi kalan:- Providing tap connection and pipe line | 21.00 | 11.84 | 56.38% |
| 24 | Ghasoli:- Providing tap connection and pipe line | 50.00 | 10.27 | 20.54% |
| 25 | Gumar:- Providing tap connection, tube well and pipe line | 8.00 | 6.58 | 82.25% |
| 26 | Hassanpur:- Providing tap connection and pipe line | 20.31 | 7.49 | 36.88% |
| 27 | Jafarpur:- Providing tap connection and pipe line | 15.00 | 7.73 | 51.53% |
| 28 | Jahri:- Providing tap connection and pipe line | 19.57 | 14.45 | 73.84% |
| 29 | Kailana:- Providing tap connection and pipe line | 25.00 | 20.23 | 80.92% |
| 30 | Kami:- Providing tap connection, tube well and pipe line | 8.00 | 5.96 | 74.50% |
| 31 | Kheri Gujjar:- Providing tap connection and pipe line | 55.00 | 39.22 | 71.31% |
| 32 | Kheri Tega:- Providing tap connection and pipe line | 23.01 | 20.80 | 90.40% |
| 33 | Khizarpur Ahir:- Providing tap connection and pipe line | 25.00 | 14.60 | 58.40% |
| 34 | Khubru:- Providing tap connection and pipe line | 25.00 | 14.57 | 58.28% |
| 35 | Kurar Ibrahimpur :- Providing tap connection, tube well and pipe line | 25.00 | 9.79 | 39.16% |
| 36 | Lalheri:- Providing tap connection and pipe line | 18.47 | 17.01 | 92.10% |
| 37 | Larsoli:- Providing tap connection, tube well and pipe line | 16.00 | 7.20 | 45.00% |
| 38 | Mohmadpur Majra:- Providing tap connection and pipe line | 25.00 | 18.73 | 74.92% |
| 39 | Nayabans:- Providing tap connection and pipe line | 20.00 | 7.56 | 37.80% |
| 40 | Panchi Jatan:- Providing tap connection and pipe line | 22.90 | 0.00 | Recently started |
| 41 | Patti Brahmana:- Providing tap connection and pipe line | 10.00 | 6.72 | 67.20% |
| 42 | Pirgarhi:- Providing tap connection and pipe line | 10.00 | 3.49 | 34.90% |
| 43 | Pubnera:- Providing tap connection and pipe line | 9.59 | 8.81 | 91.87% |
| 44 | Pughtala:- Providing tap connection and pipe line | 25.00 | 18.75 | 75.00% |
| 45 | Purkhash Dhiran:- Providing tap connection and pipe line | 29.99 | 19.28 | 64.29% |
| 46 | Purkhash Rathee:- Providing tap connection and pipe line | 35.83 | 24.63 | 68.74% |
| 47 | Rajlu Garhi:- Providing tap connection, tube well and pipe line | 4.00 | 0.05 | 1.25% |
| 48 | Rajpur:- Providing tap connection and pipe line | 10.00 | 7.33 | 73.30% |
| 49 | Ram Nagar:- Providing tap connection, tube well and pipe line | 15.00 | 6.96 | 46.40% |
| 50 | Rasulpur:- Providing tap connection and pipe line | 10.00 | 3.74 | 37.40% |
| 51 | Samaspur:- Providing tap connection and pipe line | 5.00 | 1.43 | 28.60% |
| 52 | Sandal Kalan :- Providing tap connection and pipe line | 25.00 | 14.45 | 57.80% |
| 53 | Sandal Kalan Niwada:- Providing tap connection and pipe line | 25.00 | 0.00 | Recently started |
| 54 | Sandal Khurd:- Providing tap connection and pipe line | 9.78 | 7.29 | 74.54% |
| 55 | Sanpera:- Providing tap connection and pipe line | 32.55 | 1.12 | 3.44% |
| 56 | Sardhana:- Providing tap connection and pipe line | 10.36 | 6.55 | 63.22% |
| 57 | Sayan Khera:- Providing tap connection and pipe line | 20.00 | 2.04 | 10.20% |
| 58 | Shahpur Tega:- Providing tap connection and pipe line | 25.00 | 15.85 | 63.40% |
| 59 | Shazadpur:- Providing tap connection and pipe line | 18.26 | 11.00 | 60.24% |
| 60 | Shekhupura:- Providing tap connection and pipe line | 10.00 | 0.00 | Recently started |
| 61 | Teha:- Providing tap connection, tube well and pipe line | 16.00 | 8.64 | 54.00% |
| 62 | Tewri:- Providing tap connection and pipe line | 25.66 | 19.06 | 74.28% |
| 63 | Udeshipur:- Providing tap connection, tube well and pipe line | 24.00 | 0.00 | Recently started |
| 64 | Uldepur :- Providing tap connection and pipe line | 25.00 | 8.49 | 33.96% |
| 65 | Umedgarh:- Providing tap connection, tube well and pipe line | 13.32 | 12.31 | 92.42% |
| 66 | Tharu:- Providing tap connection and pipe line | 25.00 | 0.00 | Recently started |
| 67 | Thriya:- Providing tap connection, tube well and pipe line | 25.00 | 4.70 | 18.80% |
| 68 | Pipli Khera:- Providing tap connection and pipe line | 15.00 | 3.89 | 25.93% |
|  | Total | 2135.75 (21.36 Crore) | 756.10 (7.56 Crore) |  |

जल जीवन मिशन के अन्तर्गत स्वीकृत की गर्इ राशि

*45	श्रीमती निर्मल रानी (गन्नौर) :

क्या जन स्वास्थ्य अभियांत्रिकी मंत्री कृपया बताएंगे कि:-

(क)	गन्नौर विधानसभा निर्वाचनक्षेत्र में अब तक कितनी राशि जल 			जीवन मिशन के अन्तर्गत स्वीकृत की गर्इ है; तथा

(ख)	अब तक पूरे किए गए कार्य की प्रतिशतता कितनी है ?

डॉ0 बनवारी लाल

मंत्री, हरियाणा

जन स्वास्थ्य अभियांत्रिकी विभाग

(क)	गन्नौर विधानसभा निर्वाचनक्षेत्र में 21.36 करोड़ रूपये की राशि 			जल जीवन मिशन के अन्तर्गत स्वीकृत की गर्इ है।

(ख)  35.40 प्रतिशत (7.56 करोड़ रूपये) खर्च किए गए हैं।

श्रीमती निर्मल रानी (गनौर) द्वारा पूछे गए तारांकित विधानसभा प्रश्न संख्या 45 से संबंधित माननीय मंत्री, हरियाणा, जन स्वास्थय अभियात्रिंकी विभाग के पैड के लिए नोट।

गनौर निर्वाचन क्षेत्र की स्थिति

गनौर निर्वाचन क्षेत्र में 68 गाँव एवं 1 शहर (गनौर) हैं।

68 गांवों में से 7 गांवों को 6 नहर आधारित जलापूर्ति योजनाओं एवं 61 गांवों को 153 नलकूपों द्वारा पेयजल आपूर्ति की जाती है। इन गांवों में 55 लीटर प्रति व्यक्ति प्रति दिन की दर से जल आपूर्ति की जाती है। निर्वाचन क्षेत्र गनौर में पानी की कमी वाला कोर्इ गाँव नहीं है, जहाँ पीने के पानी का स्तर 55 लीटर प्रति व्यक्ति प्रति दिन से कम है।

वर्श 2022-23 में गनौर निर्वाचन क्षेत्र में 1.58 करोड़ रूपये (1.50 करोड़ रूपये जल जीवन मिशन के अन्तर्गत + 8.00 लाख रूपये ग्रामीण जलवृद्धि योजना के अन्तर्गत) ग्रामीण जलापूर्ति योजनाओं पर खर्च किये गये है।

जल जीवन मिशन -

जल जीवन मिशन नाम की एक नर्इ योजना माननीय प्रधानमंत्री द्वारा 15 अगस्त 2019 को घोषित की गर्इ थी, जिसमें भारत के हर ग्रामीण घर को 2024 तक निजी नल क्नेक्शन के द्वारा पेयजल दिया जाएगा। जल जीवन मिशन योजना के अन्तर्गत हरियाणा सरकार ने गांवों में पेयजल की मात्रा और गुणवत्ता की समस्या को ठीक करने एवं वर्ष 2022 तक हर ग्रामीण घर को पेयजल क्नेक्शन उपलब्ध कराने का लक्ष्य रखा था।

जल जीवन मिशन के अन्तर्गत गनौर निर्वाचन क्षेत्र के सभी 40,200 ग्रामीण घरों में निजी पेयजल क्नेक्शन उपलब्ध करवा दिए गए है।

वर्ष 2022-23 में गनौर निर्वाचन क्षेत्र में जल जीवन मिशन योजना के अन्तर्गत 1.50 करोड़ रूपये ग्रामीण जलापूर्ति योजनाओं पर खर्च किये गये है। जल जीवन मिशन के अन्तर्गत गांव अनुसार चल रहे कार्यों की रिपोर्ट अनुलग्नक-क पर संलग्न है।

गाँवों में पानी की आपूर्ति की स्थिति निम्नानुसार है: -

| #### पेय जल आपूर्ति का स्तर (लीटर प्रति व्यक्ति प्रति दिन) | गांवों की संख्या |
| --- | --- |
| 40 लीटर प्रति व्यक्ति प्रति दिन से कम | 0 |
| 40- 55 लीटर प्रति व्यक्ति प्रति दिन | 0 |
| 55- 70 लीटर प्रति व्यक्ति प्रति दिन | 68 |
| ### कुल | 68 गांव |

गनौर शहर - वर्ष 2011 की जनगणना के अनुसार गनौर शहर की जनसंख्या 35,603 व्यक्ति है तथा वर्तमान जनसंख्या (2023) लगभग 42,012 व्यक्ति है। शहर में पेयजल आपूर्ति का स्तर 135 लीटर प्रति व्यक्ति प्रति दिन है। गनौर शहर मे जलापूर्ति 1 नहर आधारित जलघर, 7 नलकूपों एवं 4 बुस्टिंग स्टेशनों द्वारा की जाती है। गनौर शहर में 7.00 एम.एल.डी का एक मल शोधन यंत्र भी स्थापित किया गया है।

वर्ष 2022 -23 में गनौर शहर की जलापूर्ति व सीवर प्रणाली के लिए क्रमश: 0.41 लाख व 0.90 लाख रूपये खर्च किए गये हैं।

गनौर निर्वाचन क्षेत्र में वर्ष 2022-23 में खर्च की स्थिति:-

| विवरण | वर्श 2022-23 में अब तक खर्च (रूपये लाखों में) |
| --- | --- |
| ग्रामीण जलापूर्ति | 158.00 |
| शहरी जलापूर्ति | 0.41 |
| शहरी सीवरेज प्रणाली | 0.90 |
| कुल | 159.31 (1.59 करोड़) |

अनुलग्नक-क

(Rs. in Lakhs)

| Sr. No. | Name of Work | Estimated Amount | Exp. upto date | Work Progress |
| --- | --- | --- | --- | --- |
|  | Jal Jeevan Mission |  |  |  |
| 1 | Ahulana:- Providing tap connection, tube well and pipe line | 20.00 | 4.25 | 21.25% |
| 2 | Atail:- Providing tap connection and pipe line | 15.00 | 10.22 | 68.13% |
| 3 | Augwanpur :- Providing tap connection and pipe line | 25.00 | 20.27 | 81.08% |
| 4 | Bai, Barot and Roshanpur:- Providing tap connection, tube well and pipe line | 40.00 | 24.03 | 60.08% |
| 5 | Bali, Qutabpur:- Providing tap connection, tube well and pipe line | 14.00 | 1.31 | 9.36% |
| 6 | Bari:- Providing tap connection, tube well and pipe line | 75.00 | 8.02 | 10.69% |
| 7 | Begga:- Providing tap connection and pipe line | 40.00 | 4.42 | 11.05% |
| 8 | Bhakharpur:- Providing tap connection, tube well and pipe line | 15.00 | 10.49 | 69.93% |
| 9 | Bhanwar:- Providing tap connection and pipe line | 25.00 | 0.00 | Recently started |
| 10 | Bhigan:- Providing tap connection and pipe line | 30.73 | 30.70 | 99.90% |
| 11 | Bhogipur:- Providing tap connection and pipe line | 25.00 | 20.39 | 81.56% |
| 12 | Bhora Rasulpur:- Providing tap connection and pipe line | 25.00 | 11.76 | 47.04% |
| 13 | Bhuri:- Providing tap connection and pipe line | 15.00 | 8.53 | 56.87% |
| 14 | Bulandpur:- Providing tap connection, tube well and pipe line | 14.00 | 4.39 | 31.36% |
| 15 | Bajana Kalan, Bajana Khurd, Pughtala:- Providing tap connection, water works, boosting station and pipe line | 630.00 | 78.62 | 12.48% |
| 16 | Chatiaulia: - Providing tap connection and pipe line | 20.42 | 3.47 | 16.99% |
| 17 | Chirsmi:- Providing tap connection and pipe line | 25.00 | 15.11 | 60.44% |
| 18 | Dabarpur:- Providing tap connection, tube well and pipe line | 20.00 | 16.85 | 84.25% |
| 19 | Datoli:- Providing tap connection, tube well and pipe line | 70.00 | 22.58 | 32.26% |
| 20 | Dhaturi:- Providing tap connection and pipe line | 25.00 | 4.53 | 18.12% |
| 21 | Garhi Gulama:- Providing tap connection and pipe line | 16.00 | 0.00 | Recently started |
| 22 | Garhi Jajhara:- Providing tap connection and pipe line | 19.00 | 5.55 | 29.21% |
| 23 | Garhi kalan:- Providing tap connection and pipe line | 21.00 | 11.84 | 56.38% |
| 24 | Ghasoli:- Providing tap connection and pipe line | 50.00 | 10.27 | 20.54% |
| 25 | Gumar:- Providing tap connection, tube well and pipe line | 8.00 | 6.58 | 82.25% |
| 26 | Hassanpur:- Providing tap connection and pipe line | 20.31 | 7.49 | 36.88% |
| 27 | Jafarpur:- Providing tap connection and pipe line | 15.00 | 7.73 | 51.53% |
| 28 | Jahri:- Providing tap connection and pipe line | 19.57 | 14.45 | 73.84% |
| 29 | Kailana:- Providing tap connection and pipe line | 25.00 | 20.23 | 80.92% |
| 30 | Kami:- Providing tap connection, tube well and pipe line | 8.00 | 5.96 | 74.50% |
| 31 | Kheri Gujjar:- Providing tap connection and pipe line | 55.00 | 39.22 | 71.31% |
| 32 | Kheri Tega:- Providing tap connection and pipe line | 23.01 | 20.80 | 90.40% |
| 33 | Khizarpur Ahir:- Providing tap connection and pipe line | 25.00 | 14.60 | 58.40% |
| 34 | Khubru:- Providing tap connection and pipe line | 25.00 | 14.57 | 58.28% |
| 35 | Kurar Ibrahimpur :- Providing tap connection, tube well and pipe line | 25.00 | 9.79 | 39.16% |
| 36 | Lalheri:- Providing tap connection and pipe line | 18.47 | 17.01 | 92.10% |
| 37 | Larsoli:- Providing tap connection, tube well and pipe line | 16.00 | 7.20 | 45.00% |
| 38 | Mohmadpur Majra:- Providing tap connection and pipe line | 25.00 | 18.73 | 74.92% |
| 39 | Nayabans:- Providing tap connection and pipe line | 20.00 | 7.56 | 37.80% |
| 40 | Panchi Jatan:- Providing tap connection and pipe line | 22.90 | 0.00 | Recently started |
| 41 | Patti Brahmana:- Providing tap connection and pipe line | 10.00 | 6.72 | 67.20% |
| 42 | Pirgarhi:- Providing tap connection and pipe line | 10.00 | 3.49 | 34.90% |
| 43 | Pubnera:- Providing tap connection and pipe line | 9.59 | 8.81 | 91.87% |
| 44 | Pughtala:- Providing tap connection and pipe line | 25.00 | 18.75 | 75.00% |
| 45 | Purkhash Dhiran:- Providing tap connection and pipe line | 29.99 | 19.28 | 64.29% |
| 46 | Purkhash Rathee:- Providing tap connection and pipe line | 35.83 | 24.63 | 68.74% |
| 47 | Rajlu Garhi:- Providing tap connection, tube well and pipe line | 4.00 | 0.05 | 1.25% |
| 48 | Rajpur:- Providing tap connection and pipe line | 10.00 | 7.33 | 73.30% |
| 49 | Ram Nagar:- Providing tap connection, tube well and pipe line | 15.00 | 6.96 | 46.40% |
| 50 | Rasulpur:- Providing tap connection and pipe line | 10.00 | 3.74 | 37.40% |
| 51 | Samaspur:- Providing tap connection and pipe line | 5.00 | 1.43 | 28.60% |
| 52 | Sandal Kalan :- Providing tap connection and pipe line | 25.00 | 14.45 | 57.80% |
| 53 | Sandal Kalan Niwada:- Providing tap connection and pipe line | 25.00 | 0.00 | Recently started |
| 54 | Sandal Khurd:- Providing tap connection and pipe line | 9.78 | 7.29 | 74.54% |
| 55 | Sanpera:- Providing tap connection and pipe line | 32.55 | 1.12 | 3.44% |
| 56 | Sardhana:- Providing tap connection and pipe line | 10.36 | 6.55 | 63.22% |
| 57 | Sayan Khera:- Providing tap connection and pipe line | 20.00 | 2.04 | 10.20% |
| 58 | Shahpur Tega:- Providing tap connection and pipe line | 25.00 | 15.85 | 63.40% |
| 59 | Shazadpur:- Providing tap connection and pipe line | 18.26 | 11.00 | 60.24% |
| 60 | Shekhupura:- Providing tap connection and pipe line | 10.00 | 0.00 | Recently started |
| 61 | Teha:- Providing tap connection, tube well and pipe line | 16.00 | 8.64 | 54.00% |
| 62 | Tewri:- Providing tap connection and pipe line | 25.66 | 19.06 | 74.28% |
| 63 | Udeshipur:- Providing tap connection, tube well and pipe line | 24.00 | 0.00 | Recently started |
| 64 | Uldepur :- Providing tap connection and pipe line | 25.00 | 8.49 | 33.96% |
| 65 | Umedgarh:- Providing tap connection, tube well and pipe line | 13.32 | 12.31 | 92.42% |
| 66 | Tharu:- Providing tap connection and pipe line | 25.00 | 0.00 | Recently started |
| 67 | Thriya:- Providing tap connection, tube well and pipe line | 25.00 | 4.70 | 18.80% |
| 68 | Pipli Khera:- Providing tap connection and pipe line | 15.00 | 3.89 | 25.93% |
|  | Total | 2135.75 (21.36 Crore) | 756.10 (7.56 Crore) |  |