**Details of Pending Amount of EDC and IDC**

**106. SH. RAKESH DAULTABAD (BADSHAHPUR).:** Will the Chief Minister be pleased to state:-

a) The pending EDC (External Development Charges) and IDC (Internal Development Charges) amount in Gurugram District which is not yet received by the Government from private builders together with the name of private builder/organization;

b) The action taken by the Government to recover the above said pending amount of EDC and IDC;

c) The details of area in Gurugram District where development works of sewage, road and water are pending despite the payment of EDC and IDC.

**Reply-**

**Manohar Lal, Chief Minister**

Sir,

A statement is laid on the table of the house.

**STATEMENT**

1. The Department does not demand any Internal Development Charges while granting the licenses. However, EDC and SIDC (State Infrastructure Charges) are demanded. As on 28.02.2023, the pending EDC amount is Rs. 4496.96 Crore and SIDC amount is Rs. 237.28 Crore in Gurugram District. The details of pending EDC&SIDC alongwith the name of private builders/organization is given at **Annexure-I.**
2. The Department has initiated action against defaulting colonizers, under the provisions of Haryana Development and Regulation of Urban Areas Act, 1975 (Act of 1975) for cancellation of license and till date 12 No. of licenses have already been cancelled in Gurugram District. The Department doesn’t grant permissions/approval for building plans, service plan estimates, renewal of license, occupation certificate, part completion/ completion certificate etc. to the colonizers who default in payment of EDC/SIDC.

Presently, a new Scheme “Samadhan Se Vikas” has been introduced by the Govt. to enable recovery of long pending EDC dues. Till date, policy has been adopted by 143 colonizers/developers and an amount of Rs. 1275.57 Crore has been recovered under this policy. Apart from this, an amount of Rs. 2867.04 Crore has been deposited by developers since 10.08.2020.

1. As per notified Development Plan of Gurugram – Manesar Urban Complex 2031 A.D, the master services have to be provided on sector dividing roads by the Government. Status of Master Water Supply, Sewerage and Road is as under: -
2. **Water Supply:** The water supply network in Sector 58 to 115 has been laid in a length of 102 Km which is commissioned/under commissioning and balance 11 Km network is pending where land is either nor acquired or under litigation/encroachment etc.
3. **Sewerage:** The sewerage network in Sector 58 to 67 Gurugram have been laid and commissioned. The work for laying of master sewer line in Sector 68 to 76 is in progress and likely to be completed by March 2024. The sewerage network in Sector 81 to 104, 37C & D has been laid in a length of 53.45 Km by Haryana Shahri Vikas Pradhikaran (HSVP) and gaps in a length of 15.50 Km against the cost of Rs. 40.36 Crore is being executed by HSVP which is likely to be completed by March 2024. Further, the proposal for laying of sewerage network in Sector 77 to 80 and 105 to 115 has been approved for Rs. 80.00 Crore in 10th Authority meeting of GMDA. The DPR of the same is under preparation.
4. **Road:** Road network in sector 58 to 115 has been laid in a length of 99.85 Km and balance 63.94 Km road network is pending which is being completed subject to clearance of hindrance w.r.t. land acquisition /litigation/encroachment etc.

**bZ0Mh0lh0 rFkk vkbZ0Mh0lh0 dh yfECkr jkf’k dk C;kSjk**

**\*106. Jh jkds’k nkSyrkckn ] ¼ckn’kkgiqj½%** D;k eq[;ea=h d``Ik;k Ckrk,axs fd**%**&

¼d½ xq#xzke ftys eas bZ-Mh-lh- ¼cká fodkl izHkkjksa½ rFkk vkbZ-Mh-lh- ¼vkUrfjd fodkl izHkkjksa ½ dh fdruh jkf'k yfECkr gS tks fuft fcYMjksa ls ljdkj }kjk vc rd izkIr ugha dh xbZ gS rFkk fuft fcYMjksa@laLFkkvksa ds uke D;k gS A

¼[k½ mijksDr bZ-Mh-lh- ¼cká fodkl izHkkjksa½ rFkk vkbZ-Mh-lh- ¼vkUrfjd fodkl izHkkjksa½ dh yafcr jkf’k olwyus ds fy, ljdkj }kjk D;k dk;Zokgh dh xbZ gS( rFkk

¼x½ ftyk xq#xzke es mu {ks=ksa dk C;kSjk D;k gS tgka bZ-Mh-lh- ¼cká fodkl izHkkjksa½ rFkk vkbZ-Mh-lh- ¼vkUrfjd fodkl izHkkjksa½ ds Hkqxrku ds ckotwn lhost] lM+d vkSj ikuh ds fodkl dk;Z yafcr iMs gSa \

**Tkokc%&**

**Ekuksgj yky] eq[;ea=h th**

Ekkuuh;]

,d fooj.k lHkk iVy ij j[k fn;k x;k gSA

**fooj.k**

¼d½ ykblsal çnku djrs le; foHkkx fdlh vkarfjd fodkl 'kqYd dh ekax ugha djrk gSA gkykafd] bZ-Mh-lh- vkSj ,l-vkbZ-Mh-lh- ¼LVsV baÝkLVªDpj pktsZt½ dh ekax dh tkrh gSA 28-02-2023 rd] xq#xzke ftys esa yafcr bZ-Mh-lh- jkf'k 4496-96 djksM+ #i;s vkSj ,l-vkbZ-Mh-lh- jkf'k 237-28 djksM+ #i;s gSA futh fcYMjksa@laLFkkvksa ds uke ds lkFk yafcr bZ-Mh-lh- vkSj ,l-vkbZ-Mh-lh- dk fooj.k **vuqca/k&I** esa fn;k x;k gSA

¼[k½ foHkkx us ykblsal jí djus ds fy, gfj;k.kk fodkl vkSj 'kgjh {ks=ksa ds fofu;eu vfèkfu;e] 1975 ¼1975 ds vfèkfu;e½ ds çkoèkkuksa ds rgr] mifuos'kdksa ds f[kykQ ykblsal jí djus dh dkjZokÃ 'kq: dh rFkk vkt rd xq#xzke esa 12 ykblsal jí fd, tk pqds gSa A bZ0Mh0lh0 vkSj ,l0vkbZ0Mh0lh0 ds Hkqxrku es pwd djus okys mifuos’kdksa dks foHkkx Hkou fuekZ.k dh ;kstuk] lsok ;kstuk ds vuqeku] ykblsal ds uohdj.k] dCtk çek.ki=] vkaf’kd lekiu çek.ki=] @ iw.kZrk lekiu çek.k i= vkfn ds fy, vuqefr @ vuqeksnu ugÈ djrk gSA

orZeku esa] yacs le; ls yafcr bZMhlh cdk;k dh olwyh dks l{ke djus ds fy, ljdkj }kjk ,d ubZ ;kstuk ^^lek/kku ls fodkl^^ 'kq: dh xbZ gSA vc rd 143 dkyksukbtjksa@fodkldrkZvksa }kjk uhfr viukbZ tk pqdh gS vkSj bl uhfr ds rgr 1275-57 djksM+ #i;s dh jkf'k olwy dh tk pqdh gSA blds vykok] MsoyilZ }kjk 10-08-2020 ls vc rd 2867-04 djksM+ #i;s dh jkf'k tek dh xbZ gSA

¼x½ xq#xzke ds fy, vf/klwfpr ekLVj MsoyiesaV Iyku xq#xzke ekuslj vcZu d‚EIysDl 2031 A.D, ds vuqlkj ljdkj }kjk lsDVj fMokbfMax lMdksa ij ekLVj lsok,a çnku dh tkuh gSaA ekLVj tykiwfrZ] lhojst] ,oa lMd dh fLFkfr fuEukuqlkj gS %&

1. **tykiwfrZ%** lsDVj 58 ls 115 esa ty vkiwfrZ usVodZ 102 fd-eh- dh yackbZ esa fcNk;k x;k gS] ftls ifj;kstuk ds rgr vf/kd~`r fd;k x;k gS vkSj 'ks"k 11 fd-eh- usVodZ yafcr gS tgk¡ Hkwfe ;k rks vf/kxzghr ugha gS ;k eqdnesckth@vfrØe.k vkfn ds v/khu gSA
2. **lhojst%** lsDVj 58 ls 67 xq#xzke esa lhojst usVodZ fcNk;k vkSj pkyw dj fn;k x;k gSA lsDVj 68 ls 76 esa ekLVj lhoj ykbu fcNkus dk dk;Z çxfr ij gS vkSj ekpZ 2024 rd iwjk gksus dh laHkkouk gSA gfj;k.kk 'kgjh fodkl }kjk lsDVj 81 ls 104] 37lh vkSj Mh esa lhojst usVodZ 53-45 fdyksehVj dh yackbZ esa fcNk;k x;k gS vkSj 40-36 djksM+ #i;s dh ykxr ds eqdkcys 15-50 fdyksehVj dh yackbZ esa varjky dks ,p,lohih }kjk fu"ikfnr fd;k tk jgk gS] tks ekpZ 2024 rd iwjk gksus dh laHkkouk gSA blds vykok] lsDVj 77 ls 80 vkSj 105 ls 115 esa lhojst usVodZ Mkyus ds fy, 80-00 djksM+ #i;s dh çLrkouk dks th,eMh, dh 10oha vFk‚fjVh dh cSBd esa eatwjh nh xbZ gSA bldk Mhihvkj rS;kj fd;k tk jgk gSA
3. **lM+d%** lSDVj 58 ls 115 esa 99-85 fdyksehVj dh yackbZ esa lM+d usVodZ fcNk;k x;k gS vkSj 'ks"k 63-94 fdyksehVj lM+d usVodZ yafcr gS] ftls Hkwfe vf/kxzg.k@eqdnes@vfrØe.k vkfn ds laca/k esa ck/kkvksa dks nwj djus ds v/khu iwjk fd;k tk jgk gSA