**To Renovate the Ponds**

**\*50 Smt. Geeta Bhukkal, (Jahjjar) M.L.A**

 Will the Development and Panchyats Minister be pleased to State:-

1. Whether there is any proposal under consideration of the Government to execute the work of renovation, cleanliness and repairing of the following ponds in the village of the Jhajjar Assembly Constituency:-
2. The pond near Baba Nathunath and Shiv Mandir in village Goriya
3. Pond near Indra Colony in village Akehdi Madanpur
4. Village Mundahera Harji wala pond
5. Gui Johad near Bagla Chaupal in village Talao
6. Duma wala pond in village Dhana
7. Rameshwar pond in the midst of village Kheri Khumari
8. Khariya pond on the main road in village Chhuchhakwas
9. Ancient pond in village Bhurawas
10. The pond of Saharawat Pana in village Bhadani
11. The pond near Shiv Mandir in Village Joundhi, and
12. If so, the time by which the above said works are likely to be completed?

**Sh. Manohar Lal, Hon’ble Chief Minister Haryana**

1. Yes Sir, all the above mentioned ponds in the villages of Jhajjar Assembly Constituency have been taken in the Action Plan to execute the works of renovation, cleanliness and repairing **(List placed at Annexure: I).**
2. The work on these ponds are in planning stage and after the Monsoons season process will be initiated to renovate, clean and repair these ponds on priority basis. As per the estimated post monsoon conditions, the likely date of completion of these works is 30th June, 2024.

|  |
| --- |
|  |
| **Annexure-I** |
|  |  |  |  |  |  |  |  |  |
| **Status of 10 Ponds in Question of Jhajjar Assembly Constituency** |
| **Sr.No** | **District** | **Block** | **Village** | **Pond Name** | **UID** | **Scheme** | **Executing Department** | **Status** |
| 1 | JHAJJAR | MATANHAIL | GORIYA(14-N) | Bhaiya Wala Pond (near Baba Nathunath & Shiv Mandir) | 01HRJJRMTL0014GORI001 | Phase-IV (2024-25) | PR-PW | Under Digital Survey |
| 2 | JHAJJAR | MATANHAIL | AKEHRIMADANPUR(200) | Banswala Pond (near Indra Colony) | 01HRJJRMTL0200AKHE008 | Phase-IV (2024-25) | PR-PW | Under Preliminary Estimate Stage |
| 3 | JHAJJAR | SALHAWAS | MUNDAHERA(198) | Harzi Wala Pond (Harjiwala) | 01HRJJRSLW0198MUND001 | Phase-IV (2024-25) | PR-PW | Under Digital Survey |
| 4 | HAJJAR | JHAJJAR | TALAO(112) | Gulhi Wala (Gui Johar Near Bagla Chaupal) | 01HRJJRJJR0112TALA004 | Phase-IV (2024-25) | PR-PW | Under Digital Survey |
| 5 | JHAJJAR | SALHAWAS | DHANA(162) | Duma Wala Pond | 01HRJJRSLW0162DHAN004 | Phase-IV (2024-25) | PR-PW | Under Digital Survey |
| 6 | JHAJJAR | JHAJJAR | KHERIKHUMAR(111) | Gyan Dass Wala (Rameshwar Pond) | 01HRJJRJJR0111KHER003 | Phase-III (SBM-G 2023-24) | PR-PW | Under Preliminary Estimate Stage |
| 7 | JHAJJAR | MATANHAIL | ISLAMGARH / Chhuchhakawas(117) | Khariya | 01HRJJRMTL0117ISHL003 | Phase-II (MP 2022-23) | IWRD-Construction | Under Preliminary Estimate Stage |
| 8 | JHAJJAR | SALHAWAS | BHURAWAS(194) | Mata Mandir (Ancient Pond) | 01HRJJRSLW0194BHUR001 | Phase-IV (2024-25) | PR-PW | Under Digital Survey |
| 9 | JHAJJAR | JHAJJAR | BHADANI(94) | Firni Wala (Saharawat Pond) | 01HRJJRDDL0094BHAD003 | Phase-IV (2024-25) | PR-PW | Under Digital Survey |
| 10 | JHAJJAR | JHAJJAR | JONDHI(107) | Baba Wala Pond (near Shiv Mandir) | 01HRJJRJJR0107JOND001 | Phase-III (SBM-G 2023-24) | PR-PW | Under Tender Stage |
| **Note-All these above 10 ponds are under Planning Stage** |

**तालाबों का जीर्णोद्धार**

\*50 श्रीमती गीता भुक्कल (झज्जर):

क्या विकास एवं पंचायत मंत्री कृपया बताएंगेः

1. क्या झज्जर विधानसभा निर्वाचन क्षेत्र के गांवों में निम्नलिखित तालाबों के नवीनीकरण, सफाई तथा मरम्मत के कार्यो निष्पादन करने का कोई प्रस्ताव सरकार के विचाराधीन हैः-

1. गांव गोरिया में बाबा नथु नाथ तथा शिव मंदिर के पास वाला जोहड़;

2. गांव अकेड़ी मदनपुर में इंदिरा कॉलोनी के पास;

3. गांव मुंडेहाड़ा हरजी वाला जोहड़;

4. गांव तालाब बगला चैपाल से पास गुई जोहड़;

5. गांव धाना में डुमा वाला जोहड़;

6. गांव खेड़ी खुमार में गांव के बीच में तालाब रामेश्वर;

7. गांव छुछकवास मेन रोड पर खारियां जोहड़;

8. गांव भूरावास में प्राचीन तालाब;

9. गांव भदानी में सहरावत पाना का जोहड़;

10. गांव जौंधी में शिव मंदिर के पास वाला जोहड़; तथा

(ख) यदि हां, तो उपरोक्त कार्यो को कब तक पूरा किए जाने की संभावना है?

**श्री मनोहर लाल, मुख्यमंत्री, हरियाणा**

क) जी हाँ, श्रीमान जी, झज्जर विधानसभा क्षेत्र के गांवों के ऊपर वार्णित सभी तालाब जीणोद्धार, सफाई व मुरम्मत हेतु कार्य योजना में लिए गए है।(अनुबंध -1 साथ सलंग्न है)

(ख) इन सभी तालाबों का कार्य नियोजन स्तर पर है, और मानसून सीजन उपरान्त इन तालाबों का जीर्णोद्धार, सफाई व मुरम्मत का कार्य प्राथमिकता के आधार पर आरम्भ किया जाएगा। अनुमानित मानसून के बाद की स्थिति अनुसार इन कार्यो को लगभग 30 जून 2024 तक पूरा कर लिया जाएगा।