**Digging and Renovation of Ponds under Amrit Sarovar Yojana**

**14. Sh. Shamsher Singh Gogi, (Assandh) M.L.A**

Will the Development and Panchayats Minister be pleased to State:-

1. Whether it is fact that consent has been given by the Government for the work of digging and renovation of ponds from April, 2023 under the Amrit Sarovar Yojana in the villages of Assandh Assembly Constituency; if so the block-wise details thereof;
2. The name and office address of the contractor to whom the above said work has been allotted; and
3. The number of ponds dug under the above said work till July, 2023 together with the number of the ponds of which work is in process along with the details thereof?

**Sh. Manohar Lal, Chief Minister, Haryana**

1. Yes Sir. Actually the Government grants Administrative Approval for the work of digging and renovation of ponds since June 2022 onward under the Amrit Sarovar Yojana in villages of Assandh Assembly Constituency. The block wise detail is as given below.
2. Block Assandh—41 nos. of ponds
3. Block Munak—8 nos. of ponds
4. Block Chirao—0 nos. of ponds
5. The Names and Office addresses of the contractors to whom the 45 works out of above 49 as above have been allotted by PR-PW Department are given below:-

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Sr. No** | **Names of Contractor** | **Office Address of Contractor** | **No of Ponds** | **No. of Villages** |
| 1 | The Siri Coop, L&C Society Ltd. | VPO. Sirsi Distt, Karnal | 5 | 4 |
| 2 | Sh. Kuldeep Singh Contractor | VPO. Nighadu, Distt, Karnal | 1 | 1 |
| 3 | AVS Builders | H. No. 2214, Distt. Jind | 2 | 1 |
| 4 | Sh. Ankit Kumar | H. No. 385, Maan Colony, Kaithal Road, Karnal | 6 | 3 |
| 5 | Sh. Dalbir singh | 1358, Sector -3, Kurukshetra | 1 | 1 |
| 6 | The Hatho Coop L&C Society Ltd. | VPO Mohal Khera,Tehsil, Narwana | 2 | 1 |
| 7 | B.S. Construction Co. | H. No. 1725, Sector-7, Karnal | 6 | 2 |
| 8 | JKSS Developers LLP | H. No. M-1597, Sector-7, Karnal | 2 | 2 |
| 9 | The Narwana Chahal, Multipurpose Society Coop | H. No. 739/191, Prem Nagar, Tehsil Narwana, Jind | 2 | 1 |
| 10 | Sh. Manjeet singh Contractor | Sector-16, Near Dhol Chowk Kaithal Road, Assandh, Distt, Karnal | 6 | 1 |
| 11 | Goyal Trading Co. | 24, Gali No. 1, Friends Colony, Karnal Road, Kaithal | 3 | 2 |
| 12 | Shiv Shakti Industries | VPO Brass Distt, Karnal | 5 | 2 |
| 13 | Garg and Co. | H.No. 207/19, Vivekanand Nagar, Jind | 2 | 1 |
| 14 | Sh. Bittu contractor S/o Sh. Balbir Singh | Sabha Colony, Near New Saini High school, outside Chandana Gate Kaithal | 1 | 1 |
| 15 | M/s Battan Const. Co. | Near Hospital Chowk, SCO 349, Mugal Canal Karnal | 1 | 1 |
| **Total** | **45** | **24** |
| \*The remaining 4 ponds yet to be awarded  |

1. The details of all 49 Amrit Sarovar of Assandh Assembly Constituency is given below:

1. The no. of Amrit Sarovars completed as on 17.08.2023 = 19

2. The no. of Amrit Sarovars in progress as on 17.08.2023 = 26

3. The no. of Amrit Sarovar works yet to be awarded as on 17.08.2023 = 04

 ------------

 **Total 49 ponds**

The detail of all the Amrit Sarovars is attached as **Annexure-I**

**अमृत सरोवर योजना के अंतर्गत तालाबों की खुदाई तथा नवीनीकरण**

**14 श्री शमशेर सिंह गोगी (असंध) :**

क्या मुख्यमंत्री कृपया बताएंगे कि :-

1. क्या यह तथ्य है कि असंध विधानसभा निर्वाचन क्षेत्र के गांवों में अमृत सरोवर योजना के अंतर्गत अप्रैल, 2023 से तालाबों की खुदाई तथा नवीनीकरण के लिए सरकार द्वारा सहमति दे दी गई है; यदि हां, तो उनका खंड-वार ब्यौरा क्या है;
2. उस ठेकेदार का नाम तथा कार्यालय का पता क्या है जिसे उपरोक्त कार्य आंवटित किया गया है; तथा
3. जुलाई, 2023 तक उपरोक्त कार्य के अंतर्गत कितने तालाबों की खुदाई की गई तथा कितने तालाबों में कार्य प्रगति में है तथा उनका ब्यौरा क्या है?

**श्री मनोहर लाल, मुख्यमंत्री, हरियाणा**

1. जी हाँ, श्रीमान जी, वास्तव में सरकार ने जून 2022 से असंध विधानसभा क्षेत्र के गांवो में अमृत सरोवर योजना के अन्तर्गत तालाबों की खुदाई और जीर्णोद्वार के कार्य की प्रशासनिक स्वीकृति दी है। ब्लाकवार विवरण नीचे दिया गया हैः

1. खण्ड असंध - 41 तालाब

2. खण्ड मूनक - 8 तालाब

3. खण्ड चिराओ - 0 तालाब

(ख) जिन ठेकेदारों को उपरोक्त 49 में से 45 कार्य पंचायती राज विभाग द्वारा आंवटित किए गए हैं उनके नाम और कार्यालय पते नीचे दिए गए हैः-

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **क्रमांक** | **ठेकेदारों के नाम** | **ठेकेदार के कार्यालय का पता** | **तालाबों की संख्या** | **गांव की** **संख्या** |
| 1 | दी सीरी को0 ओ0 श्रम एवं निर्माण सोसाइटी | गांव व डाकखाना सिरसी, जिला करनाल | 5 | 4 |
| 2 | श्री कुलदीप कुमार कान्टैक्टर | गांव व डाकखाना, नीगाधु, जिला करनाल | 1 | 1 |
| 3 | ए.वी.एस बिल्डर | मकान न0. 2214, जिला जीन्द | 2 | 1 |
| 4 | श्री अंकित कुमार | मकान न0. 385, मान कलोनी, कैथल रोड, करनाल | 6 | 3 |
| 5 | श्री दलबीर सिंह | मकान न0. 1358, सेक्टर - 3, कुरूक्षेत्र | 1 | 1 |
| 6 | दी हथो को0 ओ0 सोसाइटी | गांव व डाकखाना, मोहला खेड़ा, तहसील, नरवाना | 2 | 1 |
| 7 | बी.एस. कॅन्स्ट्रक्शन | मकान न0. 1725, सेक्टर - 7, करनाल | 6 | 2 |
| 8 | जे.क.एस.एस डवेलपर्स एल एल पी | मकान न0. 1597, सेक्टर - 7, करनाल | 2 | 2 |
| 9 | दी नरवाना चैहल, मलटी पर्पस सोसाईटी | मकान न0. 739/191, प्रेम नगर, तहसील नरवाना, जिला जीन्द | 2 | 1 |
| 10 | श्री मनजीत सिंह कान्ट्रैक्टर | सेक्टर - 16, नजदीक ढ़ोल चैक, कैथल रोड़, असंध जिला करनाल | 6 | 1 |
| 11 | गोयल ट्रेडिंग कम्पनी | 24, गली न0.1, फ्रैन्डस कालोनी, करनाल रोड़, कैथल | 3 | 2 |
| 12 | शिव शक्ति इंडस्ट्री | गांव व डाकखाना - ब्रास, जिला करनाल | 5 | 2 |
| 13 | गर्ग एण्ड कम्पनी | मकान न0. 207/19, विवेकानन्द नगर, जीन्द | 2 | 1 |
| 14 | श्री बिट्टू कान्टैक्टर पुत्र श्री बलबीर सिंह | सभाकालोनी, नजदीक न्यू सैनी हाई स्कूल, आऊटसाइड चंदना गेट, कैथल | 1 | 1 |
| 15 | एम/एस बाट्टन कॅन्स्ट्रक्शन कम्पनी | नजदीक हस्पताल चैक, अससीओ 349, मूगल कैनल करनाल | 1 | 1 |
| **कुल** | **45** | **24** |
| **शेष 4 तालाबों का कार्य आबंटित किया जाना बाकी है।** |

(ग) असंध विधानसभा क्षेत्र के सभी 49 अमृत सरोवर का विवरण नीचे दिया गया हैः

1. अमृत सरोवर जिनका कार्य 17.08.2023 को पूरा हो गया है। - **19**

2. 17.08.2023 तक जिन अमृत सरोवरों का कार्य प्रगति पर है। - **26**

3. 17.08.2023 तक जिन अमृत सरोवरों के कार्यां का आबटन अभी किया जाना है। - **4**

 **कुल - 49 तालाब**

सभी अमृत सरोवरों का विवरण **अनुबंध-1** के रूप मे **संलग्न** है।

|  |
| --- |
| **Annexure-I**  |
|  |
| **AMRIT SAROVAR REPORT ASSANDH ASSEMBLY CONSTITUENCY DISTT. KARNAL AS ON 17.08.23** |
| **S/N** | **District** | **Constituency** | **Block** | **Village** | **Name of Pond** | **UID** | **Admin. Approval no. & date** | **Amount** | **Financial Progress** | **Physical Progress** | **Remarks** |
| **Exp. upto Jan 2023** | **During the month** | **Total** | **Completed as per Amrit Sarovar** | **In Progress** | **Not Started** |
| 1 | 2 |   | 3 | 4 | 5 | 6 | 7 | 8 | 9 | 10 | 11 | 12 | 13 | 14 | **15** |
| 1 | Karnal | ASSANDH | ASSANDH | Ardana(64) | misar | 01HRKNLASD0064ARDA005 | 54848/ 07.12.22 | 99.39 | 0 | 0 | 0 |   | In Progress |   |   |
| 2 | Karnal | ASSANDH | ASSANDH | Bahri(65) | bade pir pond | 01HRKNLASD0065BHAR002 | 52367/ 21.09.22 | 34.61 | 0 | 0 | 0 | Completed |   |   |   |
| 3 | KARNAL | ASSANDH | ASSANDH | BAHRI(65) | tora | 01HRKNLASD0065BHAR001 | 58907/ 22.03.23 | 59.42 | 0 | 0 | 0 | Completed |   |   |   |
| 4 | KARNAL | ASSANDH | ASSANDH | BAHRI(65) | tirth | 01HRKNLASD0065BHAR004 | 58907/ 22.03.23 | 205.78 | 0 | 0 | 0 | Completed |   |   |   |
| 5 | KARNAL | ASSANDH | ASSANDH | BAHRI(65) | shamalat | 01HRKNLASD0065BHAR003 | 58615/ 16.02.23 | 127.00 | 0 | 0 | 0 |   | In Progress |   |   |
| 6 | KARNAL | ASSANDH | ASSANDH | CHOCHRAN(42) | Chor karsa Road wala | 01HRKNLASD0042CHOC001 | 57620/ 02.02.23 | 22.93 | 0 | 0 | 0 |   | In Progress |   |   |
| 7 | Karnal | ASSANDH | ASSANDH | Dopedi(93) | Malikpur Wala Pond | 01HRKNLASD0093DUPD001 | 48644/ 27.06.22 | 53.95 | 31.68 | 0 | 31.68 | Completed |   |   |   |
| 8 | Karnal | ASSANDH | ASSANDH | Dopedi(93) | Power House Wala Pond | 01HRKNLASD0093DUPD003 | 48644/ 27.06.22 | 63.16 | 31.67 | 0 | 31.67 |   | In Progress |   |   |
| 9 | Karnal | ASSANDH | ASSANDH | Gangatheri(56) | dase Wala pond | 01HRKNLASD0056GANG005 | 48644/ 27.06.22 | 61.72 | 0.00 | 0 | 0 |   | In Progress |   |   |
| 10 | Karnal | ASSANDH | ASSANDH | Gangatheri(56) | Reta wala pond | 01HRKNLASD0056GANG008 | 55497/ 14.12.22 | 102.75 | 0 | 0 | 0 |   | In Progress |   |   |
| 11 | Karnal | ASSANDH | ASSANDH | JaiSinghpura(82) | BAMNI WALA | 01HRKNLASD0082JAIS001 | 54766/ 05.12.22 | 109.52 | 0 | 0 | 0 |   | In Progress |   |   |
| 12 | Karnal | ASSANDH | ASSANDH | JaiSinghpura(82) | Kund wala pond | 01HRKNLASD00820JAI004 | 48634/ 27.06.22 | 96.14 | 0 | 0 | 0 | Completed |   |   |   |
| 13 | Karnal | ASSANDH | ASSANDH | JaiSinghpura(82) | NAKHA WALA | 01HRKNLASD00820JAI002 | 55497/ 14.12.22 | 75.57 | 0 | 0 | 0 |   | In Progress |   |   |
| 14 | Karnal | ASSANDH | ASSANDH | Jalmana(64) | Delsar Pond | 01HRKNLASD0064JALA001 | 34550/ 22.12.21 | 171.65 | 114.58 | 0 | 114.58 | Completed |   |   |   |
| 15 | Karnal | ASSANDH | ASSANDH | Jalmana(64) | Gurudwara wala pond | 01HRKNLASD0064JALA004 | 54766/ 05.12.22 | 89.01 | 0 | 0 | 0 |   | In Progress |   |   |
| 16 | Karnal | ASSANDH | ASSANDH | Jalmana(64) | Sultanpeer | 01HRKNLASD0064JALA003 | 54766/ 05.12.22 | 95.42 | 0 | 0 | 0 | Completed |   |   |   |
| 17 | KARNAL | ASSANDH | ASSANDH | JHABALA(81) | Kangrana Wala Pond | 01HRKNLASD0081JABH001 | 57626/ 02.02.23 | 38.77 | 0 | 0 | 0 | Completed |   |   |   |
| 18 | Karnal | ASSANDH | ASSANDH | Khizarabad(85) | Gurudwara wala | 01HRKNLASD0085KHIJ001 | 48624/ 27.06.22 | 79.82 | 0 | 0 | 0 |   | In Progress |   |   |
| 19 | Karnal | ASSANDH | ASSANDH | LalainPanghala(75) | Goye Wala Pond Near Shiv Mandir | 01HRKNLASD0075LALA003 | 48629/ 27.06.22 | 35.01 | 11.92 | 0 | 11.92 |   | In Progress |   |   |
| 20 | Karnal | ASSANDH | ASSANDH | Pangala | Bharmano Wala Pond | 01HRKNLASD0075PANG006 | 54746/ 05.12.22 | 72.45 | 0 | 0 | 0 |   | In Progress |   |   |
| 21 | Karnal | ASSANDH | ASSANDH | Pangala | Goye Wala Pond | 01HRKNLASD0075PANG001 | 48629/ 27.06.22 | 98.97 | 0 | 0 | 0 |   | In Progress |   |   |
| 22 | Karnal | ASSANDH | ASSANDH | Phaphrana(94) | Bankha Wala Pond | 01HRKNLASD0094PHAP003 | 54858/ 07.12.22 | 105.87 | 0 | 0 | 0 |   | In Progress |   |   |
| 23 | Karnal | ASSANDH | ASSANDH | Phaphrana(94) | chakku wala pond | 01HRKNLASD0094PHAP071 | 54853/ 07.12.22 | 91.14 | 0 | 0 | 0 |   | In Progress |   |   |
| 24 | Karnal | ASSANDH | ASSANDH | Popra(58) | baliwala | 01HRKNLASD0058POPR007 | 54853/ 07.12.22 | 61.88 | 0 | 0 | 0 |   | In Progress |   |   |
| 25 | Karnal | ASSANDH | ASSANDH | Popra(58) | bdabir tirth | 01HRKNLASD0058POPR002 | 54853/ 07.12.22 | 89.74 | 0 | 0 | 0 |   | In Progress |   |   |
| 26 | Karnal | ASSANDH | ASSANDH | Popra(58) | kambi aala | 01HRKNLASD0058POPR001 | 54853/ 07.12.22 | 65.18 | 0 | 0 | 0 |   | In Progress |   |   |
| 27 | Karnal | ASSANDH | ASSANDH | Popra(58) | kumharjne | 01HRKNLASD0058POPR006 | 54599/ 05.12.22 | 43.52 | 0 | 0 | 0 |   | In Progress |   |   |
| 28 | Karnal | ASSANDH | ASSANDH | Popra(58) | pahadiwala | 01HRKNLASD0058POPR004 | 54863/ 07.12.22 | 122.01 | 0 | 0 | 0 |   | In Progress |   |   |
| 29 | Karnal | ASSANDH | ASSANDH | Rattak(76) | Aara Wala Pond | 01HRKNLASD0076RATT001 | 55451/ 14.12.22 | 73.88 | 0 | 0 | 0 |   |   | Not Started | Sanction recently Received |
| 30 | Karnal | ASSANDH | ASSANDH | Rattak(76) | Harijan Near Basti Wala Pond (Dada Khera Wala) | 01HRKNLASD0076RATT002 | 59732/ 03.03.23 | 61.01 | 0 | 0 | 0 |   |   | Not Started | Sanction recently Received |
| 31 | Karnal | ASSANDH | ASSANDH | Rattak(76) | Near Bilona Road (Jimaro Wala Pond) | 01HRKNLASD0076RATT004 | 54751/ 05.12.22 | 80.46 | 0 | 0 | 0 |   |   | Not Started | Tender under process |
| 32 | Karnal | ASSANDH | ASSANDH | Ruksana(41) | Near Bus Stand | 01HRKNLASD0041RUGS002 | 54766/ 05.12.22 | 162.99 | 0 | 0 | 0 |   |   | Not Started | Tender under process |
| 33 | Karnal | ASSANDH | ASSANDH | Ruksana(41) | Near Phirni (Filed of Gurnam Singh) | 01HRKNLASD0041RUGS003 | 54736/ 05.12.22 | 73.46 | 0 | 0 | 0 | Completed |   |   |   |
| 34 | Karnal | ASSANDH | ASSANDH | Salwan(95) | bamno wala | 01HRKNLASD0095SALW008 | 55497/ 14.12.22 | 64.43 | 0 | 0 | 0 | Completed |   |   |   |
| 35 | Karnal | ASSANDH | ASSANDH | Salwan(95) | chalni wala | 01HRKNLASD0095SALW006 |   |   | 0 | 0 | 0 | Completed |   |   |   |
| 36 | Karnal | ASSANDH | ASSANDH | Salwan(95) | chmaro wala | 01HRKNLASD0095SALW009 | 55482/ 14.12.22 | 59.39 | 0 | 0 | 0 |   | In Progress |   |   |
| 37 | Karnal | ASSANDH | ASSANDH | Salwan(95) | MALAKSHER | 01HRKNLASD0095SALW005 |   |   | 0 | 0 | 0 |   | In Progress  |   |   |
| 38 | Karnal | ASSANDH | ASSANDH | Salwan(95) | mata wala pond | 01HRKNLASD0095SALW004 | 58627/ 16.02.23 | 88.22 | 0 | 0 | 0 | Completed |   |   |   |
| 39 | Karnal | ASSANDH | ASSANDH | Salwan(95) | nova pond | 01HRKNLASD0095SALW003 | 55497/ 14.12.22 | 86.89 | 0 | 0 | 0 |   | In Progress |   |   |
| 40 | Karnal | ASSANDH | ASSANDH | Uplana(78) | Mochan Vala | 01HRKNLASD0078UPLA003 | 55492/ 14.12.22 | 126.18 | 0 | 0 | 0 |   | In Progress |   |   |
| 41 | Karnal | ASSANDH | ASSANDH | Uplana(78) | Sincer Vala | 01HRKNLASD0078UPLA001 | 58627/ 10.02.23 | 147.72 | 0 | 0 | 0 |   | In Progress |   |   |
| 42 | Karnal | ASSANDH | MUNAK | Balla(30) | Assandh road | 01HRKNLMNK0030BALL002 |   |   | 0 | 0 | 0 | completed |   |   |   |
| 43 | Karnal | ASSANDH | MUNAK | Balla(30) | Devi mandir | 01HRKNLMNK0030BALL003 |   |   | 0 | 0 | 0 | completed |   |   |   |
| 44 | Karnal | ASSANDH | MUNAK | Balla(30) | Goli road | 01HRKNLMNK0030BALL006 |   |   | 0 | 0 | 0 | completed |   |   |   |
| 45 | Karnal | ASSANDH | MUNAK | MorMajra(31) | Johar Majra | 01HRKNLASD00310MOR001 |   |   | 0 | 0 | 0 |   | In Progress |   |   |
| 46 | Karnal | ASSANDH | MUNAK | Munak(28) | Lodhi Wala | 01HRKNLMNK0028MUNA002 |   |   | 0 | 0 | 0 | completed |   |   |   |
| 47 | Karnal | ASSANDH | MUNAK | Munak(28) | MakhuWala | 01HRKNLMNK0028MUNA001 |   |   | 0 | 0 | 0 | completed |   |   |   |
| 48 | Karnal | ASSANDH | MUNAK | Padha(68) | dandu wala -B | 01HRKNLMNK0068PADH003 |   |   | 0 | 0 | 0 | Completed |   |   |   |
| 49 | Karnal | ASSANDH | MUNAK | Padha(68) | Panchdev Trith (Main Pond -A) | 01HRKNLMNK0068PADH004 |   |   | 0 | 0 | 0 | Completed |   |   |   |
|   |   |   | Total |   |   |   |   | 3397.01 | 189.85 | 0.00 | 189.85 |   |   |   |   |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  |  |  |  | Total | Comp | In Prog | NS |  |  |  |  |  |  |  |  |
|  |  |  |  | 49 | 19 | 26 | 4 |  |  |  |  |  |  |  |  |