**To Complete the Construction Work of Community Hall**

**12. Sh. NARENDER GUPTA (Faridabad):-**

Will the Urban Local Bodies Minister be pleased to state:-

a) the name of contractor to whom the work order of construction of Community Hall in front of Terapanth Bhawan of Sector-10 of Ward No. 33 in Faridabad-89 Assembly Constituency has been allotted;

b) the total amount sanctioned for the abovesaid work togetherwith the DNIT thereof; and

c) the extent of amount paid for the construction work of said Community Hall so far togetherwith the time by which it is likely to be constructed?

**Dr. Kamal Gupta, Urban Local Bodies Minister**

1. Municipal Corporation, Faridabad allotted the work of construction of Community Hall in front of Terapanth Bhawan of Sector-10 of Ward No. 33 to M/s Rajtara Construction.
2. The said work has been allotted to the contractual agency for an agreement amount of Rs. 37,82,406/- which was later revised/enhanced to Rs. 84,03,587/- due to increase in area of the hall of community centre. The DNIT of the work is attached at Annexure-A.
3. Municipal Corporation, Faridabad has released a payment of Rs.16,88,543/- to the contractual agency till date. The work is likely to be completed within next four months.

**Lkkeqnkf;d gkWy dk fuekZ.k dk;Z iwjk djuk**

**12- Jh ujsUnz xqIrk ¼Qjhnkckn½%**

D;k “kgjh LFkkuh; fudk; ea=h d`i;k crk,axs fd%&

¼d½ ml Bsdsnkj dk uke D;k gS ftls Qjhnkckn&89 fo/kkulHkk fuokZpu {ks= esa okMZ uacj 33 ds lsDVj&10 ds rsjkiaFk Hkou ds lkeus lkeqnkf;d gkWy ds fuekZ.k dk;Z dk odZ vkMZj vkoafVr fd;k x;k Fkk(

¼[k½ mijksDr dk;Z ds fy, dqy fdruh jkf”k Lohd`r dh xbZ rFkk mldk Mh-,u-vkbZ-Vh- D;k gSS(

¼x½ mDr lkeqnkf;d gkWy ds fy, fuekZ.k ds fy, vc rd fdruh jkf”k dk Hkqxrku fd;k x;k gS rFkk blds dc rd fufeZr fd, tkus dh laHkkouk gS\

**Mk0 dey xqIrk] 'kgjh LFkkuh; fudk; ea=h**

¼d½ uxj fuxe] Qjhnkckn }kjk okMZ uacj 33 ds lsDVj&10 ds rsjkiaFk Hkou ds lkeus lkeqnkf;d Hkou ds fuekZ.k dk dk;Z eSllZ jktrkjk daLVªD'ku dks vkoafVr fd;k x;kA

¼[k½ mä dk;Z vuqcaf/kr ,tsalh dks : 37]82]406/& dh vuqca/k jkf'k ij vkoafVr fd;k x;k Fkk] ftls ckn esa lkeqnkf;d dsaæ ds g‚y ds {ks=Qy esa o`f) ds dkj.k la'kksf/kr/c<+kdj #- 84]03]587/& dj fn;k x;kA dk;Z dh Mh-,u-vkbZ-Vh- vuqyXud&d ij layXu gSA

¼x½ uxj fuxe] Qjhnkckn us vuqcaf/kr ,tsalh dks vc rd : 16]88]543/& dk Hkqxrku tkjh dj fn;k gSA dk;Z vxys pkj eghus ds vanj iwjk gksus dh laHkkouk gSA