**Estimated Cost of Driving Training School**

**99 Sh Ch. Aftab Ahmed (Nuh) Will the Transport Minister be pleased to state:-**

a) The total estimated cost of the project to open a proposed driving training school in Chhapera Village of Nuh district;

b) The detail of the work which have been completed so far; and

c) The time by which the said project is likely to be completed?”

**MOOL CHAND SHARMA TRANSPORT MINISTER**

**Sir,**  (a) The estimated cost of the project as mentioned in the E-tender notice floated by the IDTR society for selection of architectural consultant is 18.51 Crores.

(b) The details of the work done so far is enumerated below:

i) Land measuring 87 Kanal 14 Marla has been taken on patta at village Chhapera, Nuh.

ii) The initial cost of the project was Rs. 13.96 Crore which is being funded by Centre and State Government in equal ratio. 50% share of both the governments i.e. 6.98 Crore (3.49 crore each) has been received. The said amount is lying with Rural Development Department, Haryana.

iii) M/s Tata Motors Ltd. has been selected as OEM (Original Equipment Manufacturer) partner for the project.

iv) E-tender for the selection of Architectural Consultant has been floated by Executive Engineer PWD (B&R), Nuh on 08.08.2023.

c) The time for the completion of the project cannot be stated at this stage.

**MªkbZfoax Vªsfuax Ldwy dh vuqekfur ykxr**

99- **pkS- vkQrkc vgen ¼uwag½%**

D;k ifjogu ea=h d`i;k crk,axs fd %&

 ¼d½ uwag ftys ds xkao Nkisjk esa ,d izLrkfor MªkbZfoax Vªsfuax Ldwy [kksyus dh ifj;kstuk dh dqy vuqekfur ykxr D;k gS;

 ¼[k½ vc rd tks dk;Z gks pqds gSa mudk C;kSjk D;k gS; rFkk

 ¼x½ mDr ifj;kstuk dks dc rd iwjk fd, tkus dh laHkkouk gS\

**Ekwy pUn “kekZ ifjogu ea=h**

Jh eku th]

¼d½ okLrqf”kYi lykgdkj ds p;u ds fy, vkbZ Mh Vh vkj lkslk;Vh }kjk tkjh bZ&fufonk uksfVl esa mfYYf[kr ifj;kstuk dh vuqekfur ykxr 18-51 djksM+ gSA

¼[k½ vc rd fd, x, dk;ksZ dk fooj.k fuEu izdkj gS %&

(i) uwag ds xkao NisMk esa 87 duky 14 ejys tehu iV~Vs ij yh xbZ gSA

(ii) ifj;kstuk dh izkjafHkd ykxr 13-96 djksM+ :i;s Fkh tks fd dsUnzh; o jkT; ljdkj }kjk leku vuqikr es ogu dh tkuh FkhA nksuks ljdkjks dk 50 izfr”kr fgLlk ;kuh 6-98 djksM+ ¼3-49 djksM izR;sd½ izkIr gks x;k gS ;g jkf”k xzkeh.k ,oa fodkl foHkkx ds ikl gSA

(iii) bl ifj;kstuk esa VkVk eksVlZ fyfeVsM ¼ewy midj.k fuekZrk½ dks lgHkkxh ds rkSj ij p;fur fd;k x;k gSA

(iv) yksd fuekZ.k foHkkx ¼Hkou o LkMds½] uwag }kjk fnukad 08-08-2023 dks okLrqf”kYi lykgdkj gsrw bZ&fufonk tkjh dh xbZ gSA

 ¼x½ bl Lrj ij ifj;kstuk ds iw.kZ gksus dk le; ugh crk;k tk ldrkA