**Note for Pad**

The Department of Skill Development and Industrial Training, Haryana is imparting skill based training to the unemployed youth of State through the network of **195** Govt. Industrial Training Institutes **(152 (Co-Ed.) GITIs and 36 GITIs for Women*),* 7 Govt. Aided ITIs Sainik Parivar Bhawan ITI** and **225** Private ITIs under Craftsman Training Scheme. Engineering & Non- Engineering trade courses of one and two years duration are being run in these institutes.

 At present the following 7 Govt. Industrial Training Institutes and 02 Govt. Industrial Training Institutes (Women) are functioning in District, Panipat. The detail of sanctioned units and sanctioned seats are as under:-

|  |  |  |  |
| --- | --- | --- | --- |
| **Sr. No.**  | **Name of ITI** | **Sanctioned Units** | **Sanctioned Seats** |
|  | Government ITI, Bapoli | 13 | 280 |
|  | Government ITI, Panipat | 61 | 1336 |
|  | Government ITI(W), Panipat | 06 | 128 |
|  | Government ITI, Barana | 10 | 208 |
|  | Government ITI(W), Samalkha | 04 | 84 |
|  | Government ITI, Chulkana | 05 | 108 |
|  | Government ITI, Naultha | 15 | 316 |
|  | Government ITI, Pathri | 05 | 104 |
|  | Government ITI, Matloda | 12 | 256 |

**Regarding Construction of ITI Chulkana:-**

1. A proposal of 40 Kanal 13 Marla land was passed by Gram Panchayat Chulkana to construct the building of Government Industrial Training Institute on 33 years lease, which has been approved by the Additional Chief Secretary, Development and Panchayat Department.
2. After getting the Drawings prepared from the Chief Architecture and Architect Department, the rough estimate of the building worth Rs 1687.58 lakh was sent to this department by the Public Works Department on 27.09.2023.
3. After examine by the department, it was found that many items were included in excess in the rough cost estimated sent by the Public Works Department, therefore, on 06.11.2023, the department requested the Engineer-in-Chief Public Works Department (B&R), to prepare the rough cost estimate for construction work which could be done first.
4. The administrative approval has been issued on 12.12.2023 on the basis of Rs 1509.15 lakh rough cost estimate provided by Public Works Department.
5. The construction work of this building is likely to commence by June 2024.

--------