**To Repair and Renovate the Ponds**

**\*14 Smt. GEETA BHUKKAL (Jhajjar):**

Will the Development and Panchayats Minister be pleased to state:-

1. whether there is any proposal under consideration of the Government to execute the work of cleanliness, repair and renovation of following ponds of Jhajjar Assembly Constituency:-
2. Gui Johad near Bagla Choupal in village Tala;
3. pond near Shiv Mandir in village Jondhi;
4. pond near Baba Nathunath and Shiv Mandir in village Goria;
5. Harji wala pond in centre of village Mundahera;
6. ancient and pious Pond in Bhurawas village;
7. Rameshwar pond in the centre of village Kheri Khumar;
8. Khatiwala pond near Prachin Mandir in village Kablana;
9. pond near Indira Colony in village Akehri Madanpur;
10. Khariya pond on main road in Chhuchhakwas, and
11. if so, the time by which the abovesaid works are likely to be completed ?
12. If so, the time by which the above said works are likely to be completed?

## Sh. Manohar Lal, Hon’ble Chief Minister Haryana

1. Yes Sir, all the above mentioned ponds in the villages of Jhajjar Assembly Constituency have been taken in the Action Plan to execute the works of renovation, cleanliness and repairing **(List placed at Annexure: I).**
2. The work on these ponds is in planning stage. The process has been initiated to renovate, clean and repair these ponds on priority basis. The likely date of completion of these works is 30th June 2024.

**Annexure-I**

|  |
| --- |
| **Status of 9 Ponds in Question of Jhajjar Assembly Constituency** |
| **Sr. No** | **District** | **Block** | **Village** | **Pond Name** | **UID** | **Scheme** | **Executing Department** | **Actual Area as per PDMS (In Acres)** | **Status** |  **AA Amount Issued (Rs In Lakhs)** |
| 1 | JHAJJAR | JHAJJAR | TALAO(112) | Gulhi Wala (GuiJohar Near Bagla Chaupal) | 01HRJJRJJR0112TALA 004 | Phase-IV (2024-25) | PR-PW | 1.21 | Under Digital Survey | To be issued |
| 2 | JHAJJAR | JHAJJAR | JONDHI(107) | Baba Wala Pond (near ShivMandir) | 01HRJJRJJ R0107JOND001 | Phase-III (SBM-G2023-24) | PR-PW | 13.71 | Under Tender Stage | 32.77 |
| 3 | JHAJJAR | MATANHAIL | GORIYA(14-N) | Bhaiya Wala Pond (nearBaba Nathunath & ShivMandir) | 01HRJJRM TL0014GO RI001 | Phase-IV (2024-25) | PR-PW | 5.00 | Under Digital Survey | To be issued |
| 4 | JHAJJAR | SALHAWAS | MUNDAHERA(198) | Harzi Wala Pond (Harjiwala) | 01HRJJRSLW0198MUN D001 | Phase-IV (2024-25) | PR-PW | 1.50 | Under Digital Survey | To be issued |
| 5 | JHAJJAR | SALHAWAS | BHURAWAS(194) | Mata Mandir (Ancient Pond) | 01HRJJRSL W0194BHUR001 | Phase-IV (2024-25) | PR-PW | 1.55 | Under Digital Survey | To be issued |
| 6 | JHAJJAR | JHAJJAR | KHERIKHUMAR(11 1) | Gyan Dass Wala (Rameshwar Pond) | 01HRJJRJJ R0111KHE R003 | Phase-III (SBM-G 2023-24) | PR-PW | 1.70 | Under Preliminary EstimateStage | To be issued |
| 7 | JHAJJAR | JHAJJAR | Kablana (92) | khatti wala pond | 01HRJJRJJR0092KABL002 | Phase-IV (2024-25) | PR-PW | 3.00 | Under Digital Survey | To be issued |
| 8 | JHAJJAR | MATANHAIL | AKEHRIMADANPU R(200) | Banswala Pond (near Indra Colony) | 01HRJJRM TL0200AKH E008 | Phase-IV (2024-25) | PR-PW | 5.73 | Under PreliminaryEstimate Stage | To be issued |
| 9 | JHAJJAR | MATANHAIL | ISLAMGARH/Chhuchhakawas (11 7) | Khariya | 01HRJJRM TL0117ISH L003 | Phase-II (MP2022-23) | IWRD-Construct ion | 1.50 | Under Preliminary EstimateStage | To be issued |
| **Note-All these above 9 ponds are under Planning Stage** |

**तालाबों की मरम्मत तथा नवीनीकरण करना**

**\* 14 श्रीमती गीता भुक्कल (झज्जर):**

क्या विकास एवं पंचायत मंत्री कृपया बताएंगे कि:-

(क) क्या झज्जर विधानसभा निर्वाचनक्षेत्र के निम्नलिखित तालाबों की साफ-सफाई, मरम्मत तथा नवीनीकरण के कार्यां को निष्पादित करने का कोई प्रस्ताव सरकार के विचाराधीन हैः-

(i) गांव ताला में बगला चोपाल के पास गुई जोहड;

(ii) गांव जोंधी में शिव मंदिर के पास का तालाब;

(iii) गांव गोरिया में बाबा नाथुनाथ तथा शिव मंदिर के पास का तालाब;

(iv) गांव मुंडाहेड़ा के बीच में हरजी वाला तालाब;

(v) गांव भूरावास में प्राचीन एवं पवित्र तालाब;

(vi) गांव खेडी खुमार के बीच में रामेशवर तालाब;

(vii) गांव कबलाना में प्राचीन मंदिर के पास खातीवाला तालाब;

(viii) गांव अकेहरी मदनपुर में इंदिरा कालानी के पास का तालाब;

(ix) छुछकवास में मुख्य सड़क पर खारिया तालाब; तथा

(ख) यदि हां, तो उपरोक्त कार्य कब तक पूरा लिए जाने की संभावना है।

**श्री मनोहर लाल, मुख्यमंत्री, हरियाणा**

क) जी हाँ, श्रीमान जी, झज्जर विधानसभा क्षेत्र के गावों के ऊपर वार्णित सभी तालाब जीणोद्धार, सफाई व मरम्मत हेतु कार्य योजना में लिए गए है। **(इनकी सूचि अनुबंध -1 पर उपलब्ध है)**

 (ख) इन सभी तालाबों का कार्य नियोजन स्तर पर है, इन तालाबों के जीर्णोद्धार, साफ-सफाई और मरम्मत की प्रक्रिया शुरू कर दी गई है। इन कार्यों के पूर्ण होने की संभावित तिथि 30 जून 2024 है।