To Construct the Green Expressway

85. (14/17/22)	Sh. NEERAJ SHARMA (Faridabad Nit):

- whether it is fact that the Green Expressway is being constructed for connecting Faridabad to Jewar Airport; if so, the time/date of its announcement and the time by which it is likely to be constructed; and

- whether it is a fact that an announcement was made by the Hon’ble Chief Minister on 3rd May 2022 to construct big enter/exit junction on KGP in Mohana of Faridabad- Jewar Airport Green Expressway; if so, the status of abovesaid announcement togetherwith the time by which abovesaid junction is likely to be constructed?

___________________________________________________________ Dushyant Chautala, DEPUTY CHIEF MINISTER, HARYANA

________

- Yes Sir, Green Expressway connecting Faridabad to Jewar International Airport is under construction by National Highways Authority of India (NHAI). Date of start of work (Appointed date) is 22.06.2023 and stipulated date of completion is 20.06.2025.

- NHAI has informed that entry/exit to KGP/EPE already exists on Maujpur-Chhainsa-Mohana Road and village Mohana is about 6.5 km from said entry/exit.

Regarding Jewar Expressway, NHAI has informed that an interchange at Km. 13+983 (village Mohana) to connect Jewar Highway with KGP/EPE is being developed.

In addition, entry/exit ramps are being developed at Km. 23+804 on Mohana-Baghpur-Falaida Road near Haryana/UP Border to facilitate movement of public from areas of both the states.

Since, the construction work of KGP/EPE relates to NHAI, the proposal to construct entry/exit junction on KGP in Mohana of Faridabad-Jewar Airport Green Expressway will be taken up with NHAI by the State Government as per announcement made by Hon’ble Chief Minister.

ग्रीन एक्सप्रेसवे का निर्माण करना

85. (14/17/22)	श्री नीरज शर्मा (फरीदाबाद एनआईटी):

क्या उप-मुख्यमंत्री कृपया बताएंगे किः-

क)	क्या यह तथ्य है कि फरीदाबाद को जेवर एयरपोर्ट से जोड़ने के लिए ग्रीन एक्सप्रेसवे का निर्माण किया जा रहा है; यदि हां, तो इसकी घोषणा का समय/तिथि क्या है तथा इसका निर्माण कब तक किए जाने की संभावना है तथा

ख)	क्या यह तथ्य है कि फरीदाबाद-जेवर एयरपोर्ट ग्रीन एक्सप्रेसवे के मोहना में के.जी.पी. पर बड़ा उतार-चढ़ाव (प्रवेश-निकास) जंक्शन बनाने की घोषणा माननीय मुख्यमंत्री द्वारा 3 मई, 2022 को की गई थी; यदि हां, तो उपरोक्त घोषणा की स्थिति क्या है तथा उपरोक्त जंक्शन का निर्माण कब तक किए जाने की संभावना है?

______________________________________________________

दुष्यंत चौटाला, माननीय उप मुख्यमंत्री, हरियाणा

क) 	हाँ श्रीमान् जी, फ़रीदाबाद को जेवर अंतर्राष्ट्रीय हवाई अड्डे से जोड़ने वाला ग्रीन एक्सप्रेसवे भारतीय राष्ट्रीय राजमार्ग प्राधिकरण (एनएचएआई) द्वारा निर्माणाधीन है। कार्य प्रारंभ होने की तिथि (नियत तिथि) 22.06.2023 है तथा पूर्ण होने की निर्धारित तिथि 20.06.2025 है।

ख) 	एन.एच.ए.आई. ने सूचित किया है कि के.जी.पी./ई.पी.ई. में प्रवेश/निकास मौजपुर-चैन्सा-मोहना रोड पर पहले से ही मौजूद है और मोहना गांव उक्त प्रवेश/निकास से लगभग 6.5 किमी दूर है।

जेवर एक्सप्रेसवे के संबंध में एन.एच.ए.आई. ने बताया है कि             किमी.13+983 (गांव मोहना) पर एक इंटरचेंज को जेवर हाईवे के.जी.पी./ई.पी.ई. से जोड़ने के लिए विकास किया जा रहा है।

इसके अलावा, किलोमीटर 23+804 मोहना-बागपुर-फलैदा रोड पर हरियाणा/यूपी सीमा के पास प्रवेश/निकास रैंप जनता की आवाजाही की सुविधा के लिए दोनों राज्यों के क्षेत्रों से विकसित किए जा रहे हैं।

चूंकि, के.जी.पी./ई.पी.ई. का निर्माण कार्य एन.एच.ए.आई. से संबंधित है, इसलिए माननीय मुख्यमंत्री द्वारा की गई घोषणा के अनुसार, फरीदाबाद-जेवर एयरपोर्ट ग्रीन एक्सप्रेसवे के मोहना में के.जी.पी. पर प्रवेश/निकास जंक्शन के निर्माण का प्रस्ताव राज्य सरकार द्वारा एन.एच.ए.आई. के साथ उठाया जाएगा।