To Start Transportation on Bridge

92. (14/17/92)	Sh. DHARAM SINGH CHHOKER (Samalkha):

Will the Deputy Chief Minister be pleased to state whether it is a fact that the bridge on the road from Chhaprouli (U.P.) to Bilaspur (Haryana) has been constructed; if so, the time by which it is likely to be opened for transportation?

___________________________________________________________ Dushyant Chautala, DEPUTY CHIEF MINISTER, HARYANA

________

Yes Sir, the work for construction of H.L. Bridge over Yamuna River on the road from Chhaprouli (U.P.) to Bilaspur (Haryana) has been completed. The work of approach road towards Haryana side is completed and towards U.P. side, the work is under progress. The bridge is likely to be opened for traffic by March, 2024.

पुल पर यातायात शुरु करना

92.(14/17/92)श्री धर्मसिंह छोकर (समालखा):

क्या उप-मुख्यमंत्री कृपया बताएंगे कि क्या यह तथ्य है कि छपरौली      (उत्तर प्रदेश) से बिलासपुर (हरियाणा) तक सड़क पर पुल का निर्माण हो गया है; यदि हाँ, तो यातायात के लिए इसको कब तक खोल दिए जाने की संभावना है?

____________________________________________________

दुष्यंत चौटाला, माननीय उप मुख्यमंत्री, हरियाणा

__________

हाँ श्रीमान्  जी, छपरौली (यू.पी) से बिलासपुर (हरियाणा) तक सड़क पर यमुना नदी पर एच.एल. ब्रिज का निर्माण कार्य पूरा हो चुका है। हरियाणा की तरफ एप्रोच रोड का काम पूरा हो चुका है और यू.पी की तरफ, कार्य प्रगति पर है। मार्च, 2024 तक पुल को यातायात के लिए खोल दिये जाने की संभावना है।