**Action Taken to Prevent Water Logging**

**94 Sh. VARUN CHAUDHRY (Mullana):**

Will the Chief Minister be pleased to state the action taken by the Government to prevent flooding/water logging in Mullana Assembly Constituency alongwith the detailed list of proposals and their financial approvals, if any?

**Sh. Manohar Lal, Chief Minister, Haryana**

Sir, every year before the onset of monsoon season, the flood protection measures are taken. This year also, amidst heavy rainfall in July 2023, District Ambala encountered widespread flooding and water-logging issues in 14 nos villages in Mulana constituency. 16 no. urgent flood protection works costing Rs. 409.62 lacs were swiftly implemented to address the emergent situation in Mullana Constituency. Additionally, 16 No. flood protection schemes costing Rs. 1633.91 Lakhs for Mullana Constituency have been proposed for consideration & approval in the 55th meeting of Haryana State Drought Relief & Flood Control Board (HSDR&FCB) held on 30.10.2023. The detailed list of emergent flood works undertaken during Monsoon 2023 and flood works proposed in 55th meeting of HSDR&FCB is attached as **Annexure-A.**

**Annexure-A**

**ACTION TAKEN TO PREVENT FLOODING/WATER LOGGING**

Details of emergent works under taken during Monsoon 2023 are as under:

|  |  |  |
| --- | --- | --- |
| **Sr No.** | **Name of work** | **Amount**  **(Rs in Lakh)** |
| 1 | Plugging of breach at RD 14000 of RMB/Markanda U/S Ambala saharanpur railway Line | 46.50 |
| 2 | Plugging of breach at RD 1700 of RMB/Markanda U/S Ambala saharanpur railway Line | 38.25 |
| 3 | Plugging of breach at RD 2100 of RMB/Markanda U/S Ambala saharanpur railway Line | 39.00 |
| 4 | Plugging of breach at RD 8000 of RMB/Markanda U/S Ambala saharanpur railway Line | 31.50 |
| 5 | Plugging of breach at RD 0 of RMB/Markanda U/S Ambala saharanpur railway Line | 37.50 |
| 6 | Plugging of breach at RD 50 on RMB/Markanda River D/S Ambala saharanpur railway Line | 24.00 |
| 7 | Plugging of breach at RD 1300 on RMB/Markanda River D/S Ambala saharanpur railway Line | 33.75 |
| 8 | Plugging of breach at RD 400 of Paplotha -Khera Bundh / River Markanda | 31.50 |
| 9 | Plugging of breach at RD 3100 of Paplotha -Khera Bundh / River Markanda | 7.87 |
| 10 | Plugging of breach at RD 4800 of Paplotha -Khera Bundh / River Markanda | 41.25 |
| 11 | Plugging of breach at RD 1000 of Gola-Goli Bundh River Begna | 32.25 |
| 12 | Gurloo/Rain cuts developed at many places of LMB/Markanda River | 11.25 |
| 13 | Gurloo/Rain cuts developed at many places of Mullana Bund | 6.75 |
| 14 | Gurloo/Rain cuts developed at many places of Tangail Bund | 11.25 |
| 15 | Gurloo/Rain cuts developed at many places of Tandwal bund | 5.00 |
| 16 | Gurloo/Rain cuts developed at many places of Paplotha -Khera Bundh | 6.00 |
| 17 | Repair of damaged of gate structure of Harda Hardi Drain Harda Hardi Drain | 6.00 |
|  | **Total** | **409.62** |

The details of the works proposed for approval in 55th meeting of HSDR&FCB are as under:

|  |  |  |
| --- | --- | --- |
| **Sr. No** | **Name of Work** | **Agenda Cost**  **(Rs in Lakh)** |
| 1 | Construction pipe causeway in field Path from village Babaheri to Dhanoura through river Tangri | 13.50 |
| 2 | Constructing 8 No. 3 tier Stone Studs for the protection of Rmb Markanda U/S Ambala Saharanpur Railway Line Abadi Of Village Harda, Hardi From River Markanda. | 40.00 |
| 3 | Constructing 3 tier Stone Steining And Stone Studs At RD 1700 And 2100 Of RMB Markanda U/S Ambala Saharanpur Railway Line To Protect The Agriculture Land Of Village Shergarh, Gate Structure Of Harda-Hardi Drain From River Markanda. | 39.59 |
| 4 | Constructing Three Tier Stone Steining For the Protection Of Abadi Of Village Sabka. | 80.00 |
| 5 | Constructing Three Tier Stone Steining For the Protection Of Mullana Bundh Near RD17500 and RD 16400 | 67.22 |
| 6 | Constructing Three Tier Stone Steining For the Protection Of Shamshanghat Of Village Mullana and Mullana Bundh | 20.40 |
| 7 | Constructing Three Tier Stone Steining For The Protection Of RMB Markanda D/S Ambala-Sahranpur Rly Line Near RD 50 | 19.03 |
| 8 | Constructing 2 No. Three Tier Stone Stud on poplothakhera bund For The Protection Of Bundh at RD 400. | 20.50 |
| 9 | Constructing Three Tier Stone Steining on poplothakhera bund For The Protection Of Bundh at RD 800. | 73.00 |
| 10 | Constructing Stone Steining At RD 0 Of RMB Markanda U/S Ambala Saharanpur Railway Line to Protect the Railway Line, Agriculture Land of Village Shergarh and Haryouli From River Markanda. | 17.58 |
| 11 | Bringing to Design Section Of RMB Markana U/S Ambala Saharanpur Railway Line Rd 0 To 14000. | 56.09 |
| 12 | Raising Level of Gola Goli Bundh | 39.00 |
| 13 | laying of RCC pipeline to drain out flood water of village Dhukheri into Jodha Nallah | 48.00 |
| 14 | Extension Of Lmb Markanda Bund Upstream Ambala Saharanpur Railway Line from RD 13820 To 22070 For The Protection Of Village Hema Majra, Ghallary And Sohana On River Markanda. | 500 |
| 15 | Extension Of Gola Goli Bundh For The Protection Of Gola Goli Village. | 200 |
| 16 | Extension Of Tandwal Bundh For The Protection Of Rao Majra, Sohata, Khanpura, Padlu and Dadlu Etc. | 400 |
|  | **Total** | **1633.91** |

जल भराव की रोकथाम के लिए की गई कार्रवाई

**94 श्री वरूण चैधरी (मुलाना):**

क्या मुख्यमंत्री कृपया बताएंगे कि मुलाना विधानसभा निर्वाचनक्षेत्र में बाढ़/जल भराव की रोकथाम की लिए सरकार द्वारा क्या कार्रवाई की गई तथा प्रस्ताव की विस्तृत सूची तथा इनकी वित्तीय स्वीकृति, यदि कोई, का ब्यौरा क्या है?

**श्री मनोहर लाल, मुख्यमंत्री, हरियाणा**

श्रीमान जी, हर साल मानसून सीजन शुरू होने से पहले बाढ़ सुरक्षा के उपाय कार्य किये जाते हैं। इस वर्ष भी, जुलाई 2023 में भारी वर्षा के दौरान, जिला अंबाला मे मुलाना निर्वाचन क्षेत्र के 14 गांवों को बड़े पैमाने पर बाढ़ और जल- भराव की समस्याओं का सामना करना पड़ा। 16 तत्काल बाढ़ सुरक्षा कार्य 409.62 लाख रुपये लागत से मुलाना निर्वाचन क्षेत्र में आपात् स्थिति से निपटने के लिए तेजी से कार्यान्वित किए गए। इसके अतिरिक्त, दिनांक 30.10.2023 को आयोजित हरियाणा राज्य सूखा राहत एवं बाढ़ नियंत्रण बोर्ड की 55वीं बैठक में 1633.91 लाख रुपये की लागत वाली 16 बाढ़ सुरक्षा योजनाओं को मुलाना निर्वाचन क्षेत्र के लिए प्रस्ताव, विचार और अनुमोदन के लिए रखा गया। मानसून 2023 के दौरान किए गए आकस्मिक बाढ़ कार्यों और (एचएसडीआर और एफसीबी की 55वीं बैठक में) प्रस्तावित बाढ़ कार्यों की विस्तृत सूची **Annexure-A** पर संलग्न है।

**Annexure-A**

**ACTION TAKEN TO PREVENT FLOODING/WATER LOGGING**

Details of emergent works under taken during Monsoon 2023 are as under:

|  |  |  |
| --- | --- | --- |
| **Sr No.** | **Name of work** | **Amount**  **(Rs in Lakh)** |
| 1 | Plugging of breach at RD 14000 of RMB/Markanda U/S Ambala saharanpur railway Line | 46.50 |
| 2 | Plugging of breach at RD 1700 of RMB/Markanda U/S Ambala saharanpur railway Line | 38.25 |
| 3 | Plugging of breach at RD 2100 of RMB/Markanda U/S Ambala saharanpur railway Line | 39.00 |
| 4 | Plugging of breach at RD 8000 of RMB/Markanda U/S Ambala saharanpur railway Line | 31.50 |
| 5 | Plugging of breach at RD 0 of RMB/Markanda U/S Ambala saharanpur railway Line | 37.50 |
| 6 | Plugging of breach at RD 50 on RMB/Markanda River D/S Ambala saharanpur railway Line | 24.00 |
| 7 | Plugging of breach at RD 1300 on RMB/Markanda River D/S Ambala saharanpur railway Line | 33.75 |
| 8 | Plugging of breach at RD 400 of Paplotha -Khera Bundh / River Markanda | 31.50 |
| 9 | Plugging of breach at RD 3100 of Paplotha -Khera Bundh / River Markanda | 7.87 |
| 10 | Plugging of breach at RD 4800 of Paplotha -Khera Bundh / River Markanda | 41.25 |
| 11 | Plugging of breach at RD 1000 of Gola-Goli Bundh River Begna | 32.25 |
| 12 | Gurloo/Rain cuts developed at many places of LMB/Markanda River | 11.25 |
| 13 | Gurloo/Rain cuts developed at many places of Mullana Bund | 6.75 |
| 14 | Gurloo/Rain cuts developed at many places of Tangail Bund | 11.25 |
| 15 | Gurloo/Rain cuts developed at many places of Tandwal bund | 5.00 |
| 16 | Gurloo/Rain cuts developed at many places of Paplotha -Khera Bundh | 6.00 |
| 17 | Repair of damaged of gate structure of Harda Hardi Drain Harda Hardi Drain | 6.00 |
|  | Total | **409.62** |

The details of the works proposed for approval in 55th meeting of HSDR&FCB are as under:

|  |  |  |
| --- | --- | --- |
| **Sr. No** | **Name of Work** | **Agenda Cost (Rs in Lakh)** |
| 1 | Construction pipe causeway in field Path from village Babaheri to Dhanoura through river Tangri | 13.50 |
| 2 | Constructing 8 No. 3 tier Stone Studs for the protection of Rmb Markanda U/S Ambala Saharanpur Railway Line Abadi Of Village Harda, Hardi From River Markanda. | 40.00 |
| 3 | Constructing 3 tier Stone Steining And Stone Studs At RD 1700 And 2100 Of RMB Markanda U/S Ambala Saharanpur Railway Line To Protect The Agriculture Land Of Village Shergarh, Gate Structure Of Harda-Hardi Drain From River Markanda. | 39.59 |
| 4 | Constructing Three Tier Stone Steining For the Protection Of Abadi Of Village Sabka. | 80.00 |
| 5 | Constructing Three Tier Stone Steining For the Protection Of Mullana Bundh Near RD17500 and RD 16400 | 67.22 |
| 6 | Constructing Three Tier Stone Steining For the Protection Of Shamshanghat Of Village Mullana and Mullana Bundh | 20.40 |
| 7 | Constructing Three Tier Stone Steining For The Protection Of RMB Markanda D/S Ambala-Sahranpur Rly Line Near RD 50 | 19.03 |
| 8 | Constructing 2 No. Three Tier Stone Stud on poplothakhera bund For The Protection Of Bundh at RD 400. | 20.50 |
| 9 | Constructing Three Tier Stone Steining on poplothakhera bund For The Protection Of Bundh at RD 800. | 73.00 |
| 10 | Constructing Stone Steining At RD 0 Of RMB Markanda U/S Ambala Saharanpur Railway Line to Protect the Railway Line, Agriculture Land of Village Shergarh and Haryouli From River Markanda. | 17.58 |
| 11 | Bringing to Design Section Of RMB Markana U/S Ambala Saharanpur Railway Line Rd 0 To 14000. | 56.09 |
| 12 | Raising Level of Gola Goli Bundh | 39.00 |
| 13 | laying of RCC pipeline to drain out flood water of village Dhukheri into Jodha Nallah | 48.00 |
| 14 | Extension Of Lmb Markanda Bund Upstream Ambala Saharanpur Railway Line from RD 13820 To 22070 For The Protection Of Village Hema Majra, Ghallary And Sohana On River Markanda. | 500 |
| 15 | Extension Of Gola Goli Bundh For The Protection Of Gola Goli Village. | 200 |
| 16 | Extension Of Tandwal Bundh For The Protection Of Rao Majra, Sohata, Khanpura, Padlu and Dadlu Etc. | 400 |
|  | **Total** | **1633.91** |