**Completion Work of S.T.P.**

**\*21 Dr. ABHE SINGH YADAV (Nangal Chaudhry):**

Will the Urban Local Bodies Minister be pleased to state:-

1. the date of completion of STP installed by Municipal Council, Narnaul;
2. whether it has successfully completed its trail run and since when it is non-functional;
3. the total period for which it has functioned successfully;
4. the total cost of the STP alongwith the total payment made to the executing agency; and
5. the planning of the department to make it functional and the tentative period by which it is likely to be made functional?

 **DR. KAMAL GUPTA, URBAN LOCAL BODIES MINISTER**

Sir, a statement is laid on the table of the House.

**STATEMENT in reply to \*21/ February, 2024.**

1. Sir, date of installation of Sewage Treatment Plant (STP) in Municipal Council, Narnaul was 31.10.2013.
2. Yes Sir, it had completed its trial run for 90 days in the year 2017. The STP is non-functional since March-2017 onwards.
3. The STP was functional only for 90 days during its trial run.
4. The total sanctioned amount for the construction of STP was Rs.812.99 Lakh and payment amounting to Rs. 752.82 Lakh has been paid to the executing agency.
5. The STP will be transferred to Public Health Engineering Department on as it is basis who shall make it functional within 01 year. The funds for making it functional will be deposited to the Public Health Engineering Department by the Urban Local Bodies Department.

**ey 'kks/ku la;a= dk dk;Z iwjk djuk**

**\*21 M‚- vHk; flag ;kno ¼ukaxy pkS/kjh½%**

D;k 'kgjh LFkkuh; fudk; ea=h —i;k crk,axs fd **%**&

d½ uxj ifj"kn] ukjukSy }kjk LFkkfir ey 'kks/ku la;a= ¼,l Vh ih½ dk dk;Z dc iwjk gqvk **(**

[k½ D;k bldk Vªk;y ju lQyrkiwoZd iwjk gks x;k gS rFkk ;g dc ls dk;kZRed ugha gS (

x½ dqy le; vof/k fdruh gS ftlds nkSjku ;g lQyrkiwoZd dk;kZRed jgk(

?k½ ey 'kks/ku la;a= dh dqy ykxr fdruh gS rFkk fu"iknu ,tsalh dks dqy fdruk Hkqxrku fd;k x;k gS( rFkk

³½ bls dk;kZRed cukus ds fy, foHkkx dh D;k ;kstuk gS rFkk blds dc rd dk;kZRed cuk, tkus dh laHkkouk gS \

**Mkå dey xqIrk] 'kgjh LFkkuh; fudk; ea=h**

Jheku th] fooj.k lnu ds iVy ij izLrqr gSA

**\*21@Qjojh] 2024 ds mÙkj esa fooj.kA**

d½ Jheku th] ey “kks/ku la;a= ¼,l Vh ih½ dk dk;Z uxj ifj’kn] ukjukSy esa fnukad 31-10-2013 dks iwjk gqvkA

[k½ gkW Jheku th] o"kZ 2017 esa 90 fnuksa ds fy, bldk Vªk;y ju fd;k x;k Fkk rFkk ey “kks/ku la;a= ¼,l Vh ih½ ekpZ&2017 ls dk;kZRed ugh gSA

x½ ,lVhih dsoy vius Vªk;y ju ds nkSjku 90 fnuksa ds fy, dk;kZRed FkkA

?k½ ,lVhih ds fy, dqy Loh—r jkf'k 812-99 yk[k #i;s Fkh] ftlesa ls fu’iknu ,tsalh dks 752-82 yk[k #i;s dk Hkqxrku fd;k tk pqdk gSA

³½ ,lVhih dks ;Fkk fLFkfr esa dk;kZRed cukus ds fy;s tu LokLFk vfHk;kaf=dh foHkkx dks gLRkkarfjr fd;k tk;sxk] tks bls ,d o’kZ esa dk;kZRed cuk;sxkA bls dk;kZRed cukus ds fy, /ku jkkf”k “kgjh LFkkuh; foHkkx }kjk tu LokLFk vfHk;kaf=dh foHkkx dks tek djok;h tk;sxhA