**Executive Summary**

The Gurgaon Canal is the main source of canal irrigation in District Nuh (Mewat) and Palwal. The water in Gurgaon Canal is being supplied through river Yamuna supplies at Okhla Barrage. The Gurgaon Canal originate from river Yamuna at Okhla Barrage in Delhi territory and then it passes through District Faridabad, District Gurugram, District Palwal and District Nuh in the Haryana State.

The water supplied in the Haryana portion is contaminated due to polluted water being released in the river Yamuna from industries of Haryana, Delhi and UP. Haryana State regularly conducted the tests of the canal water sample received in the Gurgaon Water Canal at Badarpur Border and old Faridabad. Further, Government has constituted a high ranking committee, regarding the issue of pollution being released into Agra canal and Gurgaon Canal; with Hon'ble Transport Minister as its Chairman and 15 MLAs, Additional Chief Secretary (Environment), Additional Chief Secretary (Irrigation), Additional Chief Secretary (Agriculture), Member Secretary (Haryana State Pollution Control Board) as its members.

As per decision, the committee of officers of PHED, Irrigation, ULBD and HSPCB was also constituted vide order dated 28.12.2020 to recommend the alternate technologies for treatment of polluted water of the Gurgaon Canal. The State of Haryana has prepared Yamuna Action Plan so that polluted water can be treated and reused upto maximum extent. Secretary Jal Shakti Govt. of India, being the head of Central Monitoring Committee is also reviewing the status of implementation of Yamuna Action Plans of various basin states.

The Haryana State Pollution Control Board is conducting Water sampling of Gurugram Canal on regular basis. The water in Gurgaon Canal is contaminated mainly due to polluted water received in river Yamuna from the states of Delhi, Haryana & UP. The Haryana State Pollution Control Board is regularly monitoring the industries in the catchment of river Yamuna and action is being taken against the violating industries.

**Note for Pad**

**Starred Assembly Question No. 41**

The Gurugram Canal received water from river Yamuna at Okhla head of Delhi. The water is contaminated and received polluted water from Haryana, Delhi and UP.As per the report published in the Times of India, 27th report of Committee titled “ Review of Upper Yamuna River Cleaning Projects upto Delhi and River Bed Management in Delhi reveals that the 22 Km stretch of the river Yamuna is responsible for a staggering 75 to 80 percent of the pollution in the entire river. The estimate sewage generation of Delhi stands at 3600 MLD whereas existing treatment capacity utilization of 35 STPs is 2874 MLD, revealing a concerning gap of 1114 MLD due to 22 non compliant STPs. There are 28 approved Industrial township in Delhi out of which 17 are connected with 13 Common Effluent Treatment Plants.

As the States have prepared action plan which is being reviewed by Central Monitoring Committee headed by Secretary, Jal Shakti, GOI, New Delhi. The Haryana has also prepared action plan to control pollution in river Yamuna.

**Steps being taken by State of Haryana**

The steps being taken have been presented briefly in coming paras :-

1. Work progress of under construction STPs of Haryana in catchment of River Yamuna/ Gurugram Canal

8 new STPs of 253 MLD capacity are under construction in Haryana in catchment of River Yamuna / Gurugram Canal. Some effluent from the sectors of Faridabad is also discharged directly into Gurugram Canal. The MCF is constructing STPs at Mirzapur and Partapgarh. The latest status for construction work of each STP is given as under:-

| **Sr. No.** | **Name of town/city** | **Deptt.** | **Capacity (MLD)** | **Timelines** | **Latest progress** |
| --- | --- | --- | --- | --- | --- |
| 1 | Shiv Colony, Karnal | ULBD | 8 | 06.06.2024 | 93% |
| 2 | Phooshgarh, Karnal | ULBD | 20 | 06.06.2024 | 95% |
| 3 | Sonepat (Aterna) | HSVP | 15 | 31.03.2024 | 88% |
| 4 | Murthal Sonepat | ULBD | 3 | 28.02.2024 | 89% |
| 5 | Bajghera | GMDA | 2 | 30.06.2024 | 38% |
| 6 | Manesar and Naharpur Kasan, Gurugram | GMDA | 25 | 31.03.2024 | 60% |
| 7 | Mirzapur | MCF | 80 | 30.06.2024 | 89% |
| 8 | Partapgarh | MCF | 100 | 30.06.2024 | 89% |
| **Total** | | | **253** |  |  |

**Status of proposed STPs**

05 STPs of 410 MLD capacity have been approved and are likely to be completed by Dec, 2026.

| **Sr. No.** | **Name of the district** | **Name of the town/city** | **Capacity (MLD)** | **Deptt.** | **Latest timelines** |
| --- | --- | --- | --- | --- | --- |
| 1 | Gurugram | Dhanwapur | 100 | GMDA | 30.06.2026 |
| 2 | Gurugram | Behrampur | 100 | GMDA | 31.12.2026 |
| 3 | Gurugram | Sector-107 | 100 | GMDA | 31.12.2026 |
| 4 | Gurugram | Naurangpur | 40 | GMDA | 31.12.2026 |
| 5 | Yamuna Nagar | Yamuna Nagar | 70 | PHED | 31.12.2026 |
| **Total** | | | **410** |  |  |

1. **Status of village STPs (3/5 pond system) of Haryana in Yamuna catchment/ Gurugram Canal**

Action plan has also been prepared for treatment/diversion of 88 MLD sewage generated from rural areas at 273 villages in the catchment of river Yamuna. The work (3/5 pond system) has been completed at 180 villages and is under progress at 93 villages. The work is likely to be completed by Mar, 2026. The district wise abstract is given as under:-

| **Sr. No.** | **District** | **No. of works proposed** | **Quantum (in MLD)** | **Works completed** | **Quantum (in MLD)** | **Works in progress** | **Quantum (in MLD)** |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Yamuna Nagar | 57 | 7.5 | 53 | 7.1 | 4 | 0.4 |
| 2 | Sonipat | 61 | 14.1 | 40 | 10.7 | 21 | 3.3 |
| 3 | Karnal | 46 | 12.7 | 37 | 9.8 | 9 | 3.5 |
| 4 | Panipat | 80 | 32.7 | 37 | 12.3 | 43 | 21.3 |
| 5 | Gurugram | 18 | 13.9 | 12 | 12.5 | 6 | 1.3 |
| 6 | Faridabad | 11 | 6.9 | 1 | 0.3 | 10 | 6.6 |
| **Total** | | **273** | **88** | **180** | **52** | **93** | **36** |

1. **Details of upgradation of the existing STPs of Haryana in Yamuna Catchment/ Gurugram Canal**

There are 62 existing STPs of 1129 MLD capacity (Annexure-1) having effect on Gurugram Canal. Out of this, 16 existing STPs of 409 MLD capacity are being upgraded to meet with stringent norms for discharge of effluent. The timelines to complete the work of upgradation of existing STPs is given as under:-

| **Sr. No.** | **Name of the district** | **Name of the town/ city** | **Deptt.** | **Existing STP and Capacity (in MLD)** | **Likely date of achieving FC standards** |
| --- | --- | --- | --- | --- | --- |
| 1 | Panipat | Sewah, Panipat | PHED | 35 | 31.12.2024 |
| 2 | Panipat | Samalkha | PHED | 5 | 31.12.2024 |
| 3 | Sonepat | Kharkhoda | PHED | 4.5 | 31.01.2024 |
| 4 | Sonepat | Ganaur | PHED | 7 | 31.01.2024 |
| 5 | Sonepat | Gohana | PHED | 3 | 31.01.2024 |
| 6 | Sonepat | Gohana | PHED | 8.3 | 31.01.2024 |
| 7 | Jhajjar | Kosli Road, Jhajjar | PHED | 5.5 | 30.06.2024 |
| 8 | Jhajjar | Sampla Road, Jhajjar | PHED | 5 | 30.06.2024 |
| 9 | Jhajjar | Bahadurgarh | PHED | 18 | 31.12.2024 |
| 10 | Rohtak | Sonaria, Rohtak | PHED | 40 | 31.12.2025 |
| 11 | Rohtak | Kalanaur | PHED | 3.5 | 31.12.2023 |
| 12 | Rohtak | Meham | PHED | 5 | 31.12.2023 |
| 13 | Rohtak | Sampla | PHED | 4 | 31.03.2024 |
| 14 | Gurgaon | Dhanwapur, Gurgaon | GMDA | 100 | 31.12.2025 |
| 15 | Gurgaon | Behrampur, Gurgaon | GMDA | 120 | 31.12.2025 |
| 16 | Faridabad | Badshahpur | FMDA | 45 | 30.06.2024 |
| **Total** | | | | **409** |  |

# **Status of laying of sewer network in approved/notified areas**

# Sewerage has been laid in all the notified colony and a balance of 85 Km (18+1+66) is pending in 3 towns (in Faridabad, Karnal and Panipat) having effect on Gurugram Canal. The work is likely to be completed by 31.12.2024.

1. **Interception/diversion of sewage in the un-approved areas by ULBD.**

99 MLD of effluent was proposed to be intercepted/ tapped/ diverted at 155 locations. Out of which 84 MLD effluents has been diverted at 138 locations. The work corresponding to 15 MLD of effluent at 17 locations is under progress. The work likely to be completed by July, 2024. The abstract of interception/diversion is given as under:-

| **Sr. No.** | **Name of city MC** | **No. of locations** | **Quantum of effluent to be diverted MLD** | **Work Completed** | | **Work in progress** | |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **No. of locations** | **Quantum (MLD)** | **No. of locations** | **Quantum (MLD)** |
| 1 | Yamuna Nagar | 12 | 19 | 9 | 14.5 | 3 | 5 |
| 2 | Rohtak | 2 | 8 | 1 | 2 | 1 | 6 |
| 3 | Sonepat | 9 | 22 | 9 | 21.3 | 0 | 0 |
| 4 | Gohana | 3 | 1 | 3 | 1.4 | 0 | 0 |
| 5 | Panipat | 58 | 20 | 45 | 14.7 | 13 | 4.5 |
| 6 | Bahadurgarh | 17 | 6 | 17 | 6.3 | 0 | 0 |
| 7 | Palwal | 29 | 2 | 29 | 2.5 | 0 | 0 |
| 8 | Ganaur | 2 | 0 | 2 | 0 | 0 | 0 |
| 9 | Radaur | 1 | 0.3 | 1 | 0.3 | 0 | 0 |
| 10 | Gharaunda | 5 | 1 | 5 | 0.97 | 0 | 0 |
| 11 | Kharkhoda | 1 | 12 | 1 | 12.2 | 0 | 0 |
| 12 | Jhajjar | 6 | 4 | 6 | 3.5 | 0 | 0 |
| 13 | Hodal | 4 | 2 | 4 | 2.3 | 0 | 0 |
| 14 | Nilokheri | 2 | 1 | 2 | 1.3 | 0 | 0 |
| 15 | Sampla | 4 | 1 | 4 | 1.3 | 0 | 0 |
|  | **Total** | **155** | **99** | **138** | **84** | **17** | **15** |

1. **Diversion of sewage from Leg-I, Leg-II, Leg-III drains in Gurugram.**

The work of interception is being taken up separately for Gurugram in this report. The work of interception/diversion is in progress and likely to be completed by 31.03.2025. The status is as under :-

|  |  |  |
| --- | --- | --- |
| **Drain** | **Work completed** | **Work is in progress** |
| Leg-I | 26 locations of 28.15 MLD | 2 locations of 3.7 MLD |
| Leg-II | 43 locations of 45.34 MLD | 3 locations of 14.5 MLD |
| Leg-III | 77 locations of 103.65 MLD | 14 locations of 51.9 MLD |
| Total | 146 locations of 177.14 MLD | 19 locations of 70.1 MLD |

# **Project of Recycle and Reuse of Treated Wastewater for Irrigation purpose**

# The State has planned to reuse the treated sewage for micro irrigation in phase-1 & phase-2.

# **Phase-1**

**Latest status of 09 No. STPs taken up in Phase-1 is given as under:-**

| **Sr. No** | **Name of District** | **Name of STP** | **Capacity of STP(In MLD)** | **Actual/Likely date of Completion** | **Latest status** |
| --- | --- | --- | --- | --- | --- |
| 1 | Gurugram | Behrampur | 50 | 31.03.2024 | 37% |
| 2 | Jhajjar | Kosli Road | 5.5 | 31.12.2023 | 99% |
| 3 | Jhajjar | Sampla Road | 5 | 31.12.2023 | 99% |
| 4 | Rohtak | Kanheli | 10 | 31.03.2024 | 50% |
| 5 | Karnal | Karnal | 50 | 31.03.2024 | 42% |
| 6 | Karnal | Haikat Nagar | 10 | 31.03.2024 | 67% |
| 7 | Karnal | Shiv Colony | 8 | 31.03.2024 | 67% |
| 8 | Yamunanagar | Radaur | 3.5 | 31.12.2023 | 99% |
| 9 | Panipat | Jattal Road, Panipat | 30 | 31.03.2025 | Yet to Start |
|  | TOTAL |  | 172 |  |  |

# **Phase-2**

# List of 25 No. STPs of 307 MLD capacity are to be taken up in Phase-2 is as under:-

| **Sr. No.** | **Name of Town** | **Location of STPs** | **Technology used for treatment** | **Capacity of STP (MLD)** |
| --- | --- | --- | --- | --- |
| 1 | Yamuna Nagar | Badhimajra | SBR | 10 |
| 2 | Yamuna Nagar | Radaur Road | SBR | 25 |
| 3 | Yamuna Nagar | Badhimajra | SBR | 10 |
| 4 | Yamuna Nagar | Radaur Road | SBR | 20 |
| 5 | Jagadhari | Parwaloo | SBR | 24 |
| 6 | Chhacharauli (De-Notified Town) | Chhacharauli | MBBR+TT | 3 |
| 7 | Ladwa | Braichpur Road, Ladwa | MBBR+TT | 7 |
| 8 | Bahadurgarh | Najafgarh Road Near Bye Pass | SBR | 36 |
| 9 | Beri | Dubaldhan Road | Oxidation Pond | 2 |
| 10 | Gharaunda | Near BRM College | SBR | 7 |
| 11 | Indri | Near Grain Market | SBR | 4 |
| 12 | Nilokheri | Near Railway Station | MBBR+TT | 6 |
| 13 | Nissing | Kaithal Road | MBBR+TT | 4 |
| 14 | Panipat | Jattal Road | UASBWith Extended aeration | 10 |
| 15 | Panipat | Siwah | UASBWith Extended aeration | 35 |
| 16 | Panipat | Siwah | SBR | 25 |
| 17 | Taraori | Nadn Road | MBBR+TT | 5.5 |
| 18 | Hodal | Hodal | MBBR+TT | 9 |
| 19 | Palwal | Jodhpur Road Palwal | Oxidation Pond | 9 |
| 20 | Kalanaur | Jindran Road Kalanaur | MBBR | 3.5 |
| 21 | Meham | Bharan Road Meham | MBBR | 5 |
| 22 | Rohtak | Singhpura Road | MBBR | 10 |
| 23 | Rohtak | Singhpura Road | SBR | 14 |
| 24 | Rohtak | PGIMS Rohtak | SBR | 19 |
| 25 | Sampla | Sampla Kharkhoda By Pass Road | MBBR | 4 |
| **Total** | | | | **307** |

1. 14 CETPs of 163 MLD capacity have been installed in the catchment area of river Yamuna. The treated effluent of these CETPs have discharged through drains in river Yamuna and having effect on Gurugram Canal. The list of CETPs along with capacity is enclosed as **Annexure-2.**
2. The average value of Bio-chemical Oxygen Demand (BOD) in the Gurugram Canal at Badarpur Border Faridabad is given in the following table:-

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Average value of BOD (Miligram / litre)** | | | | | | |
| **Year** | **2018** | **2019** | **2020** | **2021** | **2022** | **2023** |
|  | 32 | 23 | 21 | 21 | 23 | 23 |

1. **Constitution of High Ranking Committee regarding the issue of pollution in Gurugram/Agra Canal**

The Government has constituted a high-ranking committee regarding the issue of pollution in Gurgaon Canal with Hon’ble Transport Minister as its Chairman and 15 MLAs, Additional Chief Secretary (Environment), Additional Chief Secretary (Irrigation), Additional Chief Secretary (Agriculture) and Member Secretary (Haryana State Pollution Control Board) as its members. The Committee has reviewed the issue to control pollution in Gurugram canal and reuse of polluted water after treatment.

In Total, 04 meetings of committee held till date for monitoring of pollution levels in Gurugram Canal from which 02 meetings held on dated 12/12/2018 & 17/01/2019 under the chairpersonship of Sh. OP Dhankar, the then Agriculture Minister and 02 meetings held on dated 15/09/20 & 11/05/22 under the chairpersonship of Sh. Moolchand Sharma, Transport Minister.

Following 04 agencies has made Presentations to the committee till date :-

1. Tech Bulls Research & Engineers
2. INGEO Contractor Pvt. Ltd.
3. Indo Fill Technologies (P) Ltd.
4. AG Bio-water Remediation

Treatment cost of this polluted water comes in range between Rs.1900-3300/MLD which is very expensive as per current pollution levels.

**पेड के लिए नोट**

**विधानसभा तारांकित प्रश्न संख्या 41**

गुरुग्राम नहर को दिल्ली के ओखला हेड पर यमुना नदी से पानी मिलता है। यह पानी दूषित है और हरियाणा, दिल्ली और यूपी से प्रदूषित पानी प्राप्त होता है। टाइम्स ऑफ इंडिया में प्रकाशित रिपोर्ट के अनुसार, ‘‘दिल्ली तक ऊपरी यमुना नदी सफाई परियोजनाओं की समीक्षा और दिल्ली में नदी तल प्रबंधन‘‘ शीर्षक वाली समिति की 27वीं रिपोर्ट से पता चलता है कि यमुना नदी का 22 किलोमीटर का हिस्सा पूरी नदी में 75 से 80 प्रतिशत प्रदूषण के लिए जिम्मेदार है। दिल्ली का अनुमानित सीवेज 3600 एमएलडी है, जबकि 35 एसटीपी की मौजूदा उपचार क्षमता का उपयोग 2874 एमएलडी है, जो 22 गैर-अनुपालक एसटीपी के कारण 1114 एमएलडी के अंतर को दर्शाता है। दिल्ली में 28 स्वीकृत औद्योगिक टाउनशिप हैं, जिनमें 17 में से 13 सामान्य अपशिष्ट उपचार संयंत्रों से जुड़े हुए हैं।.

जैसा कि राज्यों ने कार्य योजना तैयार की है, जिसकी समीक्षा सचिव, जल शक्ति, भारत सरकार, नई दिल्ली की अध्यक्षता वाली केंद्रीय निगरानी समिति द्वारा की जा रही है। हरियाणा ने भी यमुना नदी में प्रदूषण को नियंत्रित करने के लिए कार्य योजना तैयार की है।

हरियाणा राज्य द्वारा उठाए जा रहे कदम

हरियाणा राज्य द्वारा उठाए जा रहे कदमों को आगामी पैरा में संक्षेप में प्रस्तुत किया गया हैः-

1. यमुना नदी/गुरुग्राम नहर के जलग्रहण क्षेत्र में हरियाणा के निर्माणाधीन एसटीपी का कार्य प्रगतिः

हरियाणा में यमुना नदी/गुरुग्राम नहर के जलग्रहण क्षेत्र में 253 एमएलडी क्षमता के 8 नए एसटीपी निर्माणाधीन हैं। फरीदाबाद के सेक्टरों से भी कुछ अपशिष्ट पदार्थ सीधे गुरूग्राम नहर में छोड़ा जाता है। एमसीएफ मिर्जापुर और प्रतापगढ़ में एसटीपी का निर्माण कर रहा है। प्रत्येक एसटीपी के निर्माण कार्य की नवीनतम स्थिति निम्नानुसार दी गई हैः-

| **Sr. No.** | **Name of town/city** | **Deptt.** | **Capacity (MLD)** | **Timelines** | **Latest progress** |
| --- | --- | --- | --- | --- | --- |
| 1 | Shiv Colony, Karnal | ULBD | 8 | 06.06.2024 | 93% |
| 2 | Phooshgarh, Karnal | ULBD | 20 | 06.06.2024 | 95% |
| 3 | Sonepat (Aterna) | HSVP | 15 | 31.03.2024 | 88% |
| 4 | Murthal Sonepat | ULBD | 3 | 28.02.2024 | 89% |
| 5 | Bajghera | GMDA | 2 | 30.06.2024 | 38% |
| 6 | Manesar and Naharpur Kasan, Gurugram | GMDA | 25 | 31.03.2024 | 60% |
| 7 | Mirzapur | MCF | 80 | 30.06.2024 | 89% |
| 8 | Partapgarh | MCF | 100 | 30.06.2024 | 89% |
| **Total** | | | **253** |  |  |

**प्रस्तावित एसटीपी की स्थितिः**

410 एमएलडी क्षमता के 05 एसटीपी को मंजूरी दे दी गई है और दिसंबर, 2026 तक पूरा होने की संभावना है।

| **Sr. No.** | **Name of the district** | **Name of the town/city** | **Capacity (MLD)** | **Deptt.** | **Latest timelines** |
| --- | --- | --- | --- | --- | --- |
| 1 | Gurugram | Dhanwapur | 100 | GMDA | 30.06.2026 |
| 2 | Gurugram | Behrampur | 100 | GMDA | 31.12.2026 |
| 3 | Gurugram | Sector-107 | 100 | GMDA | 31.12.2026 |
| 4 | Gurugram | Naurangpur | 40 | GMDA | 31.12.2026 |
| 5 | Yamuna Nagar | Yamuna Nagar | 70 | PHED | 31.12.2026 |
| **Total** | | | **410** |  |  |

**2. यमुना जलग्रहण क्षेत्र/गुरुग्राम नहर में हरियाणा के ग्राम एसटीपी (3/5 तालाब प्रणाली) की स्थिति**

यमुना नदी के जलग्रहण क्षेत्र के 273 गांवों के ग्रामीण क्षेत्रों से उत्पन्न 88 एमएलडी सीवेज के उपचार/डायवर्जन के लिए भी कार्य योजना तैयार की गई है। 180 गांवों में कार्य (3/5 तालाब प्रणाली) पूरा हो चुका है और 93 गांवों में कार्य प्रगति पर है। कार्य मार्च, 2026 तक पूरा होने की संभावना है। जिलेवार सार निम्नानुसार दिया गया हैः-

| **Sr. No.** | **District** | **No. of works proposed** | **Quantum (in MLD)** | **Works completed** | **Quantum (in MLD)** | **Works in progress** | **Quantum (in MLD)** |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Yamuna Nagar | 57 | 7.5 | 53 | 7.1 | 4 | 0.4 |
| 2 | Sonipat | 61 | 14.1 | 40 | 10.7 | 21 | 3.3 |
| 3 | Karnal | 46 | 12.7 | 37 | 9.8 | 9 | 3.5 |
| 4 | Panipat | 80 | 32.7 | 37 | 12.3 | 43 | 21.3 |
| 5 | Gurugram | 18 | 13.9 | 12 | 12.5 | 6 | 1.3 |
| 6 | Faridabad | 11 | 6.9 | 1 | 0.3 | 10 | 6.6 |
| **Total** | | **273** | **88** | **180** | **52** | **93** | **36** |

3. यमुना कैचमेंट/गुरुग्राम नहर में हरियाणा के मौजूदा एसटीपी के उन्नयन का विवरणः

1129 एमएलडी क्षमता (Annexure-1) के 62 मौजूदा एसटीपी गुरूग्राम नहर पर प्रभाव डाल रहे हैं। इसमें से, 409 एमएलडी क्षमता के 16 मौजूदा एसटीपी को अपशिष्ट जल के निर्वहन के लिए कड़े मानदंडों को पूरा करने के लिए उन्नत किया जा रहा है। मौजूदा एसटीपी के उन्नयन का कार्य पूरा करने की समय-सीमा निम्नानुसार दी गई हैः-

| **Sr. No.** | **Name of the district** | **Name of the town/ city** | **Deptt.** | **Existing STP and Capacity (in MLD)** | **Likely date of achieving FC standards** |
| --- | --- | --- | --- | --- | --- |
| 1 | Panipat | Sewah, Panipat | PHED | 35 | 31.12.2024 |
| 2 | Panipat | Samalkha | PHED | 5 | 31.12.2024 |
| 3 | Sonepat | Kharkhoda | PHED | 4.5 | 31.01.2024 |
| 4 | Sonepat | Ganaur | PHED | 7 | 31.01.2024 |
| 5 | Sonepat | Gohana | PHED | 3 | 31.01.2024 |
| 6 | Sonepat | Gohana | PHED | 8.3 | 31.01.2024 |
| 7 | Jhajjar | Kosli Road, Jhajjar | PHED | 5.5 | 30.06.2024 |
| 8 | Jhajjar | Sampla Road, Jhajjar | PHED | 5 | 30.06.2024 |
| 9 | Jhajjar | Bahadurgarh | PHED | 18 | 31.12.2024 |
| 10 | Rohtak | Sonaria, Rohtak | PHED | 40 | 31.12.2025 |
| 11 | Rohtak | Kalanaur | PHED | 3.5 | 31.12.2023 |
| 12 | Rohtak | Meham | PHED | 5 | 31.12.2023 |
| 13 | Rohtak | Sampla | PHED | 4 | 31.03.2024 |
| 14 | Gurgaon | Dhanwapur, Gurgaon | GMDA | 100 | 31.12.2025 |
| 15 | Gurgaon | Behrampur, Gurgaon | GMDA | 120 | 31.12.2025 |
| 16 | Faridabad | Badshahpur | FMDA | 45 | 30.06.2024 |
| **Total** | | | | **409** |  |

**4. अनुमोदित/अधिसूचित क्षेत्रों में सीवर नेटवर्क बिछाने की स्थिति**

सभी अधिसूचित कॉलोनी में सीवरेज बिछा दिया गया है और 3 शहरों (फरीदाबाद, करनाल और पानीपत में) में 85 किलोमीटर (18+1+66) का शेष भाग लंबित है, जिसका प्रभाव गुरुग्राम नहर पर पड़ता है। इस कार्य के दिनांक 31.12.2024 तक पूर्ण होने की संभावना है।

**5. यूएलबीडी द्वारा गैर-अनुमोदित क्षेत्रों में सीवेज का अवरोधन/डायवर्जन**

155 स्थानों पर 99 एमएलडी अपशिष्ट को रोकने/टैप करने/डायवर्ट करने का प्रस्ताव किया गया था। जिसमें से 84 एमएलडी अपशिष्टों को 138 स्थानों पर डायवर्ट किया गया है। 17 स्थानों पर 15 एमएलडी अपशिष्ट के अनुरूप कार्य प्रगति पर है। कार्य जुलाई, 2024 तक पूरा होने की संभावना है। अवरोधन/डायवर्जन का सार निम्नानुसार दिया गया है:-

| **Sr. No.** | **Name of city MC** | **No. of locations** | **Quantum of effluent to be diverted MLD** | **Work Completed** | | **Work in progress** | |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **No. of locations** | **Quantum (MLD)** | **No. of locations** | **Quantum (MLD)** |
| 1 | Yamuna Nagar | 12 | 19 | 9 | 14.5 | 3 | 5 |
| 2 | Rohtak | 2 | 8 | 1 | 2 | 1 | 6 |
| 3 | Sonepat | 9 | 22 | 9 | 21.3 | 0 | 0 |
| 4 | Gohana | 3 | 1 | 3 | 1.4 | 0 | 0 |
| 5 | Panipat | 58 | 20 | 45 | 14.7 | 13 | 4.5 |
| 6 | Bahadurgarh | 17 | 6 | 17 | 6.3 | 0 | 0 |
| 7 | Palwal | 29 | 2 | 29 | 2.5 | 0 | 0 |
| 8 | Ganaur | 2 | 0 | 2 | 0 | 0 | 0 |
| 9 | Radaur | 1 | 0.3 | 1 | 0.3 | 0 | 0 |
| 10 | Gharaunda | 5 | 1 | 5 | 0.97 | 0 | 0 |
| 11 | Kharkhoda | 1 | 12 | 1 | 12.2 | 0 | 0 |
| 12 | Jhajjar | 6 | 4 | 6 | 3.5 | 0 | 0 |
| 13 | Hodal | 4 | 2 | 4 | 2.3 | 0 | 0 |
| 14 | Nilokheri | 2 | 1 | 2 | 1.3 | 0 | 0 |
| 15 | Sampla | 4 | 1 | 4 | 1.3 | 0 | 0 |
|  | **Total** | **155** | **99** | **138** | **84** | **17** | **15** |

**6. गुरुग्राम में लेग-I, लेग-II, लेग-III ड्रेनों से सीवेज का डायवर्जन**

इस रिपोर्ट में गुरुग्राम के लिए अलग से इंटरसेप्शन का काम किया जा रहा है। अवरोधन/डायवर्जन का कार्य प्रगति पर है और 31.03.2025 तक पूरा होने की संभावना है। स्थिति इस प्रकार हैः-

|  |  |  |
| --- | --- | --- |
| **Drain** | **Work completed** | **Work is in progress** |
| Leg-I | 26 locations of 28.15 MLD | 2 locations of 3.7 MLD |
| Leg-II | 43 locations of 45.34 MLD | 3 locations of 14.5 MLD |
| Leg-III | 77 locations of 103.65 MLD | 14 locations of 51.9 MLD |
| Total | 146 locations of 177.14 MLD | 19 locations of 70.1 MLD |

**7. सिंचाई प्रयोजन के लिए उपचारित अपशिष्ट जल के पुनर्चक्रण और पुनः उपयोग की परियोजना**

राज्य ने चरण-1 और चरण-2 में सूक्ष्म सिंचाई के लिए उपचारित सीवेज का पुनः उपयोग करने की योजना बनाई है

चरण-1

चरण-1 में लिए गए 09 एसटीपी की नवीनतम स्थिति निम्नानुसार दी गई हैः-

| **Sr. No** | **Name of District** | **Name of STP** | **Capacity of STP(In MLD)** | **Actual/Likely date of Completion** | **Latest status** |
| --- | --- | --- | --- | --- | --- |
| 1 | Gurugram | Behrampur | 50 | 31.03.2024 | 37% |
| 2 | Jhajjar | Kosli Road | 5.5 | 31.12.2023 | 99% |
| 3 | Jhajjar | Sampla Road | 5 | 31.12.2023 | 99% |
| 4 | Rohtak | Kanheli | 10 | 31.03.2024 | 50% |
| 5 | Karnal | Karnal | 50 | 31.03.2024 | 42% |
| 6 | Karnal | Haikat Nagar | 10 | 31.03.2024 | 67% |
| 7 | Karnal | Shiv Colony | 8 | 31.03.2024 | 67% |
| 8 | Yamunanagar | Radaur | 3.5 | 31.12.2023 | 99% |
| 9 | Panipat | Jattal Road, Panipat | 30 | 31.03.2025 | Yet to Start |
|  | TOTAL |  | 172 |  |  |

**चरण-2**

चरण-2 में 307 एमएलडी क्षमता के 25 एसटीपी की सूची इस प्रकार हैः-

| **Sr. No.** | **Name of Town** | **Location of STPs** | **Technology used for treatment** | **Capacity of STP (MLD)** |
| --- | --- | --- | --- | --- |
| 1 | Yamuna Nagar | Badhimajra | SBR | 10 |
| 2 | Yamuna Nagar | Radaur Road | SBR | 25 |
| 3 | Yamuna Nagar | Badhimajra | SBR | 10 |
| 4 | Yamuna Nagar | Radaur Road | SBR | 20 |
| 5 | Jagadhari | Parwaloo | SBR | 24 |
| 6 | Chhacharauli (De-Notified Town) | Chhacharauli | MBBR+TT | 3 |
| 7 | Ladwa | Braichpur Road, Ladwa | MBBR+TT | 7 |
| 8 | Bahadurgarh | Najafgarh Road Near Bye Pass | SBR | 36 |
| 9 | Beri | Dubaldhan Road | Oxidation Pond | 2 |
| 10 | Gharaunda | Near BRM College | SBR | 7 |
| 11 | Indri | Near Grain Market | SBR | 4 |
| 12 | Nilokheri | Near Railway Station | MBBR+TT | 6 |
| 13 | Nissing | Kaithal Road | MBBR+TT | 4 |
| 14 | Panipat | Jattal Road | UASBWith Extended aeration | 10 |
| 15 | Panipat | Siwah | UASBWith Extended aeration | 35 |
| 16 | Panipat | Siwah | SBR | 25 |
| 17 | Taraori | Nadn Road | MBBR+TT | 5.5 |
| 18 | Hodal | Hodal | MBBR+TT | 9 |
| 19 | Palwal | Jodhpur Road Palwal | Oxidation Pond | 9 |
| 20 | Kalanaur | Jindran Road Kalanaur | MBBR | 3.5 |
| 21 | Meham | Bharan Road Meham | MBBR | 5 |
| 22 | Rohtak | Singhpura Road | MBBR | 10 |
| 23 | Rohtak | Singhpura Road | SBR | 14 |
| 24 | Rohtak | PGIMS Rohtak | SBR | 19 |
| 25 | Sampla | Sampla Kharkhoda By Pass Road | MBBR | 4 |
| **Total** | | | | **307** |

8. यमुना नदी के जलग्रहण क्षेत्र में 163 एमएलडी क्षमता के 14 सीईटीपी स्थापित किए गए हैं। इन सीईटीपी का उपचारित अपशिष्ट ड्रेनों के माध्यम से यमुना नदी में प्रवाहित होता है और इसका प्रभाव गुरुग्राम नहर पर पड़ता है। क्षमता सहित सीईटीपी की सूची Annexure-2 के रूप में संलग्न है।

9. बदरपुर बॉर्डर फरीदाबाद में गुरुग्राम नहर में बायो-केमिकल ऑक्सीजन डिमांड (बीओडी) का औसत मूल्य निम्नलिखित तालिका में दिया गया हैः-

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Average value of BOD (Miligram / litre)** | | | | | | |
| **Year** | **2018** | **2019** | **2020** | **2021** | **2022** | **2023** |
|  | 32 | 23 | 21 | 21 | 23 | 23 |

**10. गुरूग्राम/आगरा नहर में प्रदूषण के मुद्दे पर उच्च रैंकिंग समिति का गठन**

सरकार ने गुड़गांव नहर में प्रदूषण के मुद्दे पर एक उच्च स्तरीय समिति का गठन किया है जिसके अध्यक्ष माननीय परिवहन मंत्री और 15 विधायक, अतिरिक्त मुख्य सचिव (पर्यावरण), अतिरिक्त मुख्य सचिव (सिंचाई), अतिरिक्त मुख्य सचिव (कृषि) और सदस्य सचिव (हरियाणा राज्य प्रदूषण नियंत्रण बोर्ड) इसके सदस्य हैं। समिति ने गुरुग्राम नहर में प्रदूषण को नियंत्रित करने और प्रदूषित पानी को उपचार के बाद दोबारा उपयोग में लाने के मुद्दे की समीक्षा की है।

कुल मिलाकर, गुरूग्राम नहर में प्रदूषण के स्तर की निगरानी के लिए समिति की अब तक 4 बैठकें आयोजित की गईं, जिनमें से 2 बैठकें दिनांक 12.12.2018 और 17.01.2019 को श्री ओपी धनखड़, तत्कालीन कृषि मंत्री की अध्यक्षता में आयोजित की गईं और श्री मूलचंद शर्मा, परिवहन मंत्री की अध्यक्षता में दिनांक 15.09.20 और 11.05.22 को 2 बैठकें हुईं।

अब तक निम्नलिखित 04 एजेंसियों ने समिति के समक्ष प्रस्तुतियाँ दी हैंः-

1. टेक बुल्स रिसर्च एंड इंजीनियर्स

2. आईएनजीईओ कॉन्ट्रैक्टर प्रा. लिमिटेड

3. इंडो फिल टेक्नोलॉजीज (पी) लिमिटेड

4. एजी जैव-जल उपचार

इस प्रदूषित पानी की उपचार लागत 1900-3300 रुपये एमएलडी के बीच आती है जो वर्तमान प्रदूषण स्तर के अनुसार बहुत महंगी है।

**Annexure-1**

**List of STPs in Yamuna Catchment having effect on Gurugram Canal**

|  |  |
| --- | --- |
| **Sr. No.** | **STPs Name** |
| 1 | 25 MLD STP Radaur Road, Yamuna Nagar by PHED |
| 2 | 20 MLD STP,Radaur Road, Yamuna Nagar by PHED |
| 3 | 3 MLD STP Chhachhrauli, Yamuna Nagar by PHED |
| 4 | 24 MLD STP Parwalo, Yamuna Nagar by PHED |
| 5 | 3.5 MLD STP Radaur, Yamuna Nagar by PHED |
| 6 | 10 MLD STP Baddimajra , Yamuna Nagar by PHED |
| 7 | 10 MLD STP at Baddimajra, Yamuna Nagar by PHED |
| 8 | 50 MLD STP, Transport Nagar, Karnal by ULBD |
| 9 | 8 MLD STP RK Puram Karnal by ULBD |
| 10 | 7 MLD STP Gharaunda , Karnal by PHED |
| 11 | 10 MLD STP at Gogari Road, Karnal by ULBD |
| 12 | 4 MLD STP Indri, Karnal by PHED |
| 13 | 6 MLD STP Nilokheri, Karnal by PHED |
| 14 | 4 MLD, Nissing Karnal by PHED |
| 15 | 5.5 MLD STP Taraori, Karnal by PHED |
| 16 | 35 MLD STP Sewah, Panipat by PHED |
| 17 | 10 MLD STP Jattal Road, Panipat by PHED |
| 18 | 5 MLD STP Samalkha, Panipat by PHED |
| 19 | 25 MLD STP Sewah, Panipat by PHED |
| 20 | 20 MLD STP Jattal Road, Panipat by PHED |
| 21 | 30 MLD, STP, Sector-19 by HSVP, Panipat |
| 22 | 0.8 MLD STP, Sector-6 by HSVP, Panipat |
| 23 | 15 MLD STP, Dev Colony, Panipat by ULBD |
| 24 | 25 MLD STP, Barasat Road, Panipat by ULBD |
| 25 | 30 MLD STP Rathdana Road , Sonepat by ULBD |
| 26 | 25 MLD STP Kakrai Road, Sonepat by ULBD |
| 27 | 7.5 MLD Sonepat Rajiv Gandhi Edu. City Phase.I dt. Sonepat by HSVP |
| 28 | 4.5 MLD STP Kharkhoda Sonepat by PHED |
| 29 | 7 MLD STP Ganaur Sonepat by PHED |
| 30 | 3 MLD STP , Gohana , Sonepat by PHED |
| 31 | 8.3 MLD STP Gohana, Sonepat by PHED |
| 32 | 5.5 MLD STP Kosli Road, Jhajjar by PHED |
| 33 | 5 MLD STP Sampla Road , Jhajjar by PHED |
| 34 | 3.0 MLD STP Beri town, Beri, Jhajjar by PHED |
| 35 | 18 MLD STP,Linepar, Bahadurgarh by PHED, |
| 36 | 36 MLD STP Najafgarh Road, Bahadurgarh by PHED |
| 37 | 10 MLD STP Beri Road, Jhajjar, Bahadurgarh by HUDA |
| 38 | 19.5 MLD STP , PGIMMS , Rohtak by PHED |
| 39 | 40 MLD STP , Sonaria , Rohtak, PHED, |
| 40 | 3.5 MLD STP Kalanour , Rohtak by PHED |
| 41 | 5 MLD STP, Meham , Bharan Road , Rohtak by PHED |
| 42 | 10 MLD STP Singhpura, Rohtak by ULBD |
| 43 | 14 MLD STP, Singhpura , Rohtak by PHED |
| 44 | 10 MLD STP Rohtak, Kanheli Road, HUDA |
| 45 | 4 MLD STP Sampla Town Rohtak by PHED |
| 46 | 12 MLD STP, Garhi Bohar, Rohtak by ULBD |
| 47 | 10 MLD STP, Rohtak by HSVP |
| 48 | 15 MLD STP, Peer Bodhi, Rohtak by ULBD |
| 49 | 68 MLD STP Dhanwapur, Gurgaon (North) by GMDA |
| 50 | 100 MLD STP Dhanwapur, Gurgoan by GMDA |
| 51 | 50 MLD STP Dhanwapur, Gurgaon (North) by ULB/ MCG |
| 52 | 1 MLD STP, Sarai Alawardi, Gurugram by ULB |
| 53 | 1 MLD STP, Gadoli Kalan, Gurugram by ULB |
| 54 | 1 MLD STP, Baliawas, Gurugram by ULB |
| 55 | 1 MLD STP, Darbaripur, Gurugram by ULB |
| 56 | 2 MLD STP, Mohmadpur Jharsa, Gurugram by ULB |
| 57 | 1 MLD STP, Bandwari (shifted from Sihi/ Khedki Daula), Gurugram by ULB |
| 58 | 20 MLD STP, Jhazgarh, Gurugram by GMDA |
| 59 | 50 MLD STP at Behrampur , Gurugram by GMDA |
| 60 | 120 MLD STP at Bahrampur , Gurugram by GMDA |
| 61 | 45 MLD STP at Badshahpur, Faridabad |
| 62 | 7 MLD STP Ladwa Kurukshetra by PHED |
|  | Total **1129 MLD** |

**Annexure-2**

**List of CETPs in Yamuna Catchment having effect of Gurugram Canal**

|  |  |
| --- | --- |
| **Sr. No.** | **Name and Address of CETP** |
| 1 | 21 MLD, Unit-I, Sector-29, Part-II, Panipat |
| 2 | 21 MLD, Unit-II, Sector-29, Part-II, Panipat |
| 3 | 2.5 MLD, IE, HSIIDC, Panipat |
| 4 | 16 MLD, IE Barhi, Sonepat |
| 5 | 5 MLD, IE Rai, Sonepat |
| 6 | 4 MLD, IE Kundli, Sonepat |
| 7 | 0.2 MLD, IE Murthal, Sonepat |
| 8 | 55 MLD, IMT Manesar Gurgaon HSIIDC |
| 9 | 10 MLD, IMT, Rohtak (Bahadurgarh) |
| 10 | 3 MLD, IE, HSIIDC, Kutana, Rohtak (Bahadurgarh) |
| 11 | 12.5 MLD, IE, HSIIDC, Bahadurgarh |
| 12 | 10 MLD, IE, HSIIDC, Bahadurgarh |
| 13 | 3 MLD, HSIIDC, Manakpur, Yamuna Nagar |
| 14 | 0.2 MLD, Sec-37, Gurgaon |
|  | **Total-163 MLD** |

**Annexure-B**

**Results of sample taken from Gurugram Canal**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | **Gurgaon Canal at Badarpur Border (FBD-RDQ-004)** | | | | |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | **Date of sample collection** | **B (Boron** | **PH** | **BOD mg/l** | **COD mg/l** | **TSS mg/l** | **O & G mg/l** | **Ammonical Nitrogen (as N) mg/l** | **DO mg/l** | **Faecal Coliform** | **Total Coliform** | **Conductivity** | **Iron** | **Zinc** | **Nickel** | **Phosphate** | **Sulphide** | **Sulphates** | **Chlorides (as Cl) mg/l** |
| May-23 | 31.05.2023 | ND | 7.2 | 33 | 72 | 85 | 2.0 |  | 6.5 | 16000 | 57000 | 1335 | ND | ND | ND | 1.8 |  |  | 265 |
| Jun-23 | 28.06.2023 | BDL | 7.2 | 22 | 88 | 40 | BDL | 3.18 | 5.6 | 4700 | 25000 | 1570 |  |  |  | BDL |  | 92 | 229.9 |
| Jul-23 | 28.07.2023 | BDL | 7.4 | 16 | 68 | 28 | BDL | 2.86 | 5.8 | 4100 | 21000 | 1290 |  |  |  | BDL |  | 84 | 196.8 |
| Aug-23 | 31.08.2023 |  | 7.0 | 14 | 52 | 34 | BDL | 2.18 |  | 3500 | 17000 | 960 |  |  |  | 0.6 |  | 58 | 164.3 |
| Sep-23 | 30.09.2023 |  | 7.2 | 17 | 68 | 46 | BDL | 1.98 | 6.9 | 3900 | 21000 | 1210 |  |  |  | BDL |  | 72 | 176.2 |
| Oct-23 | 31.10.2023 |  | 7.8 | 20 | 80 | 64 | BDL | 2.14 | 6.2 | 4100 | 19000 | 1610 | BDL |  | BDL | BDL |  | 86 | 216.8 |
| Nov-23 | 29.11.2023 |  | 7.5 | 27 | 108 | 58 | BDL | 2.48 | 5.5 | 4600 | 23000 | 1720 |  |  |  | BDL |  | 94 | 238.4 |
| Dec-23 | 20.12.2023 |  | 7.8 | 28 | 112 | 68 | BDL | 2.26 | 5.6 | 4300 | 18000 | 1910 |  |  |  | BDL |  | 88 | 264.6 |
| 3 | **Gurgaon Canal at Old Faridabad (FBD-RDQ-006)** | | | | | |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | **Date of sample collection** | **B (Boron** | **PH** | **BOD mg/l** | **COD mg/l** | **TSS mg/l** | **O & G mg/l** | **Ammonical Nitrogen (as N) mg/l** | **DO mg/l** | **Faecal Coliform** | **Total Coliform** | **Conductivity** | **Iron** | **Zinc** | **Nickel** | **Phosphate** | **Sulphide** | **Sulphates** | **Chlorides (as Cl) mg/l** |
| May-23 | 31.05.2023 | ND | 7.2 | 28 | 108 | 212 | 2.0 |  | 5.7 | 18000 | 64000 | 1280 | ND | ND | ND | 1.9 |  |  | 272 |
| Jun-23 | 28.06.2023 | BDL | 7.2 | 20 | 80 | 56 | BDL | 2.55 | 5.7 | 4100 | 25000 | 1350 |  |  |  | 0.6 |  | 89 | 269.8 |
| Jul-23 | 28.07.2023 | BDL | 7.1 | 18 | 72 | 38 | BDL | 2.14 | 5.4 | 3600 | 19000 | 1070 |  |  |  | 0.4 |  | 76 | 238.4 |
| Aug-23 | 31.08.2023 |  | 7.4 | 21 | 84 | 29 | BDL | 1.94 |  | 3200 | 15000 | 1250 |  |  |  | 1.1 |  | 62 | 192.2 |
| Sep-23 | 30.09.2023 |  | 6.8 | 18 | 72 | 34 | BDL | 1.46 | 6.8 | 2700 | 13000 | 1160 |  |  |  | 0.7 |  | 54 | 214.6 |
| Oct-23 | 31.10.2023 |  | 7.1 | 23 | 92 | 42 | BDL | 1.82 | 6.4 | 3200 | 15000 | 1410 | BDL |  | BDL | 0.6 |  | 68 | 262.4 |
| Nov-23 | 29.11.2023 |  | 7.4 | 26 | 104 | 49 | BDL | 1.94 | 5.9 | 3600 | 19000 | 1530 |  |  |  | 0.9 |  | 76 | 276.6 |
| Dec-23 | 20.12.2023 |  | 7.3 | 23 | 92 | 42 | BDL | 1.68 | 5.7 | 3200 | 17000 | 1440 |  |  |  | 0.8 |  | 64 | 292.4 |

**Annexure-C**


|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Abstract for the year 2023-2024 (Starred Assembly Question No. 14/18/122 by Sh. Aftab Ahmed, MLA, Nuh)** | | | | | |
| **Sr. No.** | **Name of Region** | **No. of EC cases** | **Total amount of EC (Rs.)** | **No. of units closed** | **No. of units where prosecution filed** |
| 1 | Panipat | 16 | 6116250 | 11 | 5 |
| 2 | Yamuna Nagar | 8 | 82407250 | 6 | 4 |
| 3 | Sonepat | 12 | 15110000 | 42 | 4 |
| 4 | Karnal | 2 | 8325000 | 2 | 2 |
| 5 | Bahadurgarh | 2 | 1820000 | 1 | 0 |
| 6 | Rohtak | 1 | 312500 | 0 | 3 |
| 7 | Gurugram North | 81 | 690903131 | 23 | 12 |
| 8 | Gurugram South | 0 | 0 | 4 | 0 |
|  | **Total** | **122** | **804994131** | **89** | **30** |

|  |  |  |
| --- | --- | --- |
| **List of units Closed by Board during the year 2023-24** | | |
| **Panipat** | |  |
| **Sr.No** | **NAME & ADDRESS OF UNIT (M/s)** | **Date of closure order** |
| 1 | Om Shanti Steel, Deshraj Colony, Ward No.4, Panipat | 05/07/2023 |
| 2 | Tuteja Handloom Industries, Plot No.471, Sector-29, Part-II, HUDA, Panipat | 28/06/2023 |
| 3 | Shri Hari Textile, opp DAV Public School, Assandh road,vill- Sutana Panipat | 12/07/2023 |
| 4 | Shri Sai Textile, opp DAV Public School, Assandh road,vill- Sutana Panipat | 12/07/2023 |
| 5 | Kataria Home Furnishing, Village Pardhana, Tehsil-lsrana, Panipat | 03/08/2023 |
| 6 | M K Infra, Hot Mix Plant, Vill-Rerkelan, Assandh Road, Panipat | 20/07/2023 |
| 7 | Unnamed Bleach House Operated by Sh. Kaku Aggarwal, Land Owner Sh. Jitender S/o Surajmal, VPO-Naultha, Panipat | 03/08/2023 |
| 8 | Unnamed Bleach House operated by Sh. Kaku Aggarwal, Land Owner Sh. Anil S/o Sh. Umar Singh, Panipat | 03/08/2023 |
| 9 | Unnamed Bleach House Operated by Sh. Kaku Aggarwal, Land Owner Sh. Phool Singh S/o Surat Singh, Sh. Om Parkash S/o Sh. Surat Singh VPO Naultha, Panipat | 04/08/2023 |
| 10 | Jai Ambey Fabrics, VPO Jalalpur, Panipat | 23/11/2023 |
| 11 | Baba Footwear,Village Baberpur Panipat | 05/02/2024 |
| **Yamuna Nagar** | |  |
| 1 | Pawan Kumar & associates Dudla-Rategarh road Village Damla, Yamunanagar | 25.04.2023 |
| 2 | Bhagat Fabricators, Power House Road Old Hamida, Garhi Gujran, Yamunanagar | 25.04.2023 |
| 3 | Auto Garage Run by Mustafa, Kailash Nagar Ward No. 11, Near Sobhagya resort, Yamunangar | 10.08.2023 |
| 4 | Mahadev Motors Kailash Nagar Ward No 11 Near Sobhagya palace, Yamunanagar | 10.08.2023 |
| 5 | Radhey food 31 Sunder Nagar Lane No. 1 Tajli Stadium Yamunanagar | 03.10.2023 |
| 6 | MG Medics Jat Nagar, Radauri Road, Radaur, Yamunanagar | 27.06.2023 |
| **Sonepat** | |  |
| 1 | M/s Silky Overseas Pvt. Ltd. Village Jawahara Sub Tehsil Khanpur, Tehsil Gohana, Sonipat | HSPCB/PLG/2023/I/158817/2023 dated 07.04.2023 |
| 2 | M/s Kesari Bhatta Co., VPO Nasirpur Chokla, Kharkhoda, Sonipat. | HSPCB/SR/2023/110-113 dated 18.04.2023 |
| 3 | M/s Ganesh Bhatta Co., Village Barona, Kharkhoda, Sonipat. | HSPCB/SR/2023/252-54 dated 24.04.2023 |
| 4 | M/s Sky Tex Industries Pvt. Ltd., Plot No. 3 Phase-V HSIIDC, Industrial Area, Kundli, Sonipat | I/161476/2023 dated 01.05.2023 |
| 5 | M/s Shiv Bhatta Co., VPO Nahri, Sonipat | HSPCB/SR/2023/496 dated 18.05.2023 |
| 6 | M/s Unnamed Unit, Firozpur Banger, Auchandi Border, Kharkhoda, Sonipat. (Latitude 28.823973 Longitude 76.981802) | I/165300/2023 dated 02.06.2023 |
| 7 | M/s Unnamed Unit, Firozpur Banger, Auchandi Border, Kharkhoda, Sonipat. (Latitude N-28.823974 Longitude E 76.981812). | I/165302/2023 dated 02.06.2023 |
| 8 | M/s Unnamed Unit, Operated by Gaurav, Friends Colony, Kundli, Sonipat (Latitude N-28.85982 Longitude E 77.121123) | I/165289/2023 dated 02.06.2023 |
| 9 | M/s Shivji Bhatha Company Village-Khanda, Tehsil Kharkhoda, Distt Sonipat | I/165811/2023 dated 09.06.2023 |
| 10 | M/s Bhagwan Bhatta Co., Pahladpur Kidoli, Distt Sonipat | I/165814/2023 dated 09.06.2023 |
| 11 | M/s Ruby Industries, Plot No. 54, Industrial Area, Barhi, Tehsil, Ganaur, Sonipat | I/165215/2023 dated 01.06.2023 |
| 12 | M/s Unnamed Unit, Operated by Manoj Kumar, Friends Colony, Kundli, Sonipat (Latitude 28.860761 Longitude 77.120752) | I/165294/2023 dated 02.06.2023 |
| 13 | M/s Unnamed Unit, Friends Colony, Kundli, Sonipat (Latitude N-28.861471 Longitude E 70.121639) | I/165280/2023 dated 02.06.2023 |
| 14 | M/s Real Innerspring Technologies Pvt. Ltd., Village Bhurri, Teshil Ganaur, Sonipat | I/167957/2023 dated 03.07.2023 |
| 15 | M/s Sakshi Enterprises, Village-Jatola, Kharkhoda, Sonipat. (Latitude N-28.849803 Longitude E 76.980939) | I/155286/2023 dated 02.06.2023 |
| 16 | M/s Unnamed Unit, Friends Colony, Kundli, Sonipat (Latitude N-28.859835 Longitude E 77.121520). | I/166400/2023 dated 15.06.2023 |
| 17 | M/s Unnamed Unit, Operated by Anita Devi, Friends Colony, Kundli, Sonipat (Latitude N-28.5143 Longitude E 77.717) | I/168801/2023 dt. 11.07.2023 |
| 18 | M/s Unnamed Unit, Friends Colony, Kundli, Sonipat (Latitude N-28.5130 Longitude E 77.717 | I/168803/2023 dt. 11.07.2023 |
| 19 | M/s Unnamed Unit, Friends Colony, Kundli, Sonipat (Latitude N-28.858619 Longitude E 77.122955) | I/168800/2023 dt. 11.07.2023 |
| 20 | M/s Unnamed Unit, operated by Mukesh, Friends Colony, Kundli, Sonipat (Latitude N-28.859745 Longitude E 77.122331) | I/168802/2023 dt. 11.07.2023 |
| 21 | CLOSURE ORDER M/s Unknown Unit operated by Rawti Raman Jha, Village Choti Janti, Kundli, Sonipat (Lat. 28.838923, Log. 77.156455) | I/168663/2023 dt. 07.07.2023 |
| 22 | CLOSURE ORDER M/s Unknown Unit operated by Harbir, in Village Choti Janti, Kundli, Sonipat (Lat. 28.838952. Log. 77.156459) | I/168484/2023 dt. 07.07.2023 |
| 23 | M/s Balaji Traders, Friends Colony, Kundli, Sonipat (Latitude N-28,862937 Longitude E 77.120551) | I/168528/2023 dt. 07.07.2023 |
| 24 | M/s R.K.G. Polymers, 45/1/2/1, Kasturi Marg, Dera Bagru Road, Village Bagru, Sonipat | HSPCB/SON/2024/INS/50974336CONC0001-004 dated 11.01.2024 |
| 25 | M/s Vibgyor Services, Village Dhaturi, Tehsil-Ganaur, Sonipat. | HSPCB/SON/2024/INS/51223996CONC0001-004 dated 11.01.2024 |
| 26 | M/s Trans Foam Industries Pvt. Ltd., Khasra No.42//8, 13, 14/1 Village Dhaturi, Tehsil Ganaur, Sonipat | HSPCB/SON/2023/INS/50119821CONCO001-004 dated 30.11.2023 |
| 27 | M/s Unnamed Unit operated by Monu, Firozpur Banger, Kharkhoda, Sonipat Lat (28.825728), Long (76.974725) | HSPCB/SR/2023/1863-1867 dated 20.11.2023 |
| 28 | M/s Unnamed Unit, Firozpur Banger, Kharkhoda, Sonipat Lat (28.825696), Long (77.974856) | HSPCB/SR/2023/1878-1882 dated 20.11.2023 |
| 29 | M/s Unnamed Unit, Firozpur Banger, Kharkhoda, Sonipat. Lat (28.8257289), Long (76.974725) | HSPCB/SR/2023/1833-1837 dated 20.11.2023 |
| 30 | M/s Unnamed Unit operated by Sahil Sekh, Firozpur Banger, Kharkhoda, Sonipat. Lat (28.826207), Long (76.977795) | HSPCB/SR/2023/1828-1832 dated 20.11.2023 |
| 31 | M/s Unnamed Unit operated by Pankaj Gupta, Firozpur Banger, Kharkhoda, Sonipat. Lat (28.82822459), Long (76.97435698) | HSPCB/SR/2023/1838-1842 dated 20.11.2023 |
| 32 | M/s Unnamed Unit operated by Shamle Nabi, Firozpur Banger, Kharkhoda, Sonipat Lat (28.8281099), Long (76.974215) | HSPCB/SR/2023/1853-1857 dated 20.11.2023 |
| 33 | M/s Unnamed Unit operated by Umesh, Firozpur Banger, Kharkhoda, Sonipat at (28.828116), Long (76.974247) | HSPCB/SR/2023/1868-1872 dated 20.11.2023 |
| 34 | M/s Unnamed Unit operated by Rocky, Firozpur Banger, Kharkhoda, Sonipat Lat (28.827805), Long (76.9763679) | HSPCB/SR/2023/1873-1877 dated 20.11.2023 |
| 35 | M/s Unnamed Unit operated by Vijay Kumar, Firozpur Banger, Kharkhoda, Sonipat Lat (28.8256), Long (76.97472) | HSPCB/SR/2023/1873-1877 dated 20.11.2023 |
| 36 | M/s Jagan Metal Firozpur Banger, Kharkhoda, Sonipat. Lat (28.825709), Long (76.974802) | HSPCB/SR/2023/1858-1862 dated 20.11.2023 |
| 37 | M/s Ganesh Enterprises Property No. 16, Killa No. 48/21, Khata No. 375/1/20, Share 8-0 Kanal, Firozpur Banger, Kharkhoda, Sonipat. Lat (28.8241381), Long (76.97708697) | HSPCB/SR/2023/1843-1847 dated 20.11.2023 |
| 38 | M/s VD Enterprises, Khata No. 738, Khewat 640, Firozpur Banger, Kharkhoda, Sonipat. Lat (28.828141), Long (76.973659) | HSPCB/SR/2023/1848-1852 dated 20.11.2023 |
| 39 | M/s Sanjay Metal, Firozpur Banger, Kharkhoda, Sonipat Lat (28.825679), Long (76.9747349) | HSPCB/SR/2023/1884-1888 dated 20.11.2023 |
| 40 | M/s Shri Shyam Metals, Kh No. 254/293, Firozpur Banger, Tehsil Kharkhoda, Sonipat | HSPCB/SR/2023/1764-68 dated 15.11.2023 |
| 41 | M/s Excellent Power Cable, Nathupur, Sonipat | I/170236/2023 dated 01.08.2023 |
| 42 | M/s DGC Industries Pvt. Ltd., Killa No. 24/6/2, 7/1/2, Nathupur, Sonipat. | I/170237/2023 dated 01.08.2023 |
| **Karnal** |  |  |
| 1 | M/s Ras Basera Taraori, NH-1, Sector-16, Taraori, Karnal | File No.HSPCB-400001/230/2022-Training Branch-HSPCB I/170667/2023 dated 15.07.2023 |
| 2 | M/s Sagar Industries, Village Padhana, Behind Hafed G.T. Road Taraori, Karnal | Endst. No. HSPCB/KAR/2024/INS/51440009CONCO001-007 dated 08.02.2024 |
| **Bahadurgarh** | |  |
| 1 | THE BHARATH ENGINEERING COMPNAY, PLOT NO 610, MIE, PART-A, BAHADURGARH | 07.07.2023 |
| **Rohtak** | |  |
| Nil |  |  |
| **Gurugram North** | |  |
| 1 | M/s JJRS RMC (HCBS Project site) Sector-103, Daultabad, Gurugram | 12.04.2023 |
| 2 | M/s Surya RMC, Garhi Wazidpur, Sohna Gurugram | 11.04.2023 |
| 3 | M/s Vikram RMC, Jail Road, Bhondsi, Gurugram | 11.04.2023 |
| 4 | YUVI HOSPITALITY PVT LTD 4th floor , SCO -53, sector 29 , gurgaon, haryana, 122001 | 11.04.2023 |
| 5 | CONNAUGHT PLAZA RESTAURANTS PVT. LTD. Industry Address : SCO 36 MAIN MARKET SECTOR 29 GURUGRAM HARYANA | 11.04.2023 |
| 6 | SITKEYS PRIVATE LIMITED Plot No. 6 and 7 Sector 29 Gurugram | 11.04.2023 |
| 7 | METALLICZ ENTERTAINMENT PVT LTD GF and 2nd floor, SCO 27-28, HUDA SEC 29 GURUGRAM HARYANA 122009 | 24.04.2023 |
| 8 | MAHADEV HOSPITALITY 3rd floor, SCO-53, sec 29, gurugram , haryana 122002 | 11.04.2023 |
| 9 | M/s Delictable Gnosh Private Limited 4th and 5th floor, Plot No. 6 and 7, Sector-29, Gurugram | 21.04.2023 |
| 10 | M/s Unnamed unit at Mubarikpur, Jhajjar Road, Gurugram | 22.06.2023 |
| 11 | PINK ORCHID PVT LTD 687/29, gurugram, haryana 122009 | 11.04.2023 |
| 12 | M/s V.B. Denim, Plot No. 10, Basai Industrial Area, Gali No. 1, near Railway Station, Gurugram | 11.07.2023 |
| 13 | M/s P.K Dyeing & Charakh, Thaika Wali Gali, Dundahera, Gurugram | 11.07.2023 |
| 14 | M/s Usha Dyes, Thaika Wali Gali, Dundahera, Gurugram | 11.07.2023 |
| 15 | M/s SAHIL AUTO COMPONENTS PVT LTD, DAULTABAD ROAD OPP BHALLA CHEMICALS GURGAON | 25.07.2023 |
| 16 | M/s Gamut Ready Mix Concrete Private Limited Mustil No. 55 Khewat 325 Kila No. 2, 9, 12/1 Daultabad, Gurugram (RMC) | 11.12.2023 |
| 17 | M/s Unnamed Hot Mix Plant of Sh. Mukesh Rana Near Daultabad Power House, Daultabad, Gurugram (HMP) | 01.12.2023 |
| 18 | M/s Greash Washing, Dhanwapur, Gurugram-122001 | 14.12.2023 |
| 19 | M/s D.K Dry cleaning & laundry service, Village Bajghera, Sector-113, Gurugram | 08.12.2023 |
| 20 | That Bar and Cafe (A unit of city view Lakshmi Hospitality SCO-61, GF, Sector-29, Near Leasure Valley Park, Gurugram-122009 | 02.02.2024 |
| 21 | M/s Big Boyz Lounge (A unit of Kings Hospitality SCO No. 13. 14, 15, 4th & 5th floor, Sector-29, Gurugrram | 02.02.2024 |
| 22 | Mahira Buildtech Pvt Ltd, Affordable Housing Project at village Daulatabad &Tikampur Sector 103, Gurugram | 02.06.2023 |
| 23 | MEGALODON 6 HOSPITALITY LLP SCO 22 first floor sector 29 Gurugram Haryana 122001 | 25.01.2024 |
| **Gurugram South** | |  |
| 1 | Indigo Trends, Plot no. 3 Gali no. 6 Kadipur Enclave Gurugram | 02-02-2024 |
| 2 | Shree Krishna Enterprises Gadoli Kalan Near by Sector 37 D Gurugram | 16-02-2024 |
| 3 | Troll Tech Engineering Works (Reg) Farukhnagar KH 111 Sultanpur Gurugram Haryana | 05-02-2024 |
| 4 | M/s JAI SHREE INDUSTRIES VILLAGE-AKLIMPUR,NEAR ADSHAPUR,GURUGRAM, BADSHAPUR, GURGAON SOU | 30-11-2023 |

|  |  |  |  |
| --- | --- | --- | --- |
| **Detail of Prosecution Case Filed (2023-2024)** | | | |
| **Panipat** | |  |  |
| Sr. No. | Name of the Unit | Violation Under Act | Date of Filing |
| 1 | Ankush and Ayush Enterprises, Village Mandi, Panipat | Water & Air Act | 08/08/2023 |
| 2 | Shivam Machno Bricks, Khalila Road, Village Karhans, Samalkha, Panipat | Air Act, 1981 | 09/03/2023 |
| 3 | M/s Raj Bhatta Company, Village- Atta, Panipat. | Air Act, 1981 | 08/08/2023 |
| 4 | M/s Ajit Singh And Co, Village Atta, Panipat | Air Act, 1981 | 08/08/2023 |
| 5 | M/s Ved Hans Multispecialty Hospital, Vill. Sanoli Khurd, Panipat | Water & Air Act | 08/08/2023 |
| **Yamuna Nagar** | |  |  |
| 1 | M/s C.T. Metals (Partnership Firm), C-1/1206/2, Gauri Shankar Link Road, Jagadhri Cs 15/2023 | Water Act & Air Act | 06.06.2023 |
| 2 | M/s Globe Panel Industries India Pvt. Ltd., Unit-3 M-28E-57 Industrial area, Yamunanagar Cs 01/2023 | Water Act & Air Act | 15.06.2023 |
| 3 | M/s Guruji Overseas, Khajuri Road, Village Jathlana, Tehsil Radaur, Yamuna Nagar Cs 02/2023 | Water Act & Air Act | 28.07.2023 |
| 4 | M/s Sanwaria Polymer Industries Pvt. Ltd., Plot No. 211, HSIIDC Estate, Manakpur, Jagadhri, District Yamuna Nagar (1. M/s Jai Bharat Polymer & Chemical) Cs 44 of 2024 | Water Act & Air Act | 02.02.2024 |
| **Sonepat** | |  |  |
| 1 | M/s Anand Glass Works, Village-Liwaspur, Sonipat, Haryana, | Water & Air Act | 03-01-2024 |
| 2 | M/s Funjio Foods Pvt. Ltd, Village Jatola, Teshil Kharkhoda, Distt. Sonipat | Water & Air Act | 04/01/2024 |
| 3 | M/s Ilma Washing, situated at KILLA NO. 76/14/2, Village Kundli, Sonipat | Water & Air Act | 04-01-2024 |
| 4 | 07 MLD STP installed at Agwanpur Road, Ganaur, Sonepat by PHED | Water & Air Act | 08/01/2024 |
| **Karnal** | |  |  |
| Sr. No. | Name of the case | Acts |  |
| 1 | HSPCB Vs Rose Building Solutions Pvt. Ltd. Village Kailash, Sector 35, Karnal | Water | 21.04.2023 |
| 2 | HSPCB Vs M/s Balaji Spinning Mills, Alipur Road Kohand, Karnal (13/23) | Water | 19.05.2023 |
| **Bahadurgarh** | |  |  |
| Nil |  |  |  |
| **Rohtak** | |  |  |
| 1 | 4 MLD STP Sampla Town, PHED, Rohtak | Water Act, 1974 | 9.10.2023 |
| 2 | 3.5 MLD STP Kalanaur by PHED, Rohtak | Water Act, 1974 | 9.10.2023 |
| 3 | 5 MLD STP Meham, Bharan Road, PHED, Rohtak | Water Act, 1974 | 9.10.2023 |
| **Gurugram North** | |  |  |
| 1 | M/s Jai Durga Industries, Near Railway Underpass, Dhanwapur, Gurugram | Water Act & Air Act | 24.11.2023 |
| 2 | M/s Trilok Dying, near Krishna Property, Sector-9A, Village Basai, Gurugram | Water Act & Air Act | 17.10.2023 |
| 3 | M/s Shine Washing, VPO Dhanwapur, Sector-104, Gurugram-122001 | Water Act & Air Act | 24.11.2023 |
| 4 | M/s Shri Ram Ready mix concrete (P) Ltd, Village Bajghera, sector-114, Gurugram | Water Act & Air Act | 13.10.2023 |
| 5 | M/s Mithlesh Enterprises, 6329/219, Kh. No. 11338/7688, Daultabad Industrial area, Teckchand nagar, Gurugram | Water Act & Air Act | 17.10.2023 |
| 6 | M/s Haidar Washing, Khasra No. 433, 3/7, Village Basai, Near Samsan Ghat, Gurugram-122001 | Water Act & Air Act | 24.11.2023 |
| 7 | M/s SVM Ready Mix India, Rithoj Road, Bhondsi Gurugram (RMC) | Water Act & Air Act | 13.10.2023 |
| 8 | M/s Creative Wash, Khasra No. 488, Basai Road, Basai Enclave, Gurugram | Water Act & Air Act | 17.10.2023 |
| 9 | M/s Chetak Infracon Pvt. Ltd., Khewat No. 397/402, Mojano-161, Killa No. 12/2/1 (2-16), 13/2 (6-4), 18(8-0), 19/1(3-13) Jail Road, Badhshapur, Gurugram (RMC) | Water Act & Air Act | 17.10.2023 |
| 10 | M/s Glory Washing, Dhanwapur, Gurugram | Water Act & Air Act | 24.11.2023 |
| 11 | M/s NSN Qumax RMC Sector-64, Gurugram (RMC) | Water Act & Air Act | 13.10.2023 |
| 12 | M/s Global Rubber Polymers, Plot No. 17, Khasra No. 5617/3221/81-3203/71, Daultabad Industrial area, Gurugram | Water Act & Air Act | 17.10.2023 |
| **Gurugram South** | |  |  |
| Nil |  |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **EC amount (2023-2024)** | |  |  |
| **Sr.No.** | **Name of unit** | **Amount of EC** | **Date** |
| 1 | Ganga Foods Untla to Sutana Road, Near Canal Bridge Sutana, Panipat. | 306250 | 06/04/2023 |
| 2 | Fabreko Industries Private Limited, Village Sutana, Tehsil Madlauda, Panipat | 345000 | 18/04/2023 |
| 3 | Elite Textile, Near Dutta Colony, Panipat | 280000 | 18/04/2023 |
| 4 | Vardhman Textiles, Opp. DAV Public Issue, Assandh Road, Madlauda, Panipat | 290000 | 18/04/2023 |
| 5 | Preet Enterprises, Sutana Road, Near Shani Mandir, Thermal Byepass, Panipat | 310000 | 18/04/2023 |
| 6 | Krishna International, Opp. DAV Public School, Thermal Colony, Assandh Road, Panipat | 215000 | 18/04/2023 |
| 7 | Soham Enterprises, Near DAV Public School, Assandh Road, Panipat | 240000 | 18/04/2023 |
| 8 | Haveli,70 Mile Stone Vill. Shimla Mohlana, Panipat | 190000 | 18/04/2023 |
| 9 | V.R.C. Construction India Pvt. Ltd., Assandh Kohand Road, VPO-Dadlana, Panipat | 400000 | 18/04/2023 |
| 10 | Malhotra Bhatta Co., Vill. Barana, Panipat. | 68750 | 11/07/2023 |
| 11 | Maruti Nandan Spuntex, Opposite Jalpad Bus Stand Bapoli Road Chhajpur Panipat | 115000 | 24/05/2023 |
| 12 | M.D. International, Vill. Jalalpur-I, Opp. Jai Food Hotel, Indian Petrol Pump, Sanoli Raod, Panipat | 420000 | 06/06/2023 |
| 13 | Future Eco Crete (P) Ltd., Block 10-20, Israna, Pardhana Road, Vill Pardhana, Panipat | 607500 | 07/07/2023 |
| 14 | Kataria Home Furnishing, Village Pardhana, Tehsil Israna, Panipat | 1010000 | 03/10/2023 |
| 15 | FORG3D Metals Private Limited, Jurasi Road Jurasi Saraf Khas Panipat | 1268750 | 14/12/2023 |
| 16 | Construction Site at Coordinate, Lattitude-29.270437, Longitude-77.005681, VPO Karhans, Panipat | 50000 | 14/11/2023 |
|  | **Total EC imposed** | **6116250** |  |
| **Yamuna Nagar** | |  |  |
| 1 | M/s Dawarka Enterprises,  Gauri Shanker Link Road, Jagadhri | 1220000 | 19.04.2023 |
| 2 | M/s S.S. Metals, Manohar Colony,  Old Court Road, Behind Machhi Market,  Jagadhri, Yamuna Nagar. | 1150000 | 23.05.2023 |
| 3 | M/s Chemwood Industries Village  Bhagwanpur, Kharwan Road,  Tehsil Jagadhri, Yamuna Nagar | 618750 | 02.05.2023 |
| 4 | M/s MG Medics, Jat Nagar, Radauri Road,  Radaur, district Yamunanagar | 793750 | 23.08.2023 |
| 5 | M/s Globe Automobiles Pvt. Ltd.,  Village Mauja Kail, Jagadhri, Yamuna Nagar | 218750 | 11.10.2023 |
| 6 | C.T. Metals, C-I/1206/2, Gauri Shankar Link  Road, Jagadhri | 2400000 | 23.01.2024 |
| 7 | Sahil Enterprises, Vijay Nagar Colony,  Jagadhri, Yamuna Nagar | 4600000 | 07.04.2023 |
| 8 | M/s Municipal Corporation,  Yamunanagar-Jagadhri | 71406000 | 12.09.2023 |
|  | **Total EC imposed** | **82407250** |  |
| **Sonepat** | |  |  |
| **Sr.No.** | **Name of unit** | **Amount of EC** | **Date** |
| 1 | M/s Birj Gopal Construction Co., Village Barwasni, Gohana Road, District Sonipat | 610000 | 11.05.2023 |
| 2 | M/s Aakarshak Realtors Pvt. Ltd., Sector-8, Sonipat | 2035000 | 06.06.2023 |
| 3 | M/s Ruby Industries, Plot No. 54, Industrial Area, Barhi, Tehsil, Ganaur, Sonipat | 3490000 | 03.08.2023 |
| 4 | M/s Ultimate Group,   Sand minor mineral quarries of Gyaspur-Rasulpur   sand unit at Tehsil Gannaur,   District Sonipat Haryana | 33,60,000 | 04.08.2023 |
| 5 | M/s DGC INDUSTRIES PVT LTD VILLAGE NATHUPUR, NEAR VED PREM COLD STORAGE, SONIPAT. | 180000 | 29.08.2023 |
| 6 | M/s Real Innerspring Technologies Pvt. Ltd., Village Bhurri, Tehsil Ganaur, Distt. Sonipat. | 2187500 | 29.08.2024 |
| 7 | M/s Delite Collections (P) Ltd., Plot No. 209, Phase-I, HSIIDC Barhi, Sonipat, Haryana-131101. | 2,87,500 | 22.06.2024 |
| 8 | M/s IFRE (Ashoka University North Campus)  Sh. Chandra Bijil, Head HSE (Construction company), Plot No. 1A, Rajiv Gandhi Education City, Rai,  Sonipat, Haryana- 131029 | 500000 | 27.03.2024 |
| 9 | M/s Oasis Landmark LLP (Affordable Residential Plotted Colony)  Village- Rathdana, Sector-34,  Sonipat, Haryana  (28°953261, 77°051838) | 20,00,000 | 23.03.2024 |
| 10 | M/s Shubh Industries Khasra No. 17/1712, Village Nathupur,Sonipat, present name of M/s Bharat Rubber Factory (owner Shri Satyanoryan Agorwal), Khasra No. 17/172, Nathupur Road, Sonipat, | 110000 | 29.07.2023 |
| 11 | M/s Twenty First Century Creations Pvt. Ltd., P. No.-207, HSIIDC, Barhi, Sonipat | 190000 | 07.12.2024 |
| 12 | M/s Aryavart Dyeing (P) Ltd., Plot. No. 352, Phase-I, HSIIDC Barhi, Sonipat | 1,60,000 | 08.12.2024 |
|  |  | **1,51,10,000** |  |
| **Karnal** | |  |  |
| 1 | M/s Lush Green Farm House, G.T. Road, Kohand, Karnal | 345000 | File No.HSPCB-400001/221/2023-Training Branch-HSPCB I/161815/2023 dt. 02.05.2023 |
| 2 | M/s Ras Basera, Taraori, NH-1, Sector 16, Taraori, Karnal | 7980000 | File No. HSPCB-400001/230/2022-Training Branch-HSPCB-I/172639/2023 dated 04.09.2023 |
|  |  | **8325000** |  |
| **Bahadurgarh** | |  |  |
| 1 | Amber Enterprises India Limited, Plot No. P 14, Street 1, Sector 3, Model Economic Township, Village Dadri Toe, Distt Jhajjar, Haryana - 123103 | 11,10,000 | 09.06.2023 |
| 2 | THE BHARATH ENGINEERING COMPNAY, PLOT NO 610, MIE, PART-A, BAHADURGARH | 7,10,000 | 23.08.2023 |
|  |  | **18,20,000** |  |
| **Rohtak** | |  |  |
| 1 | Swasth Aahar, Village Kharawar, Distt. Robtak | 3,12,500/- | 10.03.2023 |
| **Gurugram North** | |  |  |
| 1 | M/s Vatika Towers, Sector 54, Gurugram | 2400000 | 02.11.2023 |
| 2 | Ansal Institute of Technology (Ansal University), Sector 55 Gurugram | 1162500 | 02.11.2023 |
| 3 | M/s ASF Insignia SEZ Pvt Ltd, Building No B-3, Village-Gawal Pahari, Gurugram | 2212500 | 28.12.2023 |
| 4 | ALM Infotech Pvt. Ltd, ( ILD Trade Centre), Gurugram | 8859375 | 29.11.2023 |
| 5 | M/s Omaxe Plaza Sector-49, Sohna road , Gurugram | 2828125 | 11.12.2023 |
| 6 | M/s K.B Superbuild (P) Ltd., Village Bajghera, Gurugram | 8559375 | 16.04.2023 |
| 7 | M/s Qumax Engineering and Consultancy, Khewat No. 263, Village Alipur, Teshil Sohna Road, Gurugram-122001 | 4214063 | 17.04.2023 |
| 8 | M/s Ratan Washing, H. No. 92, Gali No. 6, BlockF, Ashok Vihar, Phase-III, Extension, Gurugram | 14265625 | 28.04.2023 |
| 9 | Uniworld City Apartment Owner Association “ The Uniworld City”, Sector-30 & 41, Gurugram | 825000 | 28.04.2023 |
| 10 | M/s Country Inn Suites by Carlson Tuberose Hotel, Plot No. 301 302, sector- 12, Old Delhi Road, Gurugram. | 132813 | 28.04.2023 |
| 11 | MAHADEV HOSPITALITY 3rd floor, SCO-53, sec 29, gurugram , haryana 122002 | 1045313 | 09.05.2023 |
| 12 | M/s Unnamed unit of Sh. Hemraj, Dhanwapur Road, Gurugram | 22825000 | 07.05.2023 |
| 13 | M/s Durga Enterprises, Village Dhankot, Gurugram | 14265625 | 09.05.2023 |
| 14 | M/s Ansari and Company unit of Jamal S/o Ansari, Village Bajghera, Gurugram | 975000 | 09.05.2023 |
| 15 | M/s KD Enterprises, 321, Village Bajghera, Gurugram | 10242187 | 09.05.2023 |
| 16 | METALLICZ ENTERTAINMENT PVT LTD GF and 2nd floor, SCO 27-28, HUDA SEC 29 GURUGRAM HARYANA 122009 | 1140000 | 09.05.2023 |
| 17 | SITKEYS PRIVATE LIMITED Plot No. 6 and 7 Sector 29 Gurugram | 1045313 | 09.05.2023 |
| 18 | CONNAUGHT PLAZA RESTAURANTS PVT. LTD. Industry Address : SCO 36 MAIN MARKET SECTOR 29 GURUGRAM HARYANA | 1120000 | 16.05.2023 |
| 19 | M/s Taurus Ready Mixed Concretes, Khasra No. 10/23, Sector-111, Choma, Gurugram (RMC) | 8559375 | 11.05.2023 |
| 20 | Park Plaza Hotel, B-Block, Sushant Lok Phase-I, Gurgaon, | 960938 | 11.05.2023 |
| 21 | M/s Global Rubber Polymers, Plot No. 17, Khasra No. 5617/3221/81-3203/71, Daultabad Industrial area, Gurugram | 12335938 | 11.05.2023 |
| 22 | M/s AMU Sarai Alawardi, New Palam vihar, Phase-1, Palam vihar, Gurugram | 14265625 | 15.05.2023 |
| 23 | M/s unnamed unit Dhanwapur Road, Ram Vihar, sector-104, Gurugram (Lat-28.479806 Long- 76.995917) | 14265625 | 15.05.2023 |
| 24 | M/s Mahadev Super Coat Pvt. Ltd., M2K Corporate Park” (Commercial Complex) at Plot No-N-1, N-Block, Sec- 51, Mayfield Garden, Gurugram. | 375000 | 15.05.2023 |
| 25 | M/s R.K Jain Infra Projects Pvt. Ltd., Village Mankrola, Gurugram | 8559375 | 15.05.2023 |
| 26 | M/s Creative Wash, Khasra No. 488, Basai Road, Basai Enclave, Gurugram | 14265625 | 15.05.2023 |
| 27 | M/s Trilok Dying, near Krishna Property, Sector-9A, Village Basai, Gurugram | 14265625 | 15.05.2023 |
| 28 | M/s Sumit, Plot No. 44, Village Bajghera, Gurugram | 10050000 | 15.05.2023 |
| 29 | M/s Uddar Gagan Properties Pvt. Ltd., (Vipul Plaza), Orchid Plaza, Sector 54, Golf Course Road, Gurugram. | 3492187 | 15.05.2023 |
| 30 | M/s Shree Sai V.R Washing, Tekchand Nagar, Daultabad Gurugram | 11476563 | 16.05.2023 |
| 31 | M/s Surya RMC, Garhi Wazidpur, Sohna Gurugram (RMC) | 914063 | 16.05.2023 |
| 32 | M/s Vikram RMC, Jail Road, Bhondsi, Gurugram (RMC) | 9130000 | 16.05.2023 |
| 33 | M/s Dev RMC, Sector-114, Bajghera, Gurugram | 9356250 | 18.05.2023 |
| 34 | KIMIA BIOSCIENCES LIMITED DAMDAMA LAKE ROAD,VPO- BHONDSI, TEHSIL- SOHNA, DISTRICT- GURGAON | 10175000 | 16.04.2023 |
| 35 | M/s Wonder RMC Village Bajghera, Gurugram | 9130000 | 23.05.2023 |
| 36 | M/s NSN Qumax RMC Sector-64, Gurugram | 9130000 | 21.06.2023 |
| 37 | M/s Residential Plotted Colony, Village Maidawas, Sector-65 & 66, Gurugram | 1000000 | 21.06.2023 |
| 38 | Unnamed unit of Sh. Shiv Parkash Yadav and Sh. Ashok Kumar Industrial area, Daultabad, Gurugram | 812500 | 21.06.2023 |
| 39 | M/s Mahira Buildtech Pvt Ltd Affordable Housing Project at village Daulatabad & Tikampur, Sector 103 Gurgaon | 2500000 | 21.06.2023 |
| 40 | M/s Dhruv Enterprises, Mankrola, Haryana | 14265625 | 04.07.2023 |
| 41 | M/s Bird Automotive Pvt. Ltd, Plot No- 4, Industrial Development Colony, Opposite Sector-14, MG Road, Gurugram. | 421875 | 04.07.2023 |
| 42 | M/s Harmony, sector-50, village Badshahpur, Gurugram | 1725000 | 04.07.2023 |
| 43 | M/s Conscient Infrastructure Pvt Ltd (managed by RWA HOCA), Group Housing Colony, Sector 62, Village Ullawas, Tehsil Sohna, Gurugram. | 1725000 | 04.07.2023 |
| 44 | M/s Bigshark Restaurants Private Limited, SCO 39, 1st floor, Sector29, Gurugram For: Decode Air Bar, Sector-29, Gurugram | 11890625 | 10.08.2023 |
| 45 | M/s JJRS RMC (HCBS Project site) Sector-103, Daultabad, Gurugram (RMC) | 545000 | 28.08.2023 |
| 46 | M/s Aegis Limited, Plot No. 247, Udyog Vihar, Phase - IV, Gurgaon. | 289062 | 28.08.2023 |
| 47 | M/s Inventor Apparels Process, 32/2 Village Bajghera, Gurgaon . | 17398438 | 28.08.2023 |
| 48 | M/s Khusbu Wash, Village Bajghera, near Petrol Pump, P.O. Palam Vihar Gurugram | 14265625 | 28.08.2023 |
| 49 | M/s Baldeep Hospitality Pvt. Ltd. (For: Daddy of Tastes), SCO-33, Ist Floor, Sector 29, Gurugram | 8882813 | 28.08.2023 |
| 50 | M/s Emaar India Limited and developed by M/s Elan City LLP, Proposed Commercial Colony at Sector- 66, Village- Maidawas, Gurugram, Haryana | 492188 | 28.11.2023 |
| 51 | M/s Hotel Park Inn A unit of NV Resorts pvt ltd., Civil lines, near mor chowk, Gurugram, Haryana. | 195313 | 18.09.2023 |
| 52 | M/s S.K Dyeing, Plot No. 3, Bhim Colony, Village Sarai Alawardi, Gurugram | 16710938 | 04.11.2023 |
| 53 | M/s Singh Enterprises, Plot No. 10, Basai Industrial area, Gali No. 3, near Railway Station, Gurugram. | 2484375 | 06.11.2023 |
| 54 | M/s Mona Enterprises, 12, Near Sheetla Mata Mandir, Gurugram | 13289063 | 06.11.2023 |
| 55 | M/s Haidar Washing, Khasra No. 433, 3/7, Village Basai, Near Samsan Ghat, Gurugram-122001 | 7975000 | 13.11.2023 |
| 56 | M/s Sandys Hospitality Pvt. Ltd. (For: Friction), SCO-29, 1st floor, Sector-29, Gurugram | 120000 | 06.11.2023 |
| 57 | M/s V.B. Denim, Plot No. 10, Basai Industrial Area, Gali No. 1, near Railway Station, Gurugram | 22825000 | 06.11.2023 |
| 58 | M/s Singh Enterprises, Prince Kataria Compound, Laxman Vihar, Phase-2, Gurugram | 8855000 | 06.11.2023 |
| 59 | M/s Eveready S.K. Dyeing, Village Bajghera, Gurgaon. | 22825000 | 06.11.2023 |
| 60 | M/s Shree Sai G.R Washing, Village Dhanwapur (51) Daultabad, Gurugram | 14265625 | 15.11.2023 |
| 61 | M/s GNM Foods & Beverages Pvt. Ltd. (For: Dhaba-29), SCO-29, Sector-29, Gurugram | 545000 | 17.11.2023 |
| 62 | M/s Nirvan Agro Packaging Pvt Ltd, Plot No. 241 Phase I Udyog Vihar Gurugram. | 2475000 | 28.11.2023 |
| 63 | M/s Decora Kitchen Interiors (P) Ltd, 2nd milestone, Vikas nagar, Basai Road, Gurugram | 8559375 | 28.11.2023 |
| 64 | M/s Usha Dyes, Thaika Wali Gali, Dundahera, Gurugram | 22825000 | 28.11.2023 |
| 65 | M/s P.K Dyeing & Charakh, Thaika Wali Gali, Dundahera, Gurugram | 22825000 | 28.11.2023 |
| 66 | M/s Tata Starbucks Pvt. Ltd., SCO 39, Sector-29, Ground Floor, Gurugram | 255000 | 28.11.2023 |
| 67 | M/s ACE Hospitality, SCO 11 & 12, 1st floor, Sector-29, Gurugram. For: 21 Shots the MRP Bar, Sector-29, Gurugram. | 120000 | 01.12.2023 |
| 68 | M/s Rudra Hospitality Pvt. Ltd., SCO-16,17, 1ST floor, Sector-29, Gurugram. | 130000 | 01.12.2023 |
| 69 | M/s Mango Blossom, 29/4 MG road, Gurugram. | 5187500 | 28.11.2023 |
| 70 | Affordable Group Housing Colony Global Hill View by M/s V K Motors Pvt. Ltd. Village Sohna Sector 11 Gurugram Haryana | 1387500 | 28.11.2023 |
| 71 | M/s JWC & M.B RMC, Village Bajghera, Sector-102, Gurugram | 9130000 | 05.12.2023 |
| 72 | M/s Tech Rubber Industries, Plot No. 531, Gali No. 2, Village Basai, Gurugram | 14265625 | 28.11.2023 |
| 73 | Global Electroplating Chemicals, Basai Dada Bhai society Khasra no. 433, Near Sector-9, (Basai) Gurugram | 8350000 | 28.11.2023 |
| 74 | M/s Rijwan Dyeing, Village Bajghera, Gurugram | 14265625 | 03.01.2024 |
| 75 | M/s Precision Tech Enterprises, GP-58, Sec-18, Maruti Industrial Complex, Gurugram. | 1075000 | 12.01.2024 |
| 76 | M/s Commercial Complex 3.833 Acres, Village Sikandarpur Ghosi, Sector-26, Gurgaon. | 1200000 | 12.01.2024 |
| 77 | M/s Ansal Properties & Infrastructure Ltd. for the project Esencia, Village- Badshahpur, Sector- 67, Gurgaon, Haryana | 34050000 | 28.12.2023 |
| 78 | M/s Cordial Infrastructure Private Limited, Paras Arcade 114, Sector 114, Gurugram. | 1195313 | 23.01.2024 |
| 79 | M/s Jetoon Dyeing House, VPO Bajghera, District- Gurugram, | 14265625 | 05.02.2024 |
| 80 | M/s Vatika City Apartment Owners Association, Ground Floor, Jasmanium Tower-2, Vatika City, Sohna Road, Sector -49, Gurugram | 61387500 | 31.01.2024 |
| 81 | M/s Mansi Tex Print Village Bajghera Near Petrol Pump, Gurugram | 22825000 | 31.01.2024 |
|  |  | **690903131** |  |
| **Gurugram South** | |  |  |
| **Nil** |  |  |  |

**Starred Assembly Question No. 41**

****