**Question No. \*22**

**Index of Information**

|  |  |  |
| --- | --- | --- |
| **Sr. No.** | **Subject** | **Page No.** |
| 1. | Reply of question No. \*22 in English | 1 |
| 2. | Executive Summary | 2 |
| 3. | Note for pad in English | 3-12 |
| 4. | Reply of question No. \*22 in Hindi | 13 |
| 5. | Note for the pad in Hindi | 14-25 |

**To Construct an under-pass**

**\*22 Sh. DHARAM SINGH CHHOKER (Samalkha):**

Will the Deputy Chief Minister be pleased to state whether there is any proposal under consideration of the Government to construct an underpass at the railway crossing on the road leading towards village Naryana in Samalkha city; if so, the details thereof?

-------------------------------------------------------------

**DUSHYANT CHAUTALA, DEPUTY CHIEF MINISTER, HARYANA**

Yes, Sir. The work of Road Under Bridge(RUB) at Railways Crossing LC-43 stands administratively approved by the Government for Rs.6.81 Crore. It will be taken up once the ongoing construction at anyone of the three adjacent level crossings i.e. LC-44, LC-45 or LC-47 gets completed.

**EXECUTIVE SUMMARY**

A proposal to construct Road Under Bridge(RUB) at Railway crossing LC-43 on the road leading to village Naryana in Samalkha city (Road ID 8269) has been administratively approved by the Government vide ACSPW memo no. 06/06/2021-2B&R (W) dated 15.09.2021. Accordingly, tender for the proposed work was called on 10.12.2021 and same was received on 30.12.2021. It is brought out that the construction work of 3 no. ROBs/RUBs at adjacent level crossing nos LC-44 (undertaken by HSRDC through EE, PD, Panipat), LC-45 (undertaken by Railways) and LC-47(undertaken by HSRDC through EE, PD, Panipat) is going on at present. The only connectivity for the commuters of nearby villagers of Manana, Prahladpur Khalila and Diwana to access the G.T. Road is through level crossing no. 43 only.

Due to the above reason, the respective Gram Panchayats had requested HSRDC to start the construction work of RUB at LC-43 only after the completion of the construction of above said ROBs/RUBs. As and when the construction work of ROBs/RUBs at one of the above mentioned level crossings will be completed, the construction work of RUB at LC-43 will be started by HSRDC accordingly.

**NOTE FOR PAD**

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **STATUS OF WORKS IN 27 – SAMALKHACONSTITUENCY** | | | | | | | | | | | | | | | | | | | |
|  |  |  |  |  |  |  | |  | |  | |  | |  | |  | |  | |
| **(A)** | **Total Road Length in 27 - Samalkha Constituency is as under:-** | | | | | | | | | | | | | | | | | | |
|  |  | National Highway | | | | | 0.00 | | | | km. | |  | |  | |  | |  |
|  |  | State Highway | | | | | 0.00 | | | | km. | |  | |  | |  | |  |
|  |  | Major District Road | | | | | 0.00 | | | | km. | |  | |  | |  | |  |
|  |  | Other District Road | | | | | 357.686 | | | | km. | |  | |  | |  | |  |
|  |  |  |  |  |  |  | |  | |  | |  | |  | |  | |  | |
|  |  | **Total** | |  |  | **357.686** | | | | **km.** | |  | |  | |  | |  | |
|  |  |  |  |  |  |  | |  | |  | |  | |  | |  | |  | |
| **(B)** | **Condition of Roads in 27 - Samalkha Constituency is as under:-** | | | | | | | | | | | | | | | | | | |
|  |  |  |  |  |  |  | |  | |  | |  | |  | |  | |  | |
|  |  | Road length in Very Good Condition | | | | | 42.75 | | | | km. | |  | |  | |  | |  |
|  |  | Road length in Good Condition | | | | | 160.52 | | | | km. | |  | |  | |  | |  |
|  |  | Road length in bad condition | | | | | 93.01 | | | | km | |  | |  | |  | |  |
|  |  | Road length is in progress | | | | | 61.41 | | | | km. | |  | |  | |  | |  |
|  |  |  |  |  |  |  | |  | |  | |  | |  | |  | |  | |
|  |  | **Total** | |  |  | **357.69** | | | | **Km.** | |  | |  | |  | |  | |
|  |  |  |  |  |  |  | |  | |  | |  | |  | |  | |  | |
| **(C)** | **Patch work/ pot holes repair/ surface dressing done from 11/2014 to 01.01.2024** | | | | | | | | | | | | | | | | | | |
|  |  | Pot hole repairs carried out | | | | |  | | 42.65 | | km. | |  | |  | |  | |  |
|  |  | Surface dressing done | | | | |  | | 0.00 | | km. | |  | |  | |  | |  |
|  |  |  |  |  |  |  | |  | |  | |  | |  | |  | |  | |
| **(D)** | **Target of patch work pot holes repair/ surface dressing from 11/2014 to 01.01.2024** | | | | | | | | | | | | | | | | | | |
|  |  | Pot hole repairs | | | | |  | | 18.25 | | km. | |  | |  | |  | |  |
|  |  | Surface dressing | | | | |  | | 0.00 | | km | |  | |  | |  | |  |
|  |  |  |  |  |  |  | |  | |  | |  | |  | |  | |  | |
| **(E)** | **Length of road constructed/ repaired during 11/2014 to 01.01.2024 in 27 - Samalkha:-** | | | | | | | | | | | | | | | | | | |
|  |  |  |  |  |  |  | |  | |  | |  | |  | |  | |  | |
| **Sr. No.** | **Item** | | **(Length in km.)** | | | | | | | | | | | | | | | | |
| **2014-15** | **2015-16** | **2016-17** | **2017-18** | | **2018-19** | | **2019-20** | | **2020-21** | | **2021-22** | | **01.04.2022 to 01.01.2024** | | **Total** | |
| 1 | Construction of road | | 0 | 0 | 0 | 0 | | 1.2 | | 1.98 | | 7.00 | | 0 | | 0 | | **10.18** | |
| 2 | Widening / Strengthening / Raising etc. | | 7.2 | 37.07 | 0 | 0 | | 14.4 | | 21.74 | | 13.49 | | 35.35 | | 43.21 | | **172.46** | |
| 3 | Improvement of Road | | 0 | 0 | 0 | 0 | | 24.32 | | 19.42 | | 0 | | 14.8 | | 29.6 | | **88.14** | |
|  | **Total:-** | | **7.20** | **37.07** | **0.00** | **0.00** | | **39.92** | | **43.14** | | **20.49** | | **50.15** | | **72.81** | | **270.78** | |

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **(F)  In 27 - Samalkha Constituency year wise expenditure incurred on various road activities during 11/2014 to 01.01.2024 is as under:-** | | | | | | | | | | | | |
| **Sr. No.** | **Item** | **2014-15** | **2015-16** | **2016-17** | **2017-18** | **2018-19** | **2019-20** | **2020-21** | **2021-22** | **2022-23** | **01.04.2023 to 01.01.2024** | **Total** |
| **1** | **2** | **3** | **4** | **5** | **6** | **7** | **8** | **9** | **10** | **11** | **12** | **13** |
| 1 | Construction of road | 0.00 | 0.00 | 0.00 | 0.00 | 94.22 | 15.75 | 0.00 | 0.00 | 0.00 | 0.00 | **109.97** |
| 2 | Widening/ Strengthening /Raising etc. | 1319.15 | 942.57 | 370.65 | 405.36 | 1189.81 | 1216.5 | 3135.23 | 4818.01 | 1645.10 | 1546.29 | **16588.67** |
| 3 | Cement Concrete/ Block | 427.69 | 333.48 | 197.38 | 205.17 | 416.32 | 425.17 | 201.64 | 388.00 | 44.03 | 148.30 | **2787.18** |
| 4 | Annual surfacing of roads / P.C. | 74.51 | 64.51 | 52.25 | 82.16 | 65.45 | 63.21 | 0.00 | 62.00 | 0.00 | 0.00 | **464.09** |
| 5 | Annual maintenance of roads | 36.34 | 54.02 | 21.39 | 41.56 | 10.00 | 0.00 | 5.00 | 32.74 | 44.81 | 29.52 | **275.38** |
|  | **Total** | **1857.69** | **1394.58** | **641.67** | **734.25** | **1775.80** | **1720.63** | **3341.87** | **5300.75** | **1733.94** | **1354.45** | **20225.29** |

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **(G)** | **Detail of year wise expenditure incurred on the Building works falling under 27 - Samalkha Constituency for the period from 11.2014 to 01.01.2024 is as under :-** | | | | | | | | | | | |
| **Year** | | **2014-15** | **2015 - 16** | **2016 -17** | **2017 -18** | **2018 -19** | **2019 -20** | **2020-21** | **2021-22** | **2022-23** | **01.04.23 to 01.01.24** | **Total** |
| **Expenditure** | | 547.10 | 1326.32 | 1734.68 | 642.38 | 263.36 | 351.9 | 37.51 | 290.29 | 92.49 | 28.74 | **5288.03** |

|  |  |
| --- | --- |
| **(H)** | **(i) Since 11.2014 to 30.11.2023, 22 No. Road works have been completed as detailed below:-** |

| **Sr. No** | **Name of Road** | **Head of Account** | **Amount (Rs. In Lacs)** |
| --- | --- | --- | --- |
| 1 | Pdg. Stg. / SDBC on Sanoli Panipat road (S.H-16) RD 0.00 to 3.950, 4.55 to 12.50, 13.950 to 14.800 & 16.00 to 18.31 Km | 5054-C.O. on R&B (Plan) | 835.64 |
| 2 | S/R by Pdg. Stg. &C.C.Block on various 8 Nos. roads in Samalkha Constituency in Panipat Distt. | 3054 - R&B (NP) | 472.57 |
| 3 | Annual Maintenance estimate of Various Other District Road under Provincial Division, Panipat for the year 2014-15 | 3054 - R&B (NP) | 186.25 |
| 4 | A/M of various State Highways road under Provincial Division, Panipat for the year 2017-18 | 3054 - R&B (NP) | 6.99 |
| 5 | S/R of 3 No. Roads in district Panipat. Constituency - Samalkha-27 Work Program of ODR for the year 2016- 17. i) Sewah-Passina Khurd road to Noorpur Muglan (Road ID-8277). ii) G.T.Road to Karhans (Road ID-8293) iii) Bashera App. Road (Road ID-8249) | 3054 - R&B (NP) | 85.77 |
| 6 | Annual Maintenance of various Other District Road under Provincial Division, Panipat for the year 2016-17. | 5054-C.O. on R&B (Plan) | 130.14 |
| 7 | Special Repair of various 14 no. ODRs Road ID 8230,8233,8263,8268,8278,8287,8241,8247,8248,9884,8255,8257,8253,8211 in Samalkha Constituency Panipat distt | 5054-C.O. on R&B (Plan) | 466.39 |
| 8 | Upgradation of road from G.T.Road (Sewah) to BegampurTaharpur via Noorpur Muglan, Passina Khurd and Beholi in (PMGSY-II) in Panipat distt. | PMGSY-II | 857.08 |
| 9 | Providing Wdg. , Stg. from RD 1.20 to 5.535) & Re-laying and new CCB in RD 0.270 to 0.30, 0.80 to 1.20 & 5.535 to 5.810 on Dadola to Bapoli in distt. Panipat. (Road ID-8227) Constituency 27-Samalkha | 5054-C.O. on R&B (Plan) | 526.52 |
| 10 | Construction of road from Pattikalyana to Chulkana in Distt. Panipat (27- Samalkha Constituency) | 5054-C.O. on R&B (Plan) | 202.94 |
| 11 | Providing & Dismantling and Relaying CCB on 2 Nos road GT Road to Kachrouli, Mandi School App. Road in distt. Panipat | 3054 - R&B (NP) | 207.47 |
| 12 | S/R of 5 No. Roads in district Panipat. Constituency - Samalkha-27 Work Programme of ODR for the year 2016-17. i) Samalkha to Jaurashi (Road ID-8280). ii) Jaurashi to Jeetgarh (Road ID-8283). iii) Jeetgarh to Atta (Road ID-8286). iv) Bapoli School App. Road (Road ID8235). v) G.T.Road to Patti | 3054 - R&B (NP) | 324.79 |
| 13 | Providing, Strengthening, Re-laying of CCB, New CCB and Constg. Side Drain on various 7 no. Roads in Samalkha Constituency under Head 3054 (NonPlan) Work Programme 2017-18 in Panipat distt. (i) Bapoli to Goyala Khurd (Road ID-8234) (ii) Mirzapur App. Road (Road ID-8234) (iii) Goyala Kalan App. Road | 3054 - R&B (NP) | 375.74 |
| 14 | Special Repair of 2 Nos. roads (Dehra to Mahawati and Atta RaimalKhojkipur) in the Jurisdiction of PSD-II PWD Branch Samalkha | 3054 - R&B (NP) | 187.57 |
| 15 | (i) Wdg. Stg. in RD 0.00 to 2.000, 2.100 to 2.700, 3.100 to 5.100, Dismentling and Re-laying from RD 2.700 to 3.100 and Pdg. New CCB in RD 2.000 to 2.100 and 5.100 to 5.380 on Bapoli to Sanjoli (Road ID-8254) Constituency - 27-Samalkha (ii) Wdg. Stg. in RD 0.350 to 3.660 and Pdg. Interlocking Paver | 3054 - R&B (NP) | 423.24 |
| 16 | Special repair detailed estimate for Pdg. Interlocking Paver Block in RD 1.300 to 1.373, 9.600 to 10.700, 14.900 to 15.800, 18.470 to 18.600 SamalkhaHathwala Bega Budhanpur in distt, Panipat. (Road ID-8243) Constituency - 27-Samalkha | 5054-C.O. on R&B (Plan) | 301.55 |
| 17 | Re-construction of by raising in RD 0 to 2.050, New CCB, Relaying of Existing CCB and RD 2.050 to 4.960 and side drain of Panipat Sanoli Road to Sanoli Khurd via DhansouliKurar in Distt. Panipat | NABARD | 491.77 |
| 18 | Annual Maintenance of ID wise patch work for various Other District Road under Provincial Division, Panipat for the year 2018-19 | 3054 - R&B (NP) | 98.64 |
| 19 | Special Repair Detailed estimate by Providing Wdg., Stg. from (RD 0.200 to 3.36, 3.700 to 6.200) & CCB in (RD 0.00 to 0.200, 3.360 to 3.700 & 6.200 to 7.160) on Nimbri to Bapoli in distt., Panipat. (Road ID-8229) Constituency 27-Samalkha | 5054-C.O. on R&B (Plan) | 338.32 |
| 20 | Providing, Stg., Dismantling and Re-laying, Providing New CCB and 80mm thick Interlocking Paver Block, Side Drain on Sanoli to Rana Majra Road in distt. Panipat (Road ID- 8155) Constituency - 27-Samalkha. | 3054 - R&B (NP) | 1143.82 |
| 21 | Wdg. and Stg. from RD 0.00 to 3.100 on Bhapra to GarhiChajju in Distt. Panipat (Road ID 8281) Constituency 27- Samalkha (CMA Code No. 24779). | 3054 - R&B (NP) | 147.51 |
| 22 | Strengthening / Re-Constn. of (Munak – Delhi road) from Sewah to Dhindarupto Panipat Distt. Boundary (Road ID-9960) along CLC, RD 0 to 13.680 under the Jurisdiction of Provincial Division, Panipat in Panipat Distt. | 5054-C.O. on R&B (Plan) | 1998.25 |

|  |  |
| --- | --- |
|  | **(ii) Since 11.2014 to 30.11.2023, 19 Nos. Buildings works have been completed as detailed below:-** |

| **Sr. No** | **Name of Road** | **Head of Account** | **Amount (Rs. In Lacs)** |
| --- | --- | --- | --- |
| 1 | Construction of 200 bedded Hospital in Civil Hospital, Panipat in Panipat Distt. | 4210-Hospital | 4282.27 |
| 2 | Construction of E.V.M Warehouse Building at Panipat in Panipat Distt. | 4059 Co-on P.W(P) | 188.95 |
| 3 | Construction of Sports Facilitation Centre in Distt. Panipat. | 8443-Deposit work | 320.89 |
| 4 | Construction of Addl. Block of 25 Nos. Rooms in PWD Rest House Panipat | 4059 Co-on P.W(P) | 621.43 |
| 5 | Construction of Shabhagi School in Panipat distt. | 8443-Deposit work | 212.73 |
| 6 | Construction of residential houses for Distt. Administration Revenue officers in the campus of (Residential colony) Mini Secretariat at Panipat | 4216-Co. on Housing | 1358.50 |
| 7 | Special Repair to Blind Institute/School at Panipat | 8443-Deposit work | 48.91 |
| 8 | S/R for Repair and Maintenance of old Civil Hospital at Panipat | 8443-Deposit work | 21.08 |
| 9 | Construction of Boys Hostel in Govt Blind School at Panipat in Panipat Distt. | 4235- Co. on Social Security | 597.63 |
| 10 | Constn. of Sub Health Center at village Jhatipur in distt. Panipat | 4210-C.O. on Medical | 32.00 |
| 11 | Constn. of Sub Health Center at village Atolapur in distt. Panipat | 4210-C.O. on Medical | 32.00 |
| 12 | Constn. Sub Health Centre at village Karhans in distt. Panipat | 4210-C.O. on Medical | 32.00 |
| 13 | Constn. Sub Health Centre at village Jauarshi Saraf Khas in distt. Panipat | 4210-C.O. on Medical | 32.00 |
| 14 | Construction of the building of Govt. College Bapoli in distt. Panipat | 4202 Capital Outlay on Education, Sports | 1366.62 |
| 15 | Constg. of Govt. I.T.I. at Bapoli in Panipat Distt. (Swaran Jayanti Sub Head) | 4250 Co-on Social Service | 749.57 |
| 16 | Special Repair of Bus Stand at Samalkha in District Panipat | 8443 Deposit Work (Building Work) | 7.56 |
| 17 | Constn. of Community Health Centre along with Residential accommodation in village Naraina in Panipat distt | 8443 Deposit Work (Building Work) | 695.19 |
| 18 | Constn. of high 9" thick boundary wall around the landplot of red cross society at village Ujha in Panipat distt. | 8443 Deposit Work (Building Work) | 27.16 |
| 19 | Provision of Rain Water Harvesting Recharge Borewell in Govt. College Bapoli in Distt. Panipat. | 4202 Capital Outlay on Education, Sports | 6.15 |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **(J)** | | **23 No. roads work with estimated cost of Rs. 25.21 Crore, 1 Nos. Building works with estimated cost of Rs. 2.83 Crore and 2 Nos. ROB/RUB/Bridge with estimated cost of Rs. 108.83 Crore are in progress. Detail is as under:-** | | | | | | | | | | | | | | | | | | | | | | |
| (i) | | **Road Works Ongoing:-** | | | | | | | | | | | | | | | | |
| 1 | | Hathwala to Yamuna Bandh (ID-8246) | | | | | | | | | | | | | | | | |
| 2 | | Hathwala Bilaspur road (ID- 8247) | | | | | | | | | | | | | | | | |
| 3 | | Pattikalyana to P.C.Dikadla (ID-8949) | | | | | | | | | | | | | | | | |
| 4 | | Mahawati to Bashera (ID- 11304) | | | | | | | | | | | | | | | | |
| 5 | | Garhi Kewal App. Road (ID-8297) | | | | | | | | | | | | | | | | |
| 6 | | Karkoli School App. Road (ID- 8248) | | | | | | | | | | | | | | | | |
| 7 | | Gurukul Dikadla App. Road (ID-8250) | | | | | | | | | | | | | | | | |
| 8 | | Kewal Garhi to PC Jaurasi (ID- 8938) | | | | | | | | | | | | | | | | |
| 9 | | Haldana to Mahawati (ID-11319) | | | | | | | | | | | | | | | | |
| 10 | | Rakshera to Datouli (ID- 11318) | | | | | | | | | | | | | | | | |
| 11 | | Pattikalyana to G.A.Collage (ID-8276) | | | | | | | | | | | | | | | | |
| 12 | | GT road to Passina Kalan (ID- 8296) | | | | | | | | | | | | | | | | |
| 13 | | Namunda to Chulkana (ID-11303) | | | | | | | | | | | | | | | | |
| 14 | | Atolapur app. Road (ID-8233) | | | | | | | | | | | | | | | | |
| 15 | | Bhallaur to Goyala Khera (ID-8242) | | | | | | | | | | | | | | | |
| 16 | | Bapoli to Admi (ID-8232) | | | | | | | | | | | | | | | |
| 17 | | M.C. Bapoli to BehrampurAtolapur (ID-8937) | | | | | | | | | | | | | | | |
| 18 | | Dadola to SimlaGujran (ID-8228) | | | | | | | | | | | | | | | |
| 19 | | Jalpar app. Road (ID- 8230) | | | | | | | | | | | | | | | |
| 20 | | Rishpur App. Road (ID-8224) | | | | | | | | | | | | | | | |
| 21 | | Dhodpur to Kiwana (ID- 8943) | | | | | | | | | | | | | | | |
| 22 | | Dhodpur App. Road (ID-8270) | | | | | | | | | | | | | | | |
| 23 | | Dhansoli to Nangla Par (ID-8951) | | | | | | | | | | | | | | | |
| (ii) | | **Building Works Ongoing:-** | | | | | |  | |  | |  | |  | |  | |  | | |  | | | | |
| 1 | | Construction of 2 Nos Houses for Civil Judge Senior & Junior Division in SDO Civil cum Judicial Complex at Samalkha in Panipat District. | | | | | | | | | | | | | | | | | | | | | | |
| (iii) | | **Bridge /ROB’s/RUBs Works Ongoing** | | | | | | | | | | | | | | | | | | | | | | |
| 1 | | Construction of HL Bridge on Yamuna River connecting Bilaspur to Khojkipur of Distt. Panipat including guide bund and improvement & construction of 15.387 km. road in Haryana. Job No. CRF-HR-2016-17-130. | | | | | | | | | | | | | | | | | | | | | | |
| 2 | | Construction of ROB at LC No.44 on Delhi Ambala Railway Line at RLY. KM 73/13-15 in Panipat. | | | | | | | | | | | | | | | | | | | | | | |
|  | |  | |  | |  | |  | |  | |  | |  | |  | |  |  | | | |  | | |  |
| **(K)** | | **WORKS IN PIPELINE**:- | | | | | |  | |  | |  | |  | |  | |  |  | | | |  | | |  |
| (i) | | **Road Work**:- | | | |  | |  | |  | |  | |  | |  | |  |  | | | |  | | |  |

| **Sr.No.** | **Name of work** | | | **Head of Account** | | **Amount  (Rs. in lacs)** | | **Remarks** | | | | | | |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **Status of DNIT/Tenders** | | | | | | |
| 1 | Kewal Garhi to PC Jaurasi | | | 5054 | | 94.2 | | Estimate amounting to Rs. 83.77 Lacs submitted to SE(K) on dated 31.05.2022 and further onwards transmitted to Head Office on dated 31.05.2022. However returned on dated 22.07.2022 with remarks that the estimate doesn't exists in approved constituency list. Estimate resubmitted vide memo no 170648 dt 13.10.2022. | | | | | | |
| 2 | Mahawati to Bashera | | | 5054 | | 137.58 | | Estimate amounting to Rs. 135.23 Lacs submitted to SE(K) on dated 25.05.2022 and further onwards transmitted to Head Office on dated 26.05.2022. However returned on dated 10.08.2022 with remarks that estimate doesn't exists in approved constituency wise work list. Estimate resubmitted vide memo no. 185228 dt 17.11.2022 | | | | | | |
| 3 | Mahawati to Chirsami | | | 5054 | | 149.78 | | Estimate amounting to Rs. 135.35 Lacs submitted to SE(K) on dated 18.05.2022 and further onwards transmitted to Head Office on dated 19.05.2022. However returned on dated 22.07.2022 with remarks that the estimate doesn't exists in approved constituency list. Estimate resubmitted vide memo no 170641 dt 13.10.2022. | | | | | | |
| 4 | Pattikalyana to P.C.Dikadla | | | 5054 | | 229.68 | | Estimate amounting to Rs. 229.68 Lacs submitted to SE(K) vide memo no. 185255 dated 17.11.2022. | | | | | | |
| 5 | M.C. Bapoli to BehrampurAtolapur | | | 5054 | | 62.33 | | Estimate amounting to Rs. 63.52 Lacs submitted to SE(K) on dated 17.05.2022 and further onwards transmitted to Head Office on dated 18.05.2022. However returned on dated 22.06.2022 with remarks that estimate doesn't exists in constituency list. Estimate resubmitted vide memo no. 170447 dt 12.10.2022 | | | | | | |
| 6 | Bapoli to Admi | | | 5054 | | 86.22 | | Estimate amounting to Rs. 135.23 Lacs submitted to SE(K) on dated 06.06.2022 and further onwards transmitted to Head Office on dated 06.06.2022. However returned on dated 22.07.2022 with remarks that estimate doesn't exists in approved constituency wise work list. Estimate resubmitted vide memo no. 170654 dt 13.10.2022 | | | | | | |
| 7 | Bhallaur to Goyala Khera | | | 5054 | | 62.86 | | Estimate amounting to Rs. 62.86 Lacs has been submitted to SE(K) vide memo no. 179575 dt 03.11.2022 and onwards transmitted to Head office vide SE(K) memo no. 182954 dt 14.11.2022 | | | | | | |
| 8 | GT road to Passina Kalan | | | 5054 | | 132.14 | | Estimate amounting to Rs. 135.23 Lacs submitted to SE(K) on dated 23.05.2022 and further onwards transmitted to Head Office on dated 24.05.2022. However returned on dated 22.06.2022 with remarks that Justify the proposal with traffic data. Estimate resubmitted vide memo no. 169775 dt 12.10.2022 | | | | | | |
| 9 | Rishpur App. Road | | | 5054 | | 65.59 | | Estimate amounting to Rs. 65.59 Lacs submitted to SE(K) vide memo no. 180044 dt 04.11.2022 and onwards transmitted to Head office vide SE(K) memo no. 183213 dt 14.11.2022. | | | | | | |
| 10 | Namunda to Chulkana | | | 5054 | | 332.23 | | Estimate amounting to Rs. 332.23 Lacs submitted to SE(K) vide memo no. 182837 on dated 14.11.2022 and further onwards transmitted to Head Office vide memo no. 183280 dated 15.11.2022. | | | | | | |
| 11 | Garhi Kewal App. Road | | | 5054 | | 29.66 | | Estimate amounting to Rs. 26.86 Lacs submitted to SE(K) on dated 28.05.2022 and further onwards transmitted to Head Office on dated 31.05.2022. However returned on dated 22.07.2022 with remarks that the estimate doesn't exists in approved constituency list. Estimate resubmitted vide memo no. 169764 dt 12.10.2022. | | | | | | |
| 12 | Gurukul Dikadla App. road | | | 5054 | | 11.88 | | Estimate amounting to Rs. 11.01 Lacs submitted to SE(K) on dated 25.05.2022 and further onwards transmitted to Head Office on dated 26.05.2022. However returned on dated 22.07.2022 with remarks that the estimate doesn't exists in approved constituency list. Estimate resubmitted vide memo no. 170661 dt 13.10.2022. | | | | | | |
| 13 | Hathwala Bilaspur road | | | 5054 | | 58.4 | | Estimate amounting to Rs. 50.82 Lacs submitted to SE(K) on dated 26.05.2022 and further onwards transmitted to Head Office on dated 26.05.2022. However returned on dated 19.07.2022 with remarks that estimate doesn't exists in W.P. list of Karnal Circle. Estimate resubmitted vide memo no. 169768 dt 12.10.2022 | | | | | | |
| 14 | Hathwala to Yamuna Bandh | | | 5054 | | 52.49 | | Estimate amounting to Rs. 48.22 Lacs submitted to SE(K) on dated 27.05.2022 and further onwards transmitted to Head Office on dated 31.05.2022. However returned on dated 19.07.2022 with remarks that estimate doesn't exists in constituency list. Estimate resubmitted vide memo no. 169773 dt 12.10.2022. | | | | | | |
| 15 | Karkoli School App. road | | | 5054 | | 19.34 | | Estimate amounting to Rs. 17.45 Lacs submitted to SE(K) on dated 20.05.2022 and further onwards transmitted to Head Office on dated 23.05.2022. However returned on dated 22.07.2022 with remarks that the estimate doesn't exists in approved constituency list. Estimate resubmitted vide memo no. 170658 dt 13.10.2022. | | | | | | |
| 16 | Dhodpur App. Road | | | 5054 | | 46.52 | | Estimate amounting to Rs. 41.51 Lacs submitted to SE(K) on dated 06.06.2022 and further onwards transmitted to Head Office on dated 06.06.2022. However, returned on dated 19.07.2022 with remarks that estimate doesn't exists in constituency list. Estimate resubmitted vide memo no. 170667 dt 13.10.2022. | | | | | | |
| 17 | Dhodpur to Kiwana | | | 5054 | | 150.98 | | Estimate amounting to Rs. 150.98 Lacs submitted to SE(K) vide memo no. 182847 dated 14.11.2022 and further onwards transmitted to Head Office vide memo no. 183289 dated 15.11.2022. | | | | | | |
| 18 | Dadola to SimlaGujran | | | 5054 | | 109.98 | | Estimate amounting to Rs. 109.98 Lacs submitted to SE(K) on dt 23.06.2022 and further onwards transmitted to Head Office on dt 23.06.2022. | | | | | | |
| 19 | Dhindar to Ahulana | | | 5054 | | 65.02 | | Estimate amounting to Rs. 65.02 Lacs submitted to SE(K) vide memo no. 182843 dated 14.11.2022 and further onwards transmitted to Head Office vide memo no. 183290 dated 15.11.2022. | | | | | | |
| 20 | Naraina to Gawalra | | | 5054 | | 166.66 | | Estimate amounting to Rs. 157.62 Lacs submitted to SE(K) on dated 11.07.2022 and further onwards transmitted to Head Office on dated 11.07.2022. However, returned on dated 24.08.2022 with remarks that estimate doesn't exists in approved constituency list. Estimate resubmitted vide memo no. 170634 dt 13.10.2022. | | | | | | |
| 21 | Atolapur app. Road | | | 5054 | | 103.22 | | Estimate amounting to Rs. 103.22 Lacs submitted to SE(K) vide memo no. 185249 dated 17.11.2022. | | | | | | |
| 22 | Jalpar app. Road | | | 5054 | | 25.42 | | Estimate amounting to Rs. 25.42 Lacs submitted to SE(K) vide memo no. 179565 dated 03.11.2022 and further Forwarded to Head office vide SE(K) memo no. 182949 dt 14.11.2022. | | | | | | |
| 23 | Chulkana to Chajjia | | | 5054 | | 64.85 | | Estimate amounting to Rs. 64.85 Lacs submitted to SE(K) vide memo no. 185782 dated 17.11.2022 and further Forwarded to Head office vide SE(K) memo no. 187037 dt 21.11.2022. | | | | | | |
| 24 | Pattikalyana to G.A.Collage | | | 5054 | | 94.36 | | Estimate amounting to Rs. 94.36 Lacs submitted to SE(K) vide memo no. 189437 dated 24.11.2022 | | | | | | |
| 25 | Estimate for construction of new Road from (i) Mahawati to Bashera (ii) GarhiBhallaur to Saharamalpur (iii) Rakshera to Yamuna Nahar connecting consolidated paths having more than 6 Karam. | | | 5054 | | 1099.84 | | Estimate amounting to Rs. 1099.84 Lacs submitted to SE(K) vide memo no. 139812 dated 22.08.2022 and further Forwarded to Head office vide SE(K) memo no. RS/142451 dt 25.08.2022. | | | | | | |
| 26 | Haldana to Pattikaliyana | | | 5054 | | 114.78 | | Estimate amounting to Rs. 114.78 Lacs submitted to SE(K) vide memo no. 1136841 dated 08.08.2022 and further Forwarded to Head office vide SE(K) memo no. RS/139232/1 dated 22.08.2022. | | | | | | |
| 27 | Rakshera to Datouli | | | 5054 | | 188.78 | | Estimate amounting to Rs. 188.78 Lacs submitted to SE(K) vide memo no. 133676 dated 08.08.2022 and further Forwarded to Head office vide SE(K) memo no. RS/139282/1 dated 22.08.2022. | | | | | | |
| 28 | Hartari to Dahar | | | 5054 | | 106.97 | | Estimate amounting to Rs. 106.97 Lacs submitted to SE(K) vide memo no. 117400 dated 13.07.2022 and further Forwarded to Head office vide SE(K) memo no. RS/119729/1 dated 18.07.2022. | | | | | | |
| 29 | Haldana to BhodwalMajri | | | 5054 | | 101.86 | | Estimate amounting to Rs. 101.86 Lacs submitted to SE(K) vide memo no. 178300 dated 31.10.2022 | | | | | | |
| 30 | Chhajpur to Mohali | | | 5054 | | 165.87 | | Rough cost Estimate amounting to Rs. 157.21 Lacs prepared on HEW Portal and submitted to Circle Office vide memo no. 126644 dated 27.07.2022 & further forwarded to Head Office vide SE(K) office memo no. 127792 dated 29.07.2022 for arranging necessary administrative approval. | | | | | | |
|  | |  |  | |  | |  | |  |  |  |  |  |  | |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| (ii) | | **Building Work**:- | | |  | |  | |  |  |  |  |  |  | |
| **Sr.No.** | **Name of work** | | | **Head of Account** | | **Amount  (Rs. In lacs)** | | **Remarks** | | | | | | |
| **Status of DNIT/Tenders** | | | | | | |
| **…NIL…** | | | | | | | | | | | | | | |
|  | |  |  | |  | |  | |  |  |  |  |  |  | |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| (iii) | | | | **Bridge/ROB’s/RUBs works**:- | | | | | | | | | | | | | | |  | |  | | | |  | | |  | |  | | | | |
| **Sr.No.** | | | **Name of work** | | | | **Head of Account** | | | | | **Amount  (Rs. In lacs)** | | | | **Remarks** | | | | | | | | | | | | | | | | |
| **Status of DNIT/Tenders** | | | | | | | | | | | | | | | | |
| **…NIL…** | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |
|  | |  |  | | | | | |  | |  | | |  | |  | | |  | |  | |  | |  | | |  | | | |  | | | | |
| **(L)** | | **For entire Haryana State, year wise expenditure incurred on various activities are as under:-** | | | | | | | | | | | | | | | | | | | | | | | | | | | | | | |
|  | |  |  | | | |  | | |  | |  | | |  | | |  | | |  | | |  | | |  | | |  | |  | | | | |
| **Sr. No.** | | **Item** | | | | **2014-15** | **2015-16** | | | **2016-17** | | **2017-18** | | | **2018-19** | | | **2019-20** | | | **2020-21** | | | **2021-22** | | | **2022-23** | | | **01.04.23 to 01.01.24** | | **Total** | | | | |
| 1 | | Construction of new roads | | | | - | - | | | - | | **-** | | | **-** | | | **-** | | | **-** | | | **-** | | | **-** | | | **-** | | **-** | | | | |
| 2 | | Widening/ Strengthening/ Raising, Cement Concrete/Block pavement, Annual surfacing/Premix carpet of roads & Annual maintenance of roads. | | | | - | - | | | - | | **-** | | | **-** | | | **-** | | | **-** | | | **-** | | | **-** | | | **-** | | **-** | | | | |
|  | | **Total** | | | | | - | | | - | | **-** | | | **-** | | | **-** | | | **-** | | | **-** | | | **-** | | | **-** | | **-** | | | | |

|  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | **Buildings** | | |  |  |  |  |  |  |  |  |  |  |
|  |  |  | |  |  |  |  |  |  |  |  |  |  |
| **Year** | | | **2014-15** | **2015-16** | **2016-17** | **2017-18** | **2018-19** | **2019-20** | **2020-21** | **2021-22** | **2022-23** | **01.04.2023 to 01.01.2024** | **Total** |
| **Expenditure** | | | - | - | - | **-** | **-** | **-** | **-** | **-** | **-** | **-** | **-** |

-----------

**अंडरपास का निर्माण करना**

**\*22 श्री धर्मसिंह छोकर (समालखा):**

क्या उप मुख्यमंत्री कृपया बताएंगे कि क्या समालखा शहर में गांव नारायणा की ओर जाने वाली सड़क पर रेलवे क्रॉसिंग पर अंडरपास का निर्माण करने का कोई प्रस्ताव सरकार के विचाराधीन है; यदि हां, तो उसका ब्यौरा क्या है?

------------------------------------------------------------------------------------------------------

**दुष्यंत चौटाला, उपमुख्यमंत्री, हरियाणा**

हाँ, श्रीमान जी । रेलवे क्रॉसिंग एलसी-43 पर अंडरपास के काम के लिए सरकार से 6.81 करोड़ रुपये की प्रशासनिक स्वीकृति मिल चुकी है। इस क्रॉसिंग पर अंडरपास का निर्माण कार्य निकटवर्ती तीन निर्माणाधीन रेलवे समपार मे से किसी एक यानी एलसी-44, एलसी-45 या एलसी-47 का निर्माण कार्य पूर्ण होने के उपरान्त आरम्भ कर दिया जाएगा।

**पैड के लिए नोट**

**27 - समालखा निर्वाचन क्षेत्र में कार्यो की स्तिथि**

**(क) 27 - समालखा निर्वाचन क्षेत्र में सड़क की कुल लम्बाई निम्ननुसार है:-**

राष्ट्रीय हाईवे 0.00 कि.मी.

राजकीय हाईवे 0.00 कि.मी.

प्रमुख जिला सड़क(MDR) 0.00 कि.मी.

अन्य जिला सड़क (ODR) 357.686 कि.मी.

**कुल 357.686 कि.मी.**

**(ख) 27 - समालखा निर्वाचन क्षेत्र में सड़कों की हालत निम्ननुसार है:-**

सड़क की लंबाई(बहुत अच्छी स्थिति) 42.75 कि.मी.

सड़क की लंबाई(अच्छी हालत) 160.52 कि.मी.

सड़क की लंबाई(खराब स्थिति में) 93.01 कि.मी.

सड़क की लंबाई(कार्य प्रगति पर है ) 61.41 कि.मी.

**कुल 357.69 कि.मी.**

**(ग) पैच वर्क / पॉट होल रिपेयर / सरफेस ड्रेसिंग 11/2014 से 01.01.2024 तक किया गया**

पॉट होल की मरम्मत 42.65 कि.मी.

सरफेस ड्रेसिंग की गयी 0.00 कि.मी.

**(घ) पैच वर्क / पॉट होल रिपेयर / सरफेस ड्रेसिंग का लक्ष्य 11/2014 से 01.01.2024 तक**

पॉट होल की मरम्मत 18.25 कि.मी.

सरफेस ड्रेसिंग की गयी 0.00 कि.मी.

**(ड) 27 - समालखा निर्वाचन क्षेत्र में 11/2014 से 01.01.2024 के दौरान निर्मित/मरम्मत की गई सड़क की लंबाई -**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **क्र० सं०** | **कार्य** | **(लंबाई कि०मी० में)** | | | | | | | | | |
| **2014-15** | **2015-16** | **2016-17** | **2017-18** | **2018-19** | **2019-20** | **2020-21** | **2021-22** | **01.04.2022 to 01.01.2024** | **कुल** |
| 1 | सड़कका निर्माण | 0.00 | 0.00 | 0.00 | 0.00 | 1.20 | 1.98 | 7.00 | 0.00 | 0.00 | **10.18** |
| 2 | चौडीकरण/ मजबूतीकरण/उन्चाकरण | 7.20 | 37.07 | 0.00 | 0.00 | 14.40 | 21.74 | 13.49 | 35.35 | 43.21 | **172.46** |
| 3 | सड़कका सुधार | 0.00 | 0.00 | 0.00 | 0.00 | 24.32 | 19.42 | 0.00 | 14.80 | 29.60 | **88.14** |
|  | **कुल:-** | **7.20** | **37.07** | **0.00** | **0.00** | **39.92** | **43.14** | **20.49** | **50.15** | **72.81** | **270.78** |

**(च) 27 - समालखा निर्वाचन क्षेत्र में 11/2014 से 01.01.2024 के दौरान विभिन्न सड़क गतिविधियों पर होने वाला खर्च:**

|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **क्र० सं०** | **कार्य** | **2014-15** | **2015-16** | **2016-17** | **2017-18** | **2018-19** | **2019 -20** | **2020-21** | **2021-22** | **2022-23** | **01.04.23 to 01.01.24** | **कुल** |
| **1** | **2** | **3** | **4** | **5** | **6** | **7** | **8** | **9** | **10** | **11** | **12** | **13** |
| 1 | सड़क का निर्माण | 0.00 | 0.00 | 0.00 | 0.00 | 94.22 | 15.75 | 0.00 | 0.00 | 0.00 | 0.00 | **109.97** |
| 2 | चौडीकरण/ मजबूतीकरण/  उन्चाकरण | 1319.2 | 942.57 | 370.65 | 405.36 | 1189.8 | 1216.5 | 3135.23 | 4818.01 | 1645.10 | 1546.29 | **16588.67** |
| 3 | सीमेंट कंक्रीट / ब्लॉक | 427.69 | 333.48 | 197.38 | 205.17 | 416.32 | 425.17 | 201.64 | 388.00 | 44.03 | 148.30 | **2787.18** |
| 4 | सड़कों की वार्षिक सरफेसिंग / पी.सी. | 74.51 | 64.51 | 52.25 | 82.16 | 65.45 | 63.21 | 0.00 | 62.00 | 0.00 | 0.00 | **464.09** |
| 5 | सड़कों का वार्षिक रखरखाव | 36.34 | 54.02 | 21.39 | 41.56 | 10 | 0 | 5.00 | 32.74 | 44.81 | 29.52 | **275.38** |
|  | **कुल** | **1857.69** | **1394.58** | **641.67** | **734.25** | **1775.80** | **1720.63** | **3341.87** | **5300.75** | **1733.94** | **1354.45** | **20225.29** |

**(छ) 11.2014 से 01.01.2024 तक की अवधि के लिए 27 - समालखा निर्वाचन क्षेत्र के अंतर्गत आने वाले भवन निर्माण कार्यो पर वर्षगत व्यय का विवरण निम्ननुसार है :-**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **वर्ष** | **2014-15** | **2015-16** | **2016-17** | **2017-18** | **2018-19** | **2019-20** | **2020-21** | **2021-22** | **2022 -23** | **01.04.23 to 01.01.24** | **कुल** |
| **व्यय** | 547.1 | 1326.3 | 1734.7 | 642.38 | 263.36 | 351.9 | 37.51 | 290.29 | 92.49 | 28.74 | **5288.03** |

**(ज) (i)** 11.2014 से 30.11.2023 तक, 22 नं। सड़क कार्य पूरे कर लिए गए हैं जिनका ब्यौरा नीचे दिया गया है:-

| **क्र० सं०** | **कार्यका नाम** | **शीर्ष खाता** | **खर्च राशि  (रू० लाख में)** |
| --- | --- | --- | --- |
| 1 | पानीपत जिले में सनोली पानीपत रोड (SH-16) (RD 0.00 to 3.950, 4.55 to 12.50, 13.950 to 14.800 & 16.00 to 18.31 ) पर 50 मिमी DBM और 30 मिमी BC बिछाना। | 5054-C.O. on R&B (Plan) | 835.64 |
| 2 | पानीपत जिले के समालखा विधानसभा क्षेत्र में विभिन्न 8 नं. सड़कों पर सुदृढ़ीकरण औरसीमेंट कंक्रीट ब्लॉक प्रदान करके विशेष मरम्मत | 3054 - R&B (NP) | 472.57 |
| 3 | वर्ष 2014-15 के लिए प्रांतीय मंडल, पानीपत के तहत विभिन्न अन्य जिला सड़कों कावार्षिक रखरखाव अनुमान। | 3054 - R&B (NP) | 186.25 |
| 4 | वर्ष 2017-18 के लिए प्रांतीय मंडल, पानीपत के तहत विभिन्न राज्य राजमार्गों कावार्षिक रखरखाव | 3054 - R&B (NP) | 6.99 |
| 5 | जिलापानीपत में 3 सड़कों की विशेष मरम्मत- वर्ष 2016-17 के लिए ओडीआर का समालखा -27 कार्य कार्यक्रम i) सिवाह-पसीना खुर्द रोड से नूरपुर मुगलान (रोड आईडी -8277) ii) जी टी रोड से करहंस (रोडआईडी -8293)iii) बसेड़ा एप्रोच रोड (रोड आईडी -7249) | 3054 - R&B (NP) | 85.77 |
| 6 | वर्ष 2016-17 के लिए प्रांतीय मंडल, पानीपत के तहत विभिन्न अन्य जिला सड़कों कावार्षिक रखरखाव। | 5054-C.O. on R&B (Plan) | 130.14 |
| 7 | पानीपत जिले में समालखा निर्वाचन क्षेत्र में विभिन्न 14 ओडीआर सड़कों की विशेषमरम्मत।(8230,8233,8263,8268,8278,8287,8241,8247,8248,9884,8255,8257,8253,8211) | 5054-C.O. on R&B (Plan) | 466.39 |
| 8 | पानीपतजिले में (पीएमजीएसवाई-II) में जीटी रोड (सेवा) से बेगमपुर ताहरपुर वाया नूरपुरमुगलान, पासीना खुर्द और बेहोली तक सड़क का उन्नयन | PMGSY-II | 857.08 |
| 9 | जिला पानीपत में डाडोला से बापोली सड़क( i) RD 1.20 से 5.5 35 तक चौड़ाई और मजबूती करनाव (ii) RD 0.270 से 0.300, 0.800 से 1.20 और 5.535 से 5.810 तक नयी CCB लगाना और पुराने CCB दोबारा बिछाना। | 5054-C.O. on R&B (Plan) | 526.52 |
| 10 | पानीपतजिले में पट्टीकल्याणा से चुलकाना तक सड़क का निर्माण। (27-समालखा निर्वाचन क्षेत्र) | 5054-C.O. on R&B (Plan) | 202.94 |
| 11 | जिलापानीपत में जीटी रोड से कचरौली तक 2 नंबर रोड, मंडी स्कूल एप्रोच रोड पर सीसीबीप्रदान करना और डिस्मेंटलिंग और रिले करना | 3054 - R&B (NP) | 207.47 |
| 12 | जिलापानीपत में 5 सड़कों की विशेष मरम्मत। कार्य कार्यक्रम वर्ष 2016-17 के लिएओडीआर का समालखा -27। i) समालखा से जौराशी (रोड आईडी -8280)ii) जौराशी से जीतगढ़ (रोड आईडी -8283)iii) जीतगढ़ से अट्टा (रोड आईडी -8286)iv) बापोली स्कूल पहुँचमार्ग (रोड आईडी -8235)v) जी.टी. रोड से पट्टीकल्याणा (रोड आईडी -8288) | 3054 - R&B (NP) | 324.79 |
| 13 | पानीपतजिले में हैड 3054 (गैर-योजना) कार्य कार्यक्रम 2017-18 के तहत समालखा निर्वाचनक्षेत्र में विभिन्न 7 सड़कों पर मजबूतीकरण, पुराने CCB ब्लॉक दोबारा लगाना, नए CCB ब्लॉक लगाना एवं साइड ड्रेन का निर्माण करना। (i) बापोली से गोयला खुर्द (रोड आईडी-8234) (ii) मिर्जापुर पहुँच मार्ग (सड़क ID-8234) (iii) गोयला कलांपहुँच मार्ग (रोड आईडी -8241) (iv) बापोली से अदमी (रोड आईडी -8232) (v) निम्ब्री से उझा (सड़क आईडी -8258) (vi) उजा पहुँच मार्ग (सड़क ID-8237) (vii) उज्हा से रिसालु (सड़क आईडी -8240)। | 3054 - R&B (NP) | 375.74 |
| 14 | पीडब्ल्यूडीशाखा समालखा के अधिकार क्षेत्र में 2 सड़कों (देहरासे महावटी और आट्टा से रायमल वाया खोकजीपुरकी विशेष मरम्मत। | 3054 - R&B (NP) | 187.57 |
| 15 | जिलापानीपत में समालखा-27 निर्वाचन क्षेत्र में (i) बापोली से संजोली रोड (Road ID-8254) पर RD 0.00 से 2.00, 2.100 से 2.700, 3.100 से 5.100 तक चौड़ीकरण औरमजबूतीकरण करना और RD 2.700 से 3.100 तक CCB उखाड़कर दोबारा बिछाना व RD 2.000 से 2.100 और 5.100 से 5.380 तक नए CCB ब्लॉक लगाना। ( ii) संजोली से रायमल रोड( Road ID-8258) पर RD 0.350 से 3.660 तक चौड़ीकरण व मजबूतीकरण करना व RD 0.200 से 0.350 तक इंटरलॉकिंग पेवर ब्लॉक बिछाना। | 3054 - R&B (NP) | 423.24 |
| 16 | पानीपत जिले में समालखा हथवाला बेगा बुढनपुर रोड (Road ID- 8243) पर RD 1.300 से 1.373, 9.600 से 10.700, 14.900 से 15.800, 18.470 से 18.600 तक इंटरलॉकिंग पेवर ब्लॉकके साथ विशेष मरमत्त करना। | 5054-C.O. on R&B (Plan) | 301.55 |
| 17 | जिलापानीपत में आरडी 0 से 2.050, नया सीसीबी, मौजूदा सीसीबी और आरडी 2.050 से 4.960 में रिलेइंग और पानीपत सनोली रोड से धनसौली कुरार होते हुए सनोली खुर्द तक साइडड्रेन का पुनर्निर्माण | NABARD | 491.77 |
| 18 | वर्ष 2018-19 के लिए प्रांतीय मंडल, पानीपत के तहत विभिन्न अन्य जिला सड़कों के लिएआईडी वाइज पैच वर्क का वार्षिक रखरखाव | 3054 - R&B (NP) | 98.64 |
| 19 | जिलापानीपत में निंबरी से बापोली रोड (Road ID – 8229) पर RD 0.200 से 3.360 , 3.700 से 6.200 तक विशेष मुरमत्त द्वाराचौड़ीकरण औरमजबूतीकरण करना तथा RD 0.000 से 0.200, 3.360 से 3.700 और 6.200 से 7.160 तक CCB ब्लॉक बिछाना। | 5054-C.O. on R&B (Plan) | 338.32 |
| 20 | पानीपतजिले में सनोली सेराणा माजरा तक(रोड आईडी- 8155) 27-समालखा निर्वाचन क्षेत्र मेंसाइड ड्रेन निर्माण करना, नए CCB और 80 मिमी मोटी इंटरलॉकिंग पेवर ब्लॉक बिछाना, मजबूती प्रदान करना। उखाड़ना करना और पुन: बिछाना। लागत रु 949.76लाख | 3054 - R&B (NP) | 1143.82 |
| 21 | जिलापानीपत (रोड आईडी 8281) में निर्वाचन क्षेत्र 27-समालखा (सीएमए कोड एन. 24779) में भापरा से गढ़ी छज्जू पर आरडी 0.00 से 3.100 तक चौड़ीकरण और सुदृढ़ीकरण | 3054 - R&B (NP) | 147.51 |
| 22 | पानीपतजिले में प्रांतीय डिवीजन, पानीपत के अधिकार क्षेत्र के तहत सीएलसी, आरडी 0 से 13.680 के साथ पानीपत जिला सीमा (सड़क आईडी-9960) तक सिवा से ढिंढर तक (मुनक-दिल्ली सड़क) का सुदृढ़ीकरण/पुनर्निर्माण | 5054-C.O. on R&B (Plan) | 1998.25 |

**(ii)** 11.2014 से 30.11.2023 तक, 19 भवन निर्माण कार्य पूरे किए गए हैं जिनका विवरण नीचे दिया गया है**:-**

| **क्र० सं०** | **कार्यका नाम** | **शीर्षखाता** | **खर्च राशि  (रू० लाख में)** |
| --- | --- | --- | --- |
| 1 | पानीपत जिले पानीपत में सिविल अस्पताल, पानीपत में 200 बिस्तरों वाले अस्पताल का निर्माण। | 4210-चिकित्‍सालय | 4282.27 |
| 2 | पानीपत जिले में पानीपत में ईवीएम गोदाम भवन का निर्माण। | 4059 Co-on P.W(P) | 188.95 |
| 3 | 2 जिला चंडीगढ़ में खेल सुविधा केन्द्र का निर्माण। पानीपत। | 8443-जमा कार्य | 320.89 |
| 4 | पीडब्ल्यूडी रेस्ट हाउस पानीपत में 25 कमरों के अतिरिक्त ब्लॉक का निर्माण | 4059 Co-on P.W(P) | 621.43 |
| 5 | पानीपत जिले में शाभागी स्कूल का निर्माण। | 8443-जमा कार्य | 212.73 |
| 6 | पानीपत में (आवासीय कॉलोनी) मिनी सचिवालय के परिसर में जिला प्रशासन राजस्व अधिकारियों के लिए आवासीय घरों का निर्माण | 4216-आवास पर कंपनी | 1358.50 |
| 7 | पानीपत में नेत्रहीन संस्थान/स्कूल की विशेष मरम्मत | 8443-जमा कार्य | 48.91 |
| 8 | पानीपत में पुराने सिविल अस्पताल की मरम्मत और रखरखाव के लिए एस/आर | 8443जमा कार्य | 21.08 |
| 9 | पानीपत जिले पानीपत में सरकारी नेत्रहीन स्कूल में लड़कों के छात्रावास का निर्माण। | 4235- सामाजिक सुरक्षा पर कंपनी | 597.63 |
| 10 | जिला पानीपत के गांव झतीपुर में उप स्वास्थ्य केंद्र का निर्माण | 4210-चिकित्सा पर सी.ओ. | 32.00 |
| 11 | जिला पानीपत के गांव अटोलापुर में उप स्वास्थ्य केंद्र का निर्माण | 4210-चिकित्सा पर सी.ओ. | 32.00 |
| 12 | जिला पानीपत के करहंस गांव में उप स्वास्थ्य केंद्र का निर्माण | 4210-चिकित्सा पर सी.ओ. | 32.00 |
| 13 | जिला पानीपत के गांव जौर्षि सराफ खास में उप स्वास्थ्य केंद्र का निर्माण | 4210-चिकित्सा पर सी.ओ. | 32.00 |
| 14 | जिला पानीपत में राजकीय महाविद्यालय बापोली के भवन का निर्माण | 4202 शिक्षा, खेल पर पूंजी परिव्यय | 1366.62 |
| 15 | पानीपत जिले के बापोली में सरकारी आईटीआई का निर्माण (स्वर्ण जयंती उप प्रमुख) | 4250 को-ऑन सोशल सर्विस | 749.57 |
| 16 | जिला पानीपत के समालखा में बस स्टैंड की विशेष मरम्मत | 8443 जमा कार्य (भवन कार्य) | 7.56 |
| 17 | पानीपत जिले के गांव नारायणा में आवासीय आवास के साथ सामुदायिक स्वास्थ्य केंद्र का निर्माण | 8443 जमा कार्य (भवन कार्य) | 695.19 |
| 18 | पानीपत जिले के ग्राम उझा में रेडक्रॉस सोसायटी के लैंडप्लॉट के चारों ओर 9" मोटी चारदीवारी का निर्माण। | 8443 जमा कार्य (भवन कार्य) | 27.16 |
| 19 | जिला पानीपत में राजकीय महाविद्यालय बापोली में वर्षा जल संचयन पुनर्भरण बोरवेल का प्रावधान। | 4202 शिक्षा, खेल पर पूंजी परिव्यय | 6.15 |

**(झ)** 23 सं. 25.21 करोड़ रुपये की अनुमानित लागत से सड़क कार्य, 2.83 करोड़ रुपये की अनुमानित लागत से 1 नग भवन निर्माण कार्य और 108.83 करोड़ रुपये की अनुमानित लागत से 2 आरओबी/आरयूबी/पुल प्रगति पर हैं। विवरण निम्नानुसार है**:-**

**(i)** सड़क **कार्य** प्रगति पर हैं**:-**

|  |  |
| --- | --- |
| 1 | हथवाला से यमुना बंध (आईडी-8246) |
| 2 | हथवाला बिलासपुर रोड (आईडी-8247) |
| 3 | पट्टिकालियाना से पी.सी.डिकाडला ((आईडी-8949) |
| 4 | महावटी से बशेरा (आईडी-11304) |
| 5 | गढ़ी केवल अप० सड़क -(आईडी-8297) |
| 6 | करकोली स्कूल अप० सड़क (आईडी- 8248) |
| 7 | गुरुकुल डिकाडला अप० सड़क (आईडी-8250) |
| 8 | केवल गढ़ी से पीसी जौरासी (आईडी- ( 8938 |
| 9 | हल्दाना से महावटी (आईडी-11319) |
| 10 | रक्सेरा से दतौली(आईडी-( 11318 |
| 11 | पट्टीकल्याणा से जी ए कॉलेज (आईडी 8276) |
| 12 | जीटी रोड से पासिना कलां (आईडी 8296) |
| 13 | नामुण्डा से चुलकाना (आईडी -11303 |
| 14 | अतोलापुर ऐप। सड़क (आईडी 8233) |
| 15 | भल्लौर से गोयला खेड़ा- (आईडी 8242) |
| 16 | बापोली से एडमी (आईडी-8232 |
| 17 | एम.सी. बापोली से बेहरामपुरअटोलापुर (आईडी-8937 |
| 18 | दादोला से शिमला गुजरान (आईडी-8228 |
| 19 | जलपर अप० सड़क आईडी) –8230( |
| 20 | रिशपुर अप० सड़क (आईडी-8224 |
| 21 | ढोडपुर से किवाना (आईडी- 8943 |
| 22 | ढोडपुर अप० आईडी सड़क 8270 |
| 23 | धनसोली से नंगला पार (आईडी-8951 |

1. **भवन कार्य** प्रगति पर हैं।

|  |  |
| --- | --- |
| 1 | पानीपत जिले के समालखा में एसडीओ सिविल कम ज्यूडिशियल कॉम्प्लेक्समें सिविल जज सीनियर और जूनियर डिवीजन के लिए 2 मकानों का निर्माण। |

1. **ब्रिज / आर.ओ.बी. / आर.यू.बी कार्य** प्रगति पर हैं।

|  |  |
| --- | --- |
| 1 | जिला पानीपत में बिलासपुर-खोजकीपुर से यूपी केनांगल तक गाँवआटा, खोजकीपुर व भनोली सड़क के जरिए व जंक्शन के संरक्षण कार्य औरसुधार सहित (RD 0.00 to 15.213) यमुनानदी पर एच.एल. ब्रिज का निर्माण(CRF-योजना के तहत हरियाणा और उत्तर प्रदेश में) |
| 2 | पानीपत जिले में रेलवे किलोमीटर 73 / 13-15 परदिल्ली-अंबाला (DLI-UMB) लाइन 44 पर आरओबी / आरयूबी का निर्माण। |

**(ञ) पाइपलाइन में कार्य:-**

1. **सड़क कार्य :-**

| **क्र० सं०** | **कार्य का नाम** | **शीर्ष खाता** | **राशि  (रू० लाख में)** | **टिप्पणी** |
| --- | --- | --- | --- | --- |
| **डीएनआईटी/ निविदाओं की स्थिति** |
| 1 | केवल गढ़ी से पीसी जौरासी | 5054 | 94.2 | अनुमान राशि रु. दिनांक 31.05.2022 को एसई (के) को 83.77 लाख जमा किए गए और इसके बाद दिनांक 31.05.2022 को प्रधान कार्यालय को प्रेषित किए गए। हालाँकि दिनांक 22.07.2022 को इस टिप्पणी के साथ लौटा दिया गया कि अनुमान अनुमोदित निर्वाचन क्षेत्र सूची में मौजूद नहीं है। ज्ञापांक 170648 दिनांक 13.10.2022 द्वारा अनुमान पुनः प्रस्तुत किया गया। |
| 2 | महावटी से बशेरा | 5054 | 137.58 | अनुमान राशि रु. दिनांक 25.05.2022 को एसई (के) को 135.23 लाख जमा किए गए और इसके बाद दिनांक 26.05.2022 को प्रधान कार्यालय को प्रेषित किए गए। हालाँकि, दिनांक 10.08.2022 को इस टिप्पणी के साथ लौटाया गया कि अनुमोदित निर्वाचन क्षेत्रवार कार्य सूची में अनुमान मौजूद नहीं है। मेमो संख्या के माध्यम से अनुमान पुनः प्रस्तुत किया गया। 185228 दिनांक 17.11.2022 |
| 3 | महावटी से चिरसामी | 5054 | 149.78 | अनुमान राशि रु. दिनांक 18.05.2022 को एसई (के) को 135.35 लाख जमा किए गए और इसके बाद दिनांक 19.05.2022 को प्रधान कार्यालय को प्रेषित किए गए। हालाँकि, दिनांक 22.07.2022 को इस टिप्पणी के साथ लौटा दिया गया कि अनुमान अनुमोदित निर्वाचन क्षेत्र सूची में मौजूद नहीं है। ज्ञापांक 170641 दिनांक 13.10.2022 द्वारा अनुमान पुनः प्रस्तुत किया गया। |
| 4 | पट्टीकल्याणा से पी.सी.डिकाडला | 5054 | 229.68 | अनुमान राशि रु. 229.68 लाख रुपये एसई (के) को ज्ञापन संख्या के माध्यम से सौंपे गए। 185255 दिनांक 17.11.2022. |
| 5 | एम.सी. बापोली से बेहरामपुरअटोलापुर | 5054 | 62.33 | अनुमान राशि रु. 63.52 लाख दिनांक 17.05.2022 को एसई (के) को जमा किए गए और इसके बाद दिनांक 18.05.2022 को प्रधान कार्यालय को प्रेषित किए गए। हालाँकि दिनांक 22.06.2022 को इस टिप्पणी के साथ लौटा दिया गया कि अनुमान निर्वाचन क्षेत्र सूची में मौजूद नहीं है। मेमो संख्या के माध्यम से अनुमान पुनः प्रस्तुत किया गया। 170447 दिनांक 12.10.2022 |
| 6 | बापोली से एडमी | 5054 | 86.22 | अनुमान राशि रु. दिनांक 06.06.2022 को एसई (के) को 135.23 लाख जमा किए गए और इसके बाद दिनांक 06.06.2022 को प्रधान कार्यालय को प्रेषित किया गया। हालाँकि दिनांक 22.07.2022 को इस टिप्पणी के साथ लौटा दिया गया कि अनुमोदित निर्वाचन क्षेत्रवार कार्य सूची में अनुमान मौजूद नहीं है। मेमो संख्या के माध्यम से अनुमान पुनः प्रस्तुत किया गया। 170654 दिनांक 13.10.2022 |
| 7 | भल्लौर से गोयलाखेड़ा | 5054 | 62.86 | अनुमान राशि रु. 62.86 लाख रुपये एसई (के) को ज्ञापन संख्या के माध्यम से जमा कर दिए गए हैं। 179575 दिनांक 03.11.2022 और उसके बाद एसई (के) मेमो नंबर के माध्यम से प्रधान कार्यालय को प्रेषित किया गया। 182954 दिनांक 14.11.2022 |
| 8 | पासिना कलां तक ​​जीटी रोड | 5054 | 132.14 | अनुमान राशि रु. दिनांक 23.05.2022 को एसई (के) को 135.23 लाख जमा किए गए और इसके बाद दिनांक 24.05.2022 को प्रधान कार्यालय को प्रेषित किए गए। हालाँकि दिनांक 22.06.2022 को इस टिप्पणी के साथ लौटाया गया कि ट्रैफ़िक डेटा के साथ प्रस्ताव को उचित ठहराएँ। मेमो संख्या के माध्यम से अनुमान पुनः प्रस्तुत किया गया। 169775 दिनांक 12.10.2022. |
| 9 | रिशपुर अप० सड़क | 5054 | 65.59 | अनुमान राशि रु. 65.59 लाख रुपये एसई (के) को ज्ञापन संख्या के माध्यम से सौंपे गए। 180044 दिनांक 04.11.2022 और उसके बाद एसई (के) मेमो नंबर के माध्यम से प्रधान कार्यालय को प्रेषित किया गया। 183213 दिनांक 14.11.2022 . |
| 10 | नामुण्डा से चुलकाना | 5054 | 332.23 | अनुमान राशि रु. 332.23 लाख रुपये एसई (के) को ज्ञापन संख्या के माध्यम से सौंपे गए। 182837 दिनांक 14.11.2022 को और आगे ज्ञापन संख्या के माध्यम से प्रधान कार्यालय को प्रेषित किया गया। 183280 दिनांक 15.11.2022. |
| 11 | गढ़ीकेवल अप० सड़क | 5054 | 29.66 | अनुमान राशि रु. 26.86 लाख दिनांक 28.05.2022 को एसई (के) को जमा किए गए और इसके बाद दिनांक 31.05.2022 को प्रधान कार्यालय को प्रेषित किए गए। हालाँकि दिनांक 22.07.2022 को इस टिप्पणी के साथ लौटा दिया गया कि अनुमान अनुमोदित निर्वाचन क्षेत्र सूची में मौजूद नहीं है। मेमो संख्या के माध्यम से अनुमान पुनः प्रस्तुत किया गया। 169764 दिनांक 12.10.2022. |
| 12 | गुरुकुल डिकाडला अप० सड़क | 5054 | 11.88 | अनुमान राशि रु. दिनांक 25.05.2022 को एसई (के) को 11.01 लाख जमा किए गए और इसके बाद दिनांक 26.05.2022 को प्रधान कार्यालय को प्रेषित किए गए। हालाँकि दिनांक 22.07.2022 को इस टिप्पणी के साथ लौटा दिया गया कि अनुमान अनुमोदित निर्वाचन क्षेत्र सूची में मौजूद नहीं है। मेमो संख्या के माध्यम से अनुमान पुनः प्रस्तुत किया गया। 170661 दिनांक 13.10.2022. |
| 13 | हथवाला बिलासपुर रोड | 5054 | 58.4 | अनुमान राशि रु. दिनांक 26.05.2022 को एसई (के) को 50.82 लाख जमा किए गए और इसके बाद दिनांक 26.05.2022 को प्रधान कार्यालय को प्रेषित किए गए। हालाँकि दिनांक 19.07.2022 को इस टिप्पणी के साथ लौटा दिया गया कि अनुमान W.P में मौजूद नहीं है। करनाल सर्कल की सूची। मेमो संख्या के माध्यम से अनुमान पुनः प्रस्तुत किया गया। 169768 दिनांक 12.10.2022. |
| 14 | हथवाला से यमुना बंध | 5054 | 52.49 | अनुमान राशि रु. 48.22 लाख दिनांक 27.05.2022 को एसई (के) को जमा किए गए और इसके बाद दिनांक 31.05.2022 को प्रधान कार्यालय को प्रेषित किए गए। हालाँकि दिनांक 19.07.2022 को इस टिप्पणी के साथ लौटा दिया गया कि अनुमान निर्वाचन क्षेत्र सूची में मौजूद नहीं है। मेमो संख्या के माध्यम से अनुमान पुनः प्रस्तुत किया गया। 169773 दिनांक 12.10.2022. |
| 15 | करकोली स्कूल पहुंच मार्ग | 5054 | 19.34 | अनुमान राशि रु. दिनांक 20.05.2022 को एसई (के) को 17.45 लाख जमा किए गए और इसके बाद दिनांक 23.05.2022 को प्रधान कार्यालय को प्रेषित किए गए। हालाँकि दिनांक 22.07.2022 को इस टिप्पणी के साथ लौटा दिया गया कि अनुमान अनुमोदित निर्वाचन क्षेत्र सूची में मौजूद नहीं है। मेमो संख्या के माध्यम से अनुमान पुनः प्रस्तुत किया गया। 170658 दिनांक 13.10.2022. |
| 16 | धोधपुर पहुंच मार्ग | 5054 | 46.52 | अनुमान राशि रु. 41.51 लाख दिनांक 06.06.2022 को एसई (के) को जमा किए गए और इसके बाद दिनांक 06.06.2022 को प्रधान कार्यालय को प्रेषित किए गए। हालाँकि, दिनांक 19.07.2022 को इस टिप्पणी के साथ लौटाया गया कि अनुमान निर्वाचन क्षेत्र सूची में मौजूद नहीं है। मेमो संख्या के माध्यम से अनुमान पुनः प्रस्तुत किया गया। 170667 दिनांक 13.10.2022. |
| 17 | ढोडपुर से किवाना | 5054 | 150.98 | अनुमान राशि रु. 150.98 लाख रुपये एसई (के) को ज्ञापन संख्या के माध्यम से सौंपे गए। 182847 दिनांक 14.11.2022 और इसके बाद ज्ञापन संख्या के माध्यम से प्रधान कार्यालय को प्रेषित किया गया। 183289 दिनांक 15.11.2022. |
| 18 | दादोला से शिमलागुजरान | 5054 | 109.98 | अनुमान राशि रु. 109.98 लाख दिनांक 23.06.2022 को एसई (के) को जमा किए गए और आगे दिनांक 23.06.2022 को प्रधान कार्यालय को प्रेषित किए गए। |
| 19 | ढिंडार से आहुलाना | 5054 | 65.02 | अनुमान राशि रु. 65.02 लाख रुपये एसई (के) को ज्ञापन संख्या के माध्यम से सौंपे गए। 182843 दिनांक 14.11.2022 और इसके बाद ज्ञापन संख्या के माध्यम से प्रधान कार्यालय को प्रेषित किया गया। 183290 दिनांक 15.11.2022. |
| 20 | नारायणा से गवालरा | 5054 | 166.66 | अनुमान राशि रु. दिनांक 11.07.2022 को एसई (के) को 157.62 लाख जमा किए गए और इसके बाद दिनांक 11.07.2022 को प्रधान कार्यालय को प्रेषित किया गया। हालाँकि, दिनांक 24.08.2022 को इस टिप्पणी के साथ लौटा दिया गया कि अनुमान अनुमोदित निर्वाचन क्षेत्र सूची में मौजूद नहीं है। मेमो संख्या के माध्यम से अनुमान पुनः प्रस्तुत किया गया। 170634 दिनांक 13.10.2022 |
| 21 | अतोलापुर पहुंच मार्ग | 5054 | 103.22 | अनुमान राशि रु. 103.22 लाख रुपये मेमो संख्या के माध्यम से एसई (के) को सौंपे गए। 185249 दिनांक 17.11.2022. |
| 22 | जलपर एप्रोच रोड | 5054 | 25.42 | अनुमान राशि रु. 25.42 लाख रुपये एसई (के) को ज्ञापन संख्या के माध्यम से सौंपे गए। 179565 दिनांक 03.11.2022 और आगे एसई (के) ज्ञापन संख्या के माध्यम से प्रधान कार्यालय को अग्रेषित किया गया। 182949 दिनांक 14.11.2022. |
| 23 | चुलकाना से छज्जिया | 5054 | 64.85 | अनुमान राशि रु. 64.85 लाख रुपये एसई (के) को ज्ञापन संख्या के माध्यम से सौंपे गए। 185782 दिनांक 17.11.2022 और आगे एसई (के) ज्ञापन संख्या के माध्यम से प्रधान कार्यालय को अग्रेषित किया गया। 187037 दिनांक 21.11.2022. |
| 24 | पट्टीकल्याणा से जी.ए.कॉलेज | 5054 | 94.36 | अनुमान राशि रु. मेमो संख्या के माध्यम से एसई (के) को 94.36 लाख रुपये जमा किए गए। 189437 दिनांक 24.11.2022. |
| 25 | (i) महावटी से बशेड़ा (ii) गढ़ीभल्लौर से सहरामलपुर (iii) रक्सहेड़ा से यमुना नहर तक 6 करम से अधिक वाले समेकित पथों को जोड़ने वाली नई सड़क के निर्माण का अनुमान। | 5054 | 1099.84 | अनुमान राशि रु. 1099.84 लाख रुपये एसई (के) को ज्ञापन संख्या के माध्यम से सौंपे गए। 139812 दिनांक 22.08.2022 और आगे एसई (के) ज्ञापन संख्या के माध्यम से प्रधान कार्यालय को अग्रेषित किया गया। आरएस/142451 दिनांक 25.08.2022. |
| 26 | हल्दाना से पट्टीकलियाना | 5054 | 114.78 | अनुमान राशि रु. 114.78 लाख रुपये एसई (के) को ज्ञापन संख्या के माध्यम से सौंपे गए। 1136841 दिनांक 08.08.2022 और आगे एसई (के) ज्ञापन संख्या के माध्यम से प्रधान कार्यालय को अग्रेषित किया गया। आरएस/139232/1 दिनांक 22.08.2022. |
| 27 | राकसेरा से दतौली | 5054 | 188.78 | अनुमान राशि रु. 188.78 लाख रुपए एसई(के) को ज्ञापन संख्या के माध्यम से सौंपे गए। 133676 दिनांक 08.08.2022 और आगे एसई (के) ज्ञापन संख्या के माध्यम से प्रधान कार्यालय को अग्रेषित किया गया। आरएस/139282/1 दिनांक 22.08.2022. |
| 28 | हरतारी से दहर | 5054 | 106.97 | अनुमान राशि रु. 106.97 लाख रुपये एसई (के) को मेमो नंबर के माध्यम से सौंपे गए। 117400 दिनांक 13.07.2022 और आगे एसई (के) ज्ञापन संख्या के माध्यम से प्रधान कार्यालय को अग्रेषित किया गया। आरएस/119729/1 दिनांक 18.07.2022. |
| 29 | हल्दाना से भोड़वालमाजरी | 5054 | 101.86 | अनुमान राशि रु. 101.86 लाख रुपये एसई (के) को ज्ञापन संख्या के माध्यम से सौंपे गए। 178300 दिनांक 31.10.2022. |
| 30 | छाजपुर से मोहाली | 5054 | 165.87 | अनुमानित लागत रु. 157.21 लाख रुपये एचईडब्ल्यू पोर्टल पर तैयार किए गए और मेमो नंबर के माध्यम से सर्कल कार्यालय को जमा किए गए। 126644 दिनांक 27.07.2022 और एसई (के) कार्यालय ज्ञापन संख्या के माध्यम से प्रधान कार्यालय को अग्रेषित किया गया। 127792 दिनांक 29.07.2022 आवश्यक प्रशासकीय स्वीकृति की व्यवस्था हेतु। |

1. **भवन कार्य:-**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **क्र० सं०** | **कार्य का नाम** | **शीर्ष खाता** | **राशि  (रू० लाख में)** | **टिप्पणी** |
| **डीएनआईटी/ निविदाओं की स्थिति** |
| **…NIL…** | | | | |

1. **ब्रिज/ आर.ओ.बी. / आर.यू.बी कार्य:-**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **क्र० सं०** | **कार्य का नाम** | **शीर्ष खाता** | **राशि  (रू० लाख में)** | **टिप्पणी** |
| **डीएनआईटी/ निविदाओं की स्थिति** |
| **…NIL…** | | | | |

**(ट) पूरे हरियाणा राज्य के लिए, विभिन्न गतिविधियों पर किए गए वर्षवार व्यय निम्नानुसार है :-**


**(i) सड़क कार्य :-**


|  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **क्र० सं०** | **कार्य** | **2005 to Oct 2014** | **2014-15** | **2015-16** | **2016-17** | **2017-18** | **2018-19** | **2019-20** | **2020-21** | **2021-22** | **2022-23 up to 12/22** | **कुल** |
| 1 | नईसड़कों का निर्माण | - | - | - | -- | - | - | - | - | - | - | - |
| 2 | चौड़ीकरण / मजबूती / ऊँचाकरन, सीमेंट कंक्रीट /ब्लॉक फुटपाथ, सड़कों के वार्षिक सरफेसिंग / प्रीमिक्स कालीन और सड़कों का वार्षिक रखरखाव। | - | - | - | -- | - | - | - | - | - | - | - |
|  | **कुल** | - | - | - | -- | - | - | - | - | - | - | - |

**(ii) भवनकार्य :-**

|  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **वर्ष** | **2005 to Oct 2014** | **2014-15** | **2015-16** | **2016-17** | **2017-18** | **2018-19** | **2019-20** | **2020-21** | **2021-22** | **01.04.2023 to 01.01.2024** | **कुल** |
| **व्यय** | - | - | - | -- | - | - | - | - | - | - | - |

**---------**



****