****

**The Present Status of Work of Digging and Renovation of Ponds**

**\*20 Sh. Shamsher Singh Gogi (Assandh)** : Will the Development and Panchayats Minister be pleased to state:-

a) the number of the villages of Assandh, Munak and Chidar Blocks of Assandh Assembly Constituency in which the work of digging and renovation of the ponds have been approved by the Government togetherwith the time when the said approval was given;

b) the name & detail of the contractor to whom the abovesaid work was allotted togetherwith the time period for starting and completing the work; and

c) the present status of works executed in all the abovesaid ponds till January,2024?

**DEVENDER SINGH BABLI, DEVELOPMENT & PANCHAYATS MINISTER**

1. Sir, work of digging and renovation of 72 ponds in 30 villages in Assandh (58 ponds in 21 villages), Munak (11 ponds in 7 villages) and Chirao (3 ponds in 2 villages) Blocks of Assandh Assembly Constituency have been approved by the Government. Date of Administrative Approval is placed at **Annexure-1**
2. The name & details of the contractor to whom the abovesaid works were allotted alongwith date of start and completion of the works is placed at **Annexure-1**.
3. Out of 72 approved works, 7 works have been completed, 53 works are in progress and 12 works are yet to be started. The present status of works of abovesaid ponds till January, 2024 is placed at **Annexure-1.**

**rkykcksa dh [kqnkbZ ,oa uohuhdj.k ds dk;Z dh orZeku fLFkfr**

**\*20. Jh “ke”ksj flag xksxh¼vla/k½ %** D;k fodkl ,oa iapk;r ea=h d`i;k ck,axs fd%&

d½ vla/k fo/kkulHkk fuokZpu {ks= ds [kaM vla/k] equd vkSj fpM+ko ds xkao dh la[;k fdruh gS ftuesa rkykcksa dh [kqnkbZ rFkk uohuhdj.k ds dk;Z dh Loh—fr ljdkj }kjk iznku dh xbZ gS rFkk mDr Lohd`fr dc rd nh xbZ Fkh;

[k½ ml Bsdsnkj dk uke rFkk C;kSjk D;k gS ftls mijksDr dk;Z vkoafVr fd;k x;k Fkk rFkk dk;Z ds vkjaHk ,oa iwjk djus ds fy, fu/kkZfjr le;kof/k D;k gS; rFkk

x½ tuojh] 2024 rd mijksDr lHkh rkykcksa esa fu’ikfnr dk;ksaZ dh orZeku fLFkfr D;k gS \

 **nsosUnz flag ccyh] fodkl ,oa iapk;r ea=h**

d½ Jheku~ th] vla/k fo/kkulHkk {ks= ds 30 xkaoksa esa 72 rkykcksa] [k.M vla/k ¼21 xkaoksa esa 58 rkykc½] equd ¼7 xkaoksa esa 11 rkykc½ vkSj fpjkvks ¼2 xkaoksa esa 3 rkykc½ dh [kqnkbZ vkSj th.kksZ)kj dk dk;Z ljdkj }kjk Loh—r fd;k x;k gSA ç'kklfud Lohd`fr dh frfFk **vuqca/k&1** esa nh xbZ gS

[k½ ftl Bsdsnkj dks mijksDr dk;Z vkoafVr fd, x, Fks mldk uke vkSj fooj.k] dk;Z 'kq: gksus vkSj iwjk gksus dh rkjh[k ds lkFk **vuqca/k&1** esa fn;k x;k gSA

x½ 72 Lohd`fr dk;ksaZ esa ls 7 dk;Z iw.kZ gks pqds gSa] 53 dk;Z çxfr/khu gSa rFkk 12 dk;Z vHkh 'kq: gksus ckdh gSaA tuojh] 2024 rd mijksDr lHkh rkykcksa esa fu"ikfnr dk;ksaZ dh orZeku fLFkfr **vuqca/k&1** ij nh xbZ gSA