**Executive Summary**

* + - * State Government is establishing a Government Medical College in Bhiwani under the Phase-I of Centrally Sponsored Scheme of MoHFW, GoI “Establishing of a Medical College by Upgrading the Existing District Hospital” with an estimated cost of Rs.535.55 Cr.
* MoHFW, GoI fixed per unit rate @ Rs. 189 Cr. and ratio to be shared between Centre and State Government is 60:40. Accordingly, Centre Share of Rs. 113.40 Cr.(60 % of 189 Cr.) has been received. MoHFW has been requested to consider the project cost as Rs. 535.55 Cr. and release balance share of Rs. 207.93 Cr. vide letter dated 01.05.2023.
* M/s Bridge & Roof Co (I) Ltd., a Central Public Sector Undertaking is the Executing Agency. Work is in progress and 93% work is completed. Project is likely to be completed by30.04.2024.
* Officiating Director has been appointed for this Medical College vide order dated 07.02.2024.
* Post of Director has been advertised to be filled up by way of direct recruitment.
* PGIMS, Rohtak has been made as mentor institution for this college to make it functional at the earliest.
* Department has submitted application on 14/09/2023 in National Medical Commission for obtaining Letter of Permission (LOP) for academic session 2024-25.
* 1552 posts of faculty/ staff stand approved by F.D on 13.09.2023. Posts have been circulated to be filled up by way of transfer/deputation.
* Draft service rules have been approved by Hon’ble Chief Minister, Finance Department and HRD. Same are under process for vetting by Law and Legislative Department.

**NOTE FOR THE PAD**

* The Department of Medical Education & Research, Haryana was established vide Govt. Notification dated 4thSeptember, 2014.
* The current status of Medical Colleges is as under:-

| **Title** | **Upto 2014** | **Beyond 2014 - 2019** | **Beyond 2019-till date** |
| --- | --- | --- | --- |
| **Medical Universities** |
| Total No. of Medical University  | 01 | 02 | 02 |
| **Medical Colleges** |
| Total number of Medical Colleges | 06 | 12 | 15 |
| Govt. Medical Colleges | 03 | 05 | 06 |
| Govt. aided Medical Colleges | 01 | 01 | 01 |
| Pvt. Medical Colleges | 02 | 06 | 08 |
| Total MBBS seats | 700 | 1710 | 2185 |
| Total PG seats | 289 | 464 | 851&155 (Diploma/DNB) |

**District wise status of Medical Colleges is as under:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Sr. No** | **District** | **Name of the Medical College** | **Govt./Pvt.** | **Status** |
| **1** | Ambala | Maharishi Markendshwar Institute of Medical Sciences and Research Mullana, Ambala | Private | Functional |
|  | Maharishi Markendshwar Medical College, Sadopur, Ambala | Private | Functional |
| **2** | Bhiwani | Pandit Neki Ram Sharma Government Medical College, Bhiwani | Govt. | Under construction (93% completed) |
| **3** | Charkhi Dadri | Government Medical College, Charkhidadri | Govt. | Land Identified |
| **4** | Faridabad | ESIC Medical College and Hospital, Faridabad | Govt. of India. | Functional |
|  | Shri Atal Bihari Vajpayee Govt. Medical College Chhainsa, Faridabad | Govt. | Functional  |
|  | Al-Falah, Medical College, Faridabad | Private | Functional |
|  | Amrita School of Medicine Amrita Vishwa Vidhyapeetham, Faridabad | Private | Functional |
| **5** | Fatehabad |  Guru Ravidas Government Medical College, Fatehabad | Govt. | RFP floated to appoint EA |
| **6** | Gurugram | Sheetla Mata Government Medical College and Hospital, Gurugram | Govt. | Under Construction |
|  | SGT Medical College Hospital and Research Institute, Budhera, Gurugram | Private  | Functional |
| **7** | Hisar | Maharaja Agrasen Medical College, Agroha, Hisar | Govt. Aided | Functional |
| **8** | Jhajjar | World College of Medical Sciences, Research and Hospital, Jhajjar | Private | Functional |
| **9** | Jind | Sant Shiromani Shri Dhanna Bhagat ji Government Medical College, Jind | Govt. | Under Construction (69% completed) |
| **10** | Kaithal | Bhagwan Parshuram Government Medical College, Kaithal | Govt. | Under Construction (8% completed) |
| **11** | Karnal | Kalpana Chawla Government Medical College, Karnal | Govt. | Functional |
| **12** | Kurukshetra | Adesh Medical College, Kurukshetra | Private | Functional |
| **13** | Mahendragarh | Maharishi Chyawan Government Medical College & Hospital, Village Koriyawas District, Narnual | Govt. | Under Construction (94% completed) |
| **14** | Nuh | Shaheed Hasan Khan Mewati Government Medical College, Nalhar Nuh | Govt. | Functional |
| **15** | Palwal | Government Medical College, Palwal | Govt. | Land identified. |
| **16** | Panchkula | Dr. Mangal Sen Government Medical College, Panchkula | Govt. | Land identified  |
| **17** | Panipat | NC Medical College, Panipat | Private | Functional |
| **18** | Rewari | AIIMS Rewari by Govt. of India. | GOI | Under Construction |
| **19** | Rohtak | Post Graduate Institute of Medical Sciences, Rohtak | Govt. | Functional |
| **20** | Sirsa | Sant Sarsai Nath Government Medical College , Sirsa | Govt. | DPR approved and construction is expected to be started soon  |
| **21** | Sonipat | Bhagat Phool Singh Government Medical College, Khanpur Kalan, Sonepat | Govt. | Functional |
| **22** | Yamunanagar | Shri Guru Teg Bahadur Sahib Government Medical College, Yamunanagar | Govt. | Under Construction (8% completed) |

* + - * State Government is establishing a Government Medical College in Bhiwani under the Phase-I of Centrally Sponsored Scheme of MoHFW, GoI “Establishing of a Medical College by Upgrading the Existing District Hospital” with an estimated cost of Rs.535.55 Cr.
* MoHFW,GoI fixed per unit rate @ Rs. 189 Cr. and ratio to be shared between Centre and State Government is 60:40. Accordingly, Centre Share of Rs. 113.40 Cr.(60 % of 189 Cr.) has been received. MoHFW has been requested to consider the project cost as Rs. 535.55 Cr. and release balance share of Rs. 207.93 Cr. vide letter dated 01.05.2023.
* M/s Bridge & Roof Co (I) Ltd., a Central Public Sector Undertaking is the Executing Agency. Work is in progress and 93% work is completed. Project is likely to be completed by30.04.2024.
* Officiating Director has been appointed for this Medical College vide order dated 07.02.2024.
* Post of Director has been advertised to be filled up by way of direct recruitment.
* PGIMS, Rohtak has been made as mentor institution for this college to make it functional at the earliest.
* Department has submitted application on 14/09/2023 in National Medical Commission for obtaining Letter of Permission (LOP) for academic session 2024-25.
* 1552 posts of faculty/ staff stand approved by F.D on 13.09.2023. Posts have been circulated to be filled up by way of transfer/deputation.
* Draft service rules have been approved by Hon’ble Chief Minister, Finance Department and HRD. Same are under process for vetting by Law and Legislative Department.

|  |  |
| --- | --- |
| **Executing Agency** | Bridge & Roof Co.(I)Ltd. |
| **Contractor appointed by EA** | M/s NCC Ltd. Hyderabad |
| **Land** | 34Acres |
| **MBBS Seats** | 150 |
| **Hospital Beds** | 630 |
| **Project Cost** | Rs.535.55Cr |
| **Funds released till date** | Rs. 455.91 |
| **Consultancy Fee** | 2.78% of DPR cost |
| **Award of Work** | 12.12.2018 |
| **Completion Time** | 27 months |
| **Signing of MoA** | 07.10.2020 |
| **Actual date of start of work** | 04.05.2021 |
| **Date of completion of Project as per MoA** | 31.01.2023 |
| **Total Built up Area** | 112,255 Sqm. |
| **Construction Status as on date** | **93% completed** |
| **Targeted date of Completion** | **30.04.2024** |

पैड के लिए नोट

• चिकित्सा शिक्षा और अनुसंधान विभाग हरियाणा की स्थापना 4 सितंबर 2014 की सरकारी अधिसूचना के तहत की गई थी।

• मेडिकल कॉलेजों की वर्तमान स्थिति इस प्रकार है:-

|  |  |  |  |
| --- | --- | --- | --- |
| **Title** | **Upto 2014** | **Beyond 2014-2019** | **Beyond 2019-till date** |
| चिकित्सा विश्वविद्यालयों |
| चिकित्सा विश्वविद्यालयों की कुल संख्या | 01 | 02 | 02 |
| चिकित्सा महाविद्यालय |
| चिकित्सा महाविद्यालयों की कुल संख्या  | 06 | 12 | 15 |
| राजकीय चिकित्सा महविद्यालय  | 03 | 05 | 06 |
| राजकीय सहायता प्राप्त चिकित्सा महाविद्यालय | 01 | 01 | 01 |
| निजी चिकित्सा महाविद्यालय  | 02 | 06 | 08 |
| कुल MBBS सीटें  | 700 | 1710 | 2185 |
| कुल PG सीटें  | 289 | 464 | 851 और 155(Diploma/DNB) |

जिलानुसार चिकित्सा महाविद्यालयों की स्थिति निम्न अनुसार है:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **क्रम संख्या** | **ज़िला** | **मेडिकल कॉलेज का नाम** | सरकारी /निजी | **स्थिति** |
| **1** | अंबाला | महर्षि मार्कंडेश्वर इंस्टीट्यूट ऑफ मेडिकल साइंसेज एंड रिसर्च मुलाना, अंबाला | निजी | कार्यात्मक |
|  | महर्षि मार्केण्डश्वर मेडिकल कॉलेज, सादोपुर, अम्बाला | निजी | कार्यात्मक |
| **2** | भिवानी | पंडित नेकी राम शर्मा राजकीय मेडिकल कॉलेज, भिवानी | सरकारी | निर्माणाधीन (93% पूर्ण) |
| **3** | चरखी दादरी | राजकीय मेडिकल कॉलेज, चरखी दादरी | सरकारी | जमीन की पहचान कर ली गयी है |
| **4** | फरीदाबाद | ईएसआईसी मेडिकल कॉलेज और अस्पताल, फ़रीदाबाद | भारत सरकार | कार्यात्मक |
|  | श्री अटल बिहारी वाजपेयी राजकीय मेडिकल कॉलेज छायंसा, फरीदाबाद | सरकारी | कार्यात्मक |
|  | अल-फ़्लाह, मेडिकल कॉलेज, फ़रीदाबाद | निजी | कार्यात्मक |
|  | अमृता स्कूल ऑफ मेडिसिन अमृता विश्व विद्यापीठ, फ़रीदाबाद | निजी | कार्यात्मक |
| **5** | फतेहाबाद | गुरु रविदास राजकीय मेडिकल कॉलेज, फतेहाबाद | सरकारी | निष्पादन एजेंसी नियुक्त करने के लिए आरएफपी जारी की गई |
| **6** | गुरुग्राम | शीतला माता राजकीय मेडिकल कॉलेज एवं अस्पताल, गुरूग्राम | सरकारी | निर्माणाधीन |
|  | एसजीटी मेडिकल कॉलेज हॉस्पिटल एंड रिसर्च इंस्टीट्यूट, बुढेरा, गुरुग्राम | निजी | कार्यात्मक |
| **7** | हिसार | महाराजा अग्रसेन मेडिकल कॉलेज, अग्रोहा, हिसार | सरकारी सहायता प्राप्त | कार्यात्मक |
| **8** | झज्जर | वर्ल्ड कॉलेज ऑफ मेडिकल साइंसेज, रिसर्च एंड हॉस्पिटल, झज्जर | निजी | कार्यात्मक |
| **9** | जींद | संत शिरोमणि श्री धन्ना भगत जी राजकीय मेडिकल कॉलेज, जींद | सरकारी | निर्माणाधीन (69% पूर्ण) |
| **10** | कैथल | भगवान् परशुराम राजकीय मेडिकल कॉलेज, कैथल | सरकारी | निर्माणाधीन (8% पूर्ण) |
| **11** | करनाल | कल्पना चावला राजकीय मेडिकल कॉलेज, करनाल | सरकारी | कार्यात्मक |
| **12** | कुरुक्षेत्र | आदेश मेडिकल कॉलेज, कुरुक्षेत्र | निजी | कार्यात्मक |
| **13** | महेंद्रगढ़ | महर्षि च्यवन राजकीय मेडिकल कॉलेज एवं अस्पताल, ग्राम कोरियावास जिला, नारनौल | सरकारी | निर्माणाधीन (94% पूर्ण) |
| **14** | नूह | शहीद हसन खान मेवाती राजकीय मेडिकल कॉलेज, नल्हड, नूह | सरकारी | कार्यात्मक |
| **15** | पलवल | राजकीय मेडिकल कॉलेज, पलवल | सरकारी | जमीन की पहचान कर ली गयी है |
| **16** | पंचकुला | डॉ. मंगल सेन राजकीय मेडिकल कॉलेज, पंचकुला | सरकारी | जमीन की पहचान कर ली गयी है |
| **17** | पानीपत | एन सी मेडिकल कॉलेज, पानीपत | निजी | कार्यात्मक |
| **18** | रेवाडी | भारत सरकार द्वारा अखिल भारतीय आयुर्विज्ञान संस्थान, रेवाडी | भारत सरकार | निर्माणाधीन  |
| **19** | रोहतक | पोस्ट ग्रेजुएट इंस्टीट्यूट ऑफ मेडिकल साइंसेज, रोहतक | सरकारी | कार्यात्मक |
| **20** | सिरसा | संत सरसाई नाथ राजकीय मेडिकल कॉलेज, सिरसा | सरकारी | डीपीआर स्वीकृत हो गई है और जल्द ही निर्माण शुरू होने की उम्मीद है |
| **21** | सोनीपत | भगत फूल सिंह राजकीय मेडिकल कॉलेज, खानपुर कलां, सोनीपत | सरकारी | कार्यात्मक |
| **22** | यमुनानगर | श्री गुरु तेग बहादुर साहिब राजकीय मेडिकल कॉलेज, यमुनानगर | सरकारी | निर्माणाधीन (8% पूर्ण) |

• राज्य सरकार MoHFW भारत सरकार की केंद्र प्रायोजित योजना के चरण-I के तहत 535.55 करोड़ रुपये की अनुमानित लागत के साथ मौजूदा जिला अस्पताल को अपग्रेड करके एक मेडिकल कॉलेज की स्थापना के तहत भिवानी में एक सरकारी मेडिकल कॉलेज की स्थापना कर रही है।

* MoHFW भारत सरकार ने प्रति यूनिट दर 189 करोड़ रुपये निर्धारित की है और केंद्र और राज्य सरकार के बीच साझा किया जाने वाला अनुपात 60:40 है। तदनुसार केंद्र का हिस्सा 113.40 करोड़ रुपये (189 करोड़ का 60%) प्राप्त हो गया है, स्वास्थ्य एवं परिवार कल्याण मंत्रालय को पत्र दिनांक 01/05/2023 के माध्यम से अनुरोध किया गया है कि वह परियोजना लागत को 535.55 करोड़ रुपये मानें और 207.93 करोड़ रुपये का शेष हिस्सा जारी करें।
* मेसर्स ब्रिज एंड रूफ कंपनी (आई) लिमिटेड एक केंद्रीय सार्वजनिक क्षेत्र उपक्रम निष्पादन एजेंसी है। कार्य प्रगति पर है और 93 प्रतिशत कार्य पूर्ण हो चुका है। Project का 30.04.2024 तक पूरे होने की संभावना है।
* दिनांक 07/02/2024 के आदेश द्वारा इस मेडिकल कॉलेज के लिए कार्यवाहक निदेशक नियुक्त किया गया है।
* निदेशक का पद सीधी भर्ती के माध्यम से भरने के लिए भी विज्ञापित किया गया है।
* इस कॉलेज को जल्द से जल्द क्रियाशील बनाने के लिए पीजीआईएमएस, रोहतक को मेंटर संस्थान बनाया गया है।
* विभाग ने शैक्षणिक सत्र 2024-25 के लिए अनुमति पत्र(एलओपी) प्राप्त करने के लिए राष्ट्रीय चिकित्सा आयोग में 14/09/2023 को आवेदन प्रस्तुत किया है।
* 13/09/2023 को वित्त विभाग द्वारा संकाय कर्मचारियों के 1552 पदों को मंजूरी दे दी गई है। पदों को स्थानांतरण/प्रतिनियुक्ति के माध्यम से भरने के लिए प्रसारित किया गया है।
* प्रारूप सेवा नियमावली को माननीय मुख्यमंत्री, वित्त विभाग एवं मानव संसाधन विकास विभाग द्वारा अनुमोदित कर दिया गया है। विधि एवं विधायी विभाग द्वारा इसकी जांच की जा रही है।

|  |  |
| --- | --- |
| कार्यकारी एजेंसी  | ब्रिज एंड रूफ कंपनी (आई) लिमिटेड |
| कार्यकारी एजेंसी द्वारा नियुक्त ठेकेदार | मैसर्स एनसीसी लिमिटेड हैदराबाद  |
| भूमि | 34 एकड़ |
| एमबीबीएस सीटें  | 150 |
| अस्पताल के बिस्तर  | 630 |
| परियोजना लागत | 535.55 करोड़ रुपये |
| अब तक जारी धनराशि रु.  | 455.91 |
| परामर्श शुल्क डीपीआर लागत का  | 2.78% |
| कार्य का पुरस्कार  | 12.12.2018 |
| समापन समय  | 27 माह |
| एमओए पर हस्ताक्षर  | 07.10.2020 |
| कार्य प्रारम्भ की वास्तविक तिथि | 04.05.2021 |
| एमओए के अनुसार परियोजना के पूरा होने की तिथि | 31.01.2023 |
| कुल निर्मित  | क्षेत्र 112,255 वर्गमीटर। |
| आज तक निर्माण की स्थिति  | 93% पूर्ण हो चुकी है |
| समापन की लक्षित तिथि | 30.04.2024 |