**To Construct the Roads**

 **4. Smt. SEEMA TRIKHA (Badkhal): -**

Will the Urban Local Bodies Minister be pleased to state:-

1. whether it is a fact that the demands for the construction of the following roads are being placed for a long time: -
2. RMC road Sector-48;
3. RMC road village Badkhal;
4. Inter Locking tiles road village Badkhal;
5. Inter locking tiles road village Ankhir;
6. RMC roads of Sector-21 C; and
7. If, so the time by which these roads are likely to be constructed?

**Dr. Kamal Gupta, Urban Local Bodies Minister**

1. Sir the status of demands mentioned in the question are as under:-
2. RMC road Sector-48:- Administrative approval accorded for ₹ 102.76 lakh. Tender has been invited by the Municipal Corporation, Faridabad and is under process of allotment.
3. RMC road village Badkhal:- Administrative approval accorded for ₹ 102.90 lakh. Tender has been invited by the Municipal Corporation, Faridabad, scheduled to be opened on 21.02.2024.
4. Inter Locking tiles road village Badkhal:- Estimate amounting to ₹ 63.00 lakh prepared under Vidhayak Adarsh Nagar Avam Gram Yojana (VANGY) Scheme and submitted to the Development and Panchayat Department for administrative approval.
5. Inter locking tiles road village Ankhir:- Work amounting to ₹ 45.75 Lakh was allotted to contractual agency and 55% of work has been completed at site. The remaining work will be completed by 31.03.2024. Apart from above, an estimate amounting to ₹ 23.50 lakh has been prepared under Vidhayak Adarsh Nagar

Avam Gram Yojana (VANGY) Scheme and has been submitted to the Development and Panchayat Department for administrative approval.

1. RMC roads of Sector-21 C:- Administrative approval of work has been accorded at estimated cost of ₹ 163.17 lakh. Tender has been invited by the Municipal Corporation, Faridabad, scheduled to be opened on 21.02.2024.
2. All the roads mentioned in the question shall be got completed by the Municipal Corporation, Faridabad within the time period specified in the work orders to be issued to the contractual agencies.

**lM+dksa dk fuekZ.k djuk**

**4- Jherh lhek f=[kk ¼cM+[ky½%**

D;k “kgjh LFkkuh; fudk; ea=h d`i;k crk,axs fd%&

¼d½ D;k ;g rF; gS fd fuEufyf[kr lM+dks ds fuek.kZ dh ekax yEcs le; ls dh tk jgh gS%&

i½ vkj-,e-lh- lM+d lsDVj&48(

ii½ vkj-,e-lh- lM+d xkao cM+[ky(

iii½ baVj ykWfdax VkbYl jksM xkao cM+[ky(

iv½ baVj ykWfdax VkbYl jksM xzke vu[khj(

v½ lsDVj&21 lh dh vkj-,e-lh- lM+ds( rFkk

¼[k½ ;fn gka] rks bu lM+dks dk fuek.kZ dc rd fd;s tkus dh laHkkouk gS\

**Mk0 dey xqIrk] 'kgjh LFkkuh; fudk; ea=h**

¼d½ Jheku th] ç'u esa mfYyf[kr ekaxksa dh fLFkfr fuEu çdkj gS%&

i½ vkj-,e-lh- lM+d lsDVj&48%& 102-76 yk[k #i;s dh ç'kklfud eatwjh nh xbZA uxj fuxe] Qjhnkckn }kjk fufonk,¡ vkeaf=r dh xbZ gSa vkSj vkoaVu dh çfØ;k esa gSA

ii½ vkj-,e-lh- lM+d xkao cM+[ky%& 102-90 yk[k #i;s dh ç'kklfud Loh—fr çnku dh xbZA uxj fuxe] Qjhnkckn }kjk fufonk,¡ vkeaf=r dh xbZ gSa] ftUgsa 21-02-2024 dks [kksyk tk jgk gSA

iii½ baVj y‚fdax VkbYl jksM xkao cM+[ky%& 63-00 yk[k #i;s dh vuqekfur jkf'k ds vuqeku fo/kk;d vkn'kZ uxj ,oa xzke ;kstuk ¼oSaxh½ ds rgr rS;kj fd, x, gS vkSj ç'kklfud vuqeksnu ds fy, fodkl ,oa iapk;r foHkkx dks çLrqr fd, tk pqds gSA

iv½ baVj y‚fdax VkbYl jksM xzke vu[khj%& 45-75 yk[k #i;s dh vuqekfur jkf'k ds dk;Z lafonk ,tsalh dks vkoafVr fd, x, gS vkSj lkbV ij 55% dke iwjk gks x;k gS 'ks"k dk;Z 31-03-2024 rd iw.kZ djok fn;k tk;sxkA mijksä ds vykok] 23-50 yk[k #i;s dh vuqekfur jkf'k ds vuqeku fo/kk;d vkn'kZ uxj ,oa xzke ;kstuk ¼oSaxh½ ds rgr rS;kj fd, x, gS vkSj ç'kklfud vuqeksnu ds fy, fodkl ,oa iapk;r foHkkx dks çLrqr fd, tk pqds gSA

v½ lsDVj&21 lh dh vkj-,e-lh- lM+dsa%& 163-17 yk[k #i;s ds dk;Z ç'kklfud Loh—fr çnku dh xbZA uxj fuxe] Qjhnkckn }kjk fufonk,¡ vkeaf=r dh xbZ gSa] ftUgsa 21-02-2024 dks [kksyk tk jgk gSA

[k½ ç'u esa mfYyf[kr lHkh lM+dksa dks uxj fuxe] Qjhnkckn }kjk vuqcaf/kr ,tsafl;ksa dks tkjh fd, tkus okys dk;Z vkns'kksa esa fufnZ"V le; vof/k ds Hkhrj iwjk djok fn;k tk,xkA