**To Complete the Construction work of Bus Stand**

**136 Sh. VARUN CHAUDHRY (Mullana), M.L.A:**

Will the Transport Minister be pleased to state the reasons for delay in the construction of Mullana Bus Stand and renovation of Barara Bus Stand alongwith the time by which the above said construction works are likely to be completed?

**MOOL CHAND SHARMA, TRANSPORT MINISTER, HARYANA**

Sir, Mullana is an important village situated on Panchkula-Barwala-Yamunanagar Highway (NH-344). The Hon’ble CM has made an announcement in the year 2017 to construct Bus Queue Shelters on both sides of the road in the Mullana village. The land falls under the jurisdiction of the National Highway Authority and NOC from NHAI was got issued on 25.06.2021. The illegal encroachments on this land were removed by the District Administration on 04.10.2022. The Administrative Approval to the tune of Rs. 2,07,33,000/- was accorded by the Govt. and the amount stands deposited with the PWD (B&R). The tender process is on final stages and work will be started after completing the tender process by PWD (B&R).

A 5 bays bus stand was constructed at Barara in the year 1990. Administrative Approval to the tune of Rs. 1,31,35,000/- has been accorded by the Govt. for special repair of bus stand Barara. The amount stands deposited with the PWD (B&R) and work has been started by PWD (B&R). As per latest report, 40 % has been completed. The work is likely to be completed by June, 2024.

**cl vÏs ds fuekZ.k dk;Z dks iwjk djuk**

**136 Jh o:.k pkS/kjh ¼eqykuk½] fo/kk;d:**

D;k ifjogu ea=h —i;k crk,axs fd D;k eqykuk cl vÏs ds fuekZ.k rFkk cjkMk cl vÏs dk uohuhdj.k djus esa nsjh ds dkj.k D;k gaS rFkk mijksDr fuekZ.k dk;ksZa dks dc rd iwjk fd, tkus dh laHkkouk gS\

**ewy pan 'kekZ] ifjogu ea=h] gfj;k.kkA**

Jheku th] eqykuk xkao iapdwyk&cjokyk&;equkuxj gkbZos ¼,u,p&344½ ij fLFkr ,d egRoiw.kZ xkao gSA ekuuh; eq[;ea=h th }kjk o’kZ 2017 esa eqykuk xkao esa lM+d ds nksuksa vksj cl D;w “kSYVj cukus dh ?kks’k.kk dh xbZ FkhA ;g Hkwfe jk’Vªh; jktekxZ izkf/kdj.k ds vf/kdkj {ks= esa vkrh gS rFkk jk’Vªh; jktekxZ izkf/kdj.k }kjk fnukad 25-06-2021 dks bl Hkwfe ckjs vukifRr izek.k i= tkjh fd;k x;k FkkA ftyk iz”kklu }kjk fnukad 04-10-2022 dks bl Hkwfe ls lHkh voS/k vfrdze.kksa dks gVk fn;k x;k FkkA ljdkj }kjk fuekZ.k ds fy, 2]07]33]000@& :Ik, dh iz”kklfud Lohd`fr fnukad 04-09-2023 dks iznku dh xbZ Fkh vkSj ;g jkf”k yksd fuekZ.k foHkkx ds ikl tek djok nh xbZ FkhA fufonk izfdz;k vafre pj.k esa gS vkSj fufonk izfdz;k iw.kZ gksus mijkar yksd fuekZ.k foHkkx }kjk dk;Z vkjaHk djok fn;k tk,xkA

o’kZ 1990 esa cjkMk esa 5 cst cl vM~Ms dk fuek.kZ fd;k x;k FkkA blds uohuhdj.k@eqjEer ds fy, ljdkj }kjk 1]31]35]000@& :Ik, dh iz”kklfud Lohd`fr fnukad 01-12-2022 dks tkjh dh xbZ FkhA cl vM~Mk cjkMk dh uohuhdj.k@eqjEer gsrq iznku dh xbZ jkf”k yksd fuekZ.k foHkkx dks tek djok nh xbZ Fkh vkSj yksd fuekZ.k foHkkx }kjk 40 izfr”kr dk;Z iw.kZ dj fn;k x;k gSA bl dk;Z ds twu] 2024 rd iw.kZ fd;s tkus dh laHkkouk gSA